Government of Nepal

Ministry of Local Development

Oﬃce of the District Development Committee

STANDARD BIDDING DOCUMENT

Bridge Name:

Address:

Issued On:

IFB No:

NCB No.:

Fiscal Year:

Purchaser

Abbreviations

BD.........................	Bidding Document

BF……………...	Bidding Forms

BDS......................	Bid Data Sheet

BOQ ……………..	Bill of Quantities

COF ……………..	Contract Forms

DP ……………….	Development Partners

DoLIDAR ……….	Department of Local Infrastructure Development and Agricultural Roads

ELI ……………….	Eligibility

EQC......................	Evaluation and Qualification Criteria

EXP ………………	Experience

FIN ……………….	Financial

GCC......................	General Conditions of Contract

GoN......................	Government of Nepal

ICC....................... 	International Chamber of Commerce

ITB........................ 	Instructions to Bidders

JV ………………..	Joint Venture

LIT ………………..	Litigation

NCB ……………...	National Competitive Bidding

PAN ……………… Permanent Account Number

PPA ……………..	Public Procurement Act

PPMO …………… 	Public Procurement Monitoring Office

PPR ……………...	Public Procurement Regulations

PL.........................	Profit & Loss

SBD...................... 	Standard Bidding Document

SCC ……………..	Special Conditions of Contract

TS......................... 	Technical Specifications

VAT ………………	 Value Added Tax

WRQ …………….	Works Requirements

Table of Contents:

INVITATION OF BIDS 	1-2

PART I	BIDDING PROCEDURES

Section-1	Instruction to Bidders (ITB)	3-16

Section-2	Bidding Data Sheet (BDS)	17-21

Section-3	Evaluation and Qualification (EQC)	22-27

Section-4	Bidding Forms (BF)	28-37

PART II	REQUIREMENTS

Section-5	Works Requirments (WRQ)	38-53

Section-6	Preamble to the Bill of Quantities (BoQ)	54-62

PART III	CONDITIONS OF CONTRACT AND CONTRACT FORMS

Section-7	General Conditions of Contract (GCC)	63-79

Section-8	Special Conditions of Contract (SCC)	80-94

Section-9	Contract Forms (COF) 	96-101

Invitation For Bids

Government of Nepal

Ministry of Local Development

Office of the District Development Committee

………………………….

Invitation for Bids

for the Procurement of  Works under Lump Sum Contract

(Construction Turnkey Package [CTP])

Contract Identification No: .........................

First Date of Publication: .............................. (...........................)

1.	The Government of Nepal (GoN) has allocated funds towards the cost of (name of organization) and intends to apply part of the funds to cover eligible payments under the Contract from ................................ Bidding is open to all eligible Nepalese Bidders.

2.	The ( Name of Organization) invites sealed bids from registered contractors for the construction of the following Long Span Trail Bridges (LSTB) on Construction Turnkey Package (CTP) basis from eligible Civil Contractors. Bidders Average Annual Construction Turnover and Experience requirements are given below. Detailed Evaluation and Qualification Criteria are provided in Section 3 of the Bid Documents.

3.	Eligible Bidders may obtain further information and inspect the bidding documents at the office of ( Name, location, postal address, phone, fax and email address of Organization).

4.	Bidding documents may be purchased from the office of ( Name and address of Organization)  and the office of Department of Local Infrastructure Development and Agricultural Roads (DoLIDAR), Jawalakhel, Lalitpur by eligible Bidders, on the submission of a written application and upon payment of a non-refundable fee for tender documents as mentioned in the following table,  until the ( last date of purchase of bidding document)  (.......................) from the first date of publication of this notice.

5.	Bids must be submitted to the office of ( Name  and address of Organization), on or before ............. noon on ....................... (.......................). Documents received after this deadline shall not be accepted.

6.	Bids will be opened in the presence of Bidders' representatives who choose to attend at .................. on ....................... (..........................) at the office of ( Name  and address of Organization). Bids must be valid for a period of 90 days after bid opening and must be accompanied by bid security, amounting to a minimum of 2.5 % of the quoted Bid amount (inclusive of VAT), which shall be valid for 30 days beyond the bid validity period.

7.	If bidder wishes to submit the Bid Security in the form of cash, the cash should be deposited in Deposit Account No.   (account number , name of account holder and banker’s name and address)and submit the receipt of the deposited amount of cash along with the bid.

8.	If the last date of purchasing, submission and opening falls on a government holiday then the next working day shall be considered as the last day.

9.	Bidders are advised to visit site and assess the actual site conditions before submitting their bid.

10.	Pre-Bid Meeting shall be held at the office of ( Name  and address of Organization), .................... on  ......................... (.......................).

11.	Bidders Annual Turnover and Experience requirement are as given below:

| Contract No. | Description of Works | Span/Type | Average Annual Turnover of the best 3 years over the last 10 years | Minimum Work experience of similar nature | Price for Tender Documents (Nrs.) | Remarks |
| --- | --- | --- | --- | --- | --- | --- |

12.	The Employer reserves the right to accept or reject, wholly or partly any or all the bids without assigning any reason, whatsoever.

PART I: BIDDING PROCEDURES

Section 1 - Instructions to Bidders

This section specifies the procedures to be followed by Bidders in the preparation and submission of their Bids. Information is also provided on the submission, opening, and evaluation of bids and on the award of Contract.

Table of Clauses

A. 	General		4

1.	Scope of Bid	4

2.	Source of Funds	4

3.	Fraud and Corruption	4

4.	Eligible Bidders	5

5.	Eligible Materials, Equipment and Services	7

B.	Contents of Bidding Document	7

6.	Sections of Bidding Document	7

7.	Clarification of Bidding Document, Site Visit, Pre-Bid Meeting	7

8.	Amendment of Bidding Document	8

C. 	Preparation of Bids	8

9.	Cost of Bidding	8

10.	Language of Bid	8

11.	Documents Comprising the Bid	8

12.	Letter of Bid and Schedules	9

13.	Alternative Bids	9

14.	Bid Prices and Discounts	9

15.	Currency of Bid and Payment	10

16.	Documents Comprising the Technical Proposal	10

17.	Documents Establishing the Qualifications of the Bidder	10

18.	Period of Validity of Bids	10

19.	Bid Security	10

20.	Format and Signing of Bid	11

D. 	Submission and Opening of Bids	11

21.	Sealing and Marking of Bids	11

22.	Deadline for Submission of Bids	11

23.	Late Bids		11

24.	Withdrawal, and Modification of Bids	12

25.	Bid Opening	12

E. 	Evaluation and Comparison of Bids	12

26.	Confidentiality	12

27.	Clarification of Bids	13

28.	Deviations, Reservations, and Omissions	13

29.	Determination of Responsiveness	13

30.	Nonconformities, Errors, and Omissions	13

31.	Correction of Arithmetical Errors	14

32.	Evaluation of Bids	14

33.	Comparison of Bids	15

34.	Qualification of the Bidder	15

35.	Employer’s Right to Accept Any Bid, and to Reject Any or All Bids	15

F. Award of Contract	15

36.	Award Criteria	15

37.	Letter of Intent to Award the Contract/ Notification of Award	15

38.	Performance Security	15

39.	Signing of Contract	16

40.	Complain and Review	16

Section 1 - Instructions to Bidders

| A. General |
| --- |
| Scope of Bid | 1.1 In connection with the Invitation for Bids indicated in the Bid Data Sheet (BDS), the Employer, as indicated in the BDS, issues this Bidding Document for the procurement of Works as specified in Section 5 (Works Requirements). The name, identification, and number of Contracts of the National Competitive Bidding (NCB) are provided in the BDS. 1.2 Throughout this Bidding Document: (a) the term “in writing” means communicated in written form and delivered against receipt; (b) except where the context requires otherwise, words indicating the singular also include the plural and words indicating the plural also include the singular; and (c) “day” means calendar day. |
| Source of Funds | 2.1 GoN Funded: In accordance with its annual program and budget, approved by the GoN, the implementing agency indicated in the BDS plans to apply a portion of the allocated budget to eligible payments under the contract(s) for which this Bidding Document is issued. Or DP Funded: The GoN has applied for or received financing (hereinafter called “funds”) from the Development Partner (hereinafter called “the DP”) indicated in the BDS toward the cost of the project named in the BDS. The GoN intends to apply a portion of the funds to eligible payments under the contract(s) for which this Bidding Document is issued. 2.2 DP Funded: Payment by the DP will be made only at the request of the GoN and upon approval by the DP in accordance with the terms and conditions of the financing agreement between the GoN and the DP (hereinafter called the “Loan Agreement”), and will be subject in all respects to the terms and conditions of that Loan Agreement. No party other than the GoN shall derive any rights from the Loan Agreement or have any claim to the funds. |
| Fraud and Corruption | 3.1 Anticorruption related laws require that GoN’s officials (including beneficiaries of funds), as well as bidders, suppliers, and contractors and their sub-contractors under GoN/DP-financed contracts, observe the highest standard of ethics during the procurement and execution of such contracts. In pursuance of this policy, this bidding document; (a) defines, for the purposes of this provision, the terms set forth below as follows: “corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, anything of value to influence improperly the actions of another party; “fraudulent practice” means any act or omission, including a misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain a financial or other benefit or to avoid an obligation; “coercive practice” means impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party; “collusive practice” means an arrangement between two or more parties designed to achieve an improper purpose, including influencing improperly the actions of another party. “obstructive practice” means: (aa) deliberately destroying, falsifying, altering or concealing of evidence material to the investigation or making false statements to investigators in order to materially impede a GoN/DP investigation into allegations of a corrupt, fraudulent, coercive or collusive practice; and/or threatening, harassing or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation; or (bb) acts intended to materially impede the exercise of the GoN’s/DP’s inspection and audit rights provided for under sub-clause 3.5 below. (b) will reject bid(s) if it determines that the bidder has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing for the contract in question; (c) will sanction a firm or individual, including declaring ineligible, for a stated period of time, to be awarded a GoN/DP-financed contract if it at any time determines that the firm has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing for, or in executing, a GoN/DP-financed contract. 3.2 The Bidder shall not carry out or cause to carry out the following acts with an intention to influence the implementation of the procurement process or the procurement agreement : give or propose improper inducement directly or indirectly, distortion or misrepresentation of facts, engaging in corrupt or fraudulent practice or involving in such act, interference in participation of other competing bidders, coercion or threatening directly or indirectly to cause harm to the person or the property of any person to be involved in the procurement proceedings, collusive practice among bidders before or after submission of bids for distribution of works among bidders or fixing artificial/uncompetitive bid price with an intention to deprive the Employer the benefit of open competitive bid price, contacting the Employer with an intention to influence the Employer with regards to the bids or interference of any kind in examination and evaluation of the bids during the period from the time of opening of the bids until the notification of award of contract. 3.3 Without prejudice to any other rights of the Employer, GoN may blacklist a Bidder for a period of one (1) to three (3) years for its conduct on the following grounds and seriousness of the act committed by the bidder: if convicted by a court of law in a criminal offence which disqualifies the Bidder from participating in the contract, if it is established that the contract agreement signed by the Bidder was based on false or misrepresentation of Bidder’s qualification information, 3.4 A bidder declared blacklisted and ineligible by the GoN, Public procurement Monitoring Office (PPMO) and/or the DP in case of DP funded project, shall be ineligible to bid for a contract during the period of time determined by the GoN, PPMO and/or the DP. 3.5 The Contractor shall permit the GoN/DP to inspect the Contractor’s accounts and records relating to the performance of the Contractor and to have them audited by auditors appointed by the GoN/DP, if so required by the GoN/DP. 3.6 DP Funded: In pursuance of the fraud and corruption policy, the DP. (a) will reject a proposal if it determines that the bidder recommended for award has directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing for the contract in question; (b) will cancel the portion of the loan/ credit/ grant allocated to a contract if it determines at any time that representative(s) of the GoN or of a beneficiary of the fund engaged in corrupt, fraudulent, collusive, or coercive practices during the procurement or the execution of that contract, without the GoN having taken timely and appropriate action satisfactory to the DP to address such practices when they occur. |
| Eligible Bidders | 4.1 A Bidder may be a natural person, private entity, or government-owned entity—subject to ITB 4.5—or any combination of them in the form of a Joint Venture (JV) under an existing agreement, or with the intent to constitute a legally-enforceable joint venture. In the case of a JV: (a) all partners shall be jointly and severally liable for the execution of the Contract in accordance with the Contract terms. Maximum number of JV shall be three. The qualification requirement of the parties to the JV shall be as specified in the BDS, and (b) the JV shall nominate a Representative who shall have the authority to conduct all business for and on behalf of any and all the parties of the JV during the bidding process and, in the event the JV is awarded the Contract, during Contract execution. 4.2 A Bidder, and all parties constituting the Bidder, shall have the nationality of any country or eligible countries mentioned in the BDS. A Bidder shall be deemed to have the nationality of a country if the Bidder is a citizen or is constituted, or incorporated, and operates in conformity with the provisions of the laws of that country. This criterion shall also apply to the determination of the nationality of proposed sub Contractors or suppliers for any part of the Contract including related services. 4.3 A Bidder shall not have a conflict of interest. A Bidder found to have a conflict of interest shall be disqualified. A Bidder may be considered to be in a conflict of interest with one or more parties in this bidding process, if: (a) they have controlling partners in common; or (b) they receive or have received any direct or indirect subsidy from any of them; or (c) they have the same legal representative for purposes of this bid; or (d) they have a relationship with each other, directly or through common third parties, that puts them in a position to have access to information about or influence on the Bid of another Bidder, or influence the decisions of the Employer regarding this bidding process; or (e) a Bidder participates in more than one bid in this bidding process. Participation by a Bidder in more than one Bid will result in the disqualification of all Bids in which the party is involved. However, this does not limit the inclusion of the same sub Contractor in more than one bid; or (f) a Bidder or any of its affiliates participated as a consultant in the preparation of the design or technical specifications of the Contract that is the subject of the Bid; or (g) a Bidder or any of its affiliates has been hired (or is proposed to be hired) by the Employer as Engineer for the Contract. 4.4 A firm that is under a declaration of ineligibility by the GoN/DP in accordance with ITB 3, at the date of the deadline for bid submission or thereafter, shall be disqualified. 4.5 Enterprises owned by Government shall be eligible only if they can establish that they are legally and financially autonomous and operate under commercial law, and that they are not a dependent agency of the GoN. 4.6 Bidders shall provide such evidence of their continued eligibility satisfactory to the Employer, as the Employer shall reasonably request. 4.7 In case a prequalification process has been conducted prior to the bidding process, this bidding is open only to prequalified Bidders. 4.8 Firms shall be excluded in any of the cases, if (a) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Employer’s country prohibits any import of goods or Contracting of works or services from that country or any payments to persons or entities in that country. (b) DP Funded: as a matter of law or official regulation, Nepal prohibits commercial relations with that country, provided that the DP is satisfied that such exclusion does not preclude effective competition for the supply of goods or related services required; (c) DP Funded: a firm has been determined to be ineligible by the DP in relation to their guidelines or appropriate provisions on preventing and combating fraud and corruption in projects financed by them. 4.9 The Domestic Bidder who has obtained Permanent Account Number (PAN) and Value Added Tax (VAT) Registration Certificate(s) and Tax Clearance Certificate from the Inland Revenue Office or proof of submission of audited PL report to the Inland Revenue Office shall only be eligible. The foreign bidder submitting the documents indicated in the BDS at the time of bid submission and a declaration to submit the document(s) indicated in the BDS at the time of contract agreement shall only be eligible. |
| Eligible Materials, Equipment and Services | 5.1 The materials, equipment and services to be supplied under the Contract shall have their origin in any source countries as defined in ITB 4.2 above and all expenditures under the Contract will be limited to such materials, equipment, and services. At the Employer’s request, Bidders may be required to provide evidence of the origin of materials, equipment and services. 5.2 For purposes of ITB 5.1 above, “origin” means the place where the materials and equipment are mined, grown, produced or manufactured, and from which the services are provided. Materials and equipment are produced when, through manufacturing, processing, or substantial or major assembling of components, a commercially recognized product results that differs substantially in its basic characteristics or in purpose or utility from its components. |
| B. Contents of Bidding Document |
| Sections of Bidding Document | 6.1 The Bidding Document consist of Parts I, II, and III, which include all the Sections indicated below, and should be read in conjunction with any Addenda issued in accordance with ITB 8. PART I Bidding Procedures Section 1 - Instructions to Bidders (ITB) Section 2 - Bid Data Sheet (BDS) Section 3 - Evaluation and Qualification Criteria (EQC) Section 4 - Bidding Forms (BDF) PART II Requirements Section 5 – Works Requirements (WRQ) Section 6 – Bill of Quantities (BOQ) PART III Conditions of Contract and Contract Forms Section 7 - General Conditions of Contract (GCC) Section 8 - Special Conditions of Contract (SCC) Section 9 - Contract Forms (COF) 6.2 The Invitation for Bids issued by the Employer is not part of the Bidding Document. 6.3 The Employer is not responsible for the completeness of the Bidding Document and their Addenda, if they were not obtained directly from the source stated by the Employer in the Invitation for Bids. 6.4 The Bidder is expected to examine all instructions, forms, terms, and specifications in the Bidding Document. Failure to furnish all information or documentation required by the Bidding Document may result in the rejection of the bid. |
| Clarification of Bidding Document, Site Visit, Pre-Bid Meeting | 7.1 A prospective Bidder requiring any clarification of the Bidding Document shall contact the Employer in writing at the Employer’s address indicated in ITB 7.5 or raise any question or curiosity during the pre-bid meeting if provided for in accordance with ITB 7.4. The Employer shall be required to make available as soon as possible the answer to such question or curiosity in writing to any request for clarification, provided that such request is received as mentioned in BDS. The Employer shall forward copies of its response to all Bidders who have acquired the Bidding Document in accordance with ITB 6.3, including a description of the inquiry but without identifying its source. Should the Employer deem it necessary to amend the Bidding Document as a result of a request for clarification, it shall do so following the procedure under ITB 8 and ITB 22.2. 7.2 The Bidder is encouraged to visit and examine the Site of Works and its surroundings and obtain for itself, on its own risk and responsibility, all information that may be necessary for preparing the bid and entering into a Contract for construction of the Works. The costs of visiting the Site shall be at the Bidder’s own expense. 7.3 The Bidder and any of its personnel or agents will be granted permission by the Employer to enter upon its premises and lands for the purpose of such visit, but only upon the express condition that the Bidder, its personnel, and agents will release and indemnify the Employer and its personnel and agents from and against all liability in respect thereof, and will be responsible for death or personal injury, loss of or damage to property, and any other loss, damage, costs, and expenses incurred as a result of the inspection. 7.4 The Bidder’s designated representative is invited to attend a pre-bid meeting, if provided for in the BDS. The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage. 7.5 The Bidder is requested, as far as possible, to submit any questions in writing, to reach the Employer as mentioned in BDS. 7.6 Minutes of the pre-bid meeting, including the text of the questions raised, without identifying the source, and the responses given, together with any responses prepared after the meeting, will be transmitted promptly to all Bidders who have acquired the Bidding Document in accordance with ITB 6.3. Any modification to the Bidding Document that may become necessary as a result of the pre-bid meeting shall be made by the Employer exclusively through the issue of an addendum pursuant to ITB 8 and not through the minutes of the pre-bid meeting. 7.7 Non attendance at the pre-bid meeting will not be a cause for disqualification of a Bidder. |
| Amendment of Bidding Document | 8.1 At any time prior to the deadline for submission of bids, the Employer may amend the Bidding Document by issuing addenda. 8.2 Any addendum issued shall be part of the Bidding Document and shall be communicated in writing to all who have obtained the Bidding Document from the Employer in accordance with ITB 6.3. 8.3 To give prospective Bidders reasonable time in which to take an addendum into account in preparing their bids, the Employer may, at its discretion, extend the deadline for the submission of bids, pursuant to ITB 22.2 |
| C. Preparation of Bids |
| Cost of Bidding | 9.1 The Bidder shall bear all costs associated with the preparation and submission of its Bid, and the Employer shall in no case be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process. |
| Language of Bid | 10.1 The Bid, as well as all correspondence and documents relating to the bid exchanged by the Bidder and the Employer, shall be written in the language specified in the BDS. Supporting documents and printed literature that are part of the Bid may be in another language provided they are accompanied by an accurate translation of the relevant passages in the language specified in the BDS, in which case, for purposes of interpretation of the Bid, such translation shall govern. |
| Documents Comprising the Bid | 11.1 The Bid shall comprise the following: (a) Letter of Bid; (b) completed Schedules, in accordance with ITB 12 and 14, or as stipulated in the BDS; (c) Bid Security, in accordance with ITB 19; (d) alternative bids, at Bidder’s option and if permissible, in accordance with ITB 13; (e) written confirmation authorizing the signatory of the Bid to commit the Bidder, in accordance with ITB 20.2; (f) documentary evidence in accordance with ITB 17 establishing the Bidder’s qualifications to perform the Contract; (g) Technical Proposal in accordance with ITB 16; (h) In the case of a bid submitted by a JV, the JV agreement, or letter of intent to enter into a JV including a draft agreement, indicating at least the parts of the Works to be executed by the respective partners; and (i) Any other document required in the BDS. |
| Letter of Bid and Schedules | 12.1 The Letter of Bid, Schedules, and all documents listed under Clause 11, shall be prepared using the relevant forms in Section 4 (Bidding Forms), if so provided. The forms must be completed without any alterations to the text, and no substitutes shall be accepted. All blank spaces shall be filled in with the information requested. |
| Alternative Bids | 13.1 Unless otherwise indicated in the BDS, alternative bids shall not be considered. 13.2 When alternative times for completion are explicitly invited, a statement to that effect will be included in the BDS, as will the method of evaluating different times for completion. 13.3 When specified in the BDS pursuant to ITB 13.1, and subject to ITB 13.4 below, Bidders wishing to offer technical alternatives to the requirements of the Bidding Document must first price the Employer’s design as described in the Bidding Document and shall further provide all information necessary for a complete evaluation of the alternative by the Employer, including drawings, design calculations, technical specifications, breakdown of prices, and proposed construction methodology and other relevant details. Only the technical alternatives, if any, of the lowest evaluated Bidder conforming to the basic technical requirements shall be considered by the Employer. 13.4 When specified in the BDS, Bidders are permitted to submit alternative technical solutions for specified parts of the Works. Such parts will be identified in the BDS and described in Section 5 (Employer’s Requirements). The method for their evaluation will be stipulated in Section 3 (Evaluation and Qualification Criteria). |
| Bid Prices and Discounts | 14.1 The prices and discounts quoted by the Bidder in the Letter of Bid and in the Schedules shall conform to the requirements specified below. 14.2 The Bidder shall submit a bid for the whole of the works described in ITB 1.1 by filling in prices for all items of the Works, as identified in Section 4 (Bidding Forms). In case of Unit Rate Contracts, the Bidder shall fill in rates and prices for all items of the Works described in the Bill of Quantities. Items against which no rate or price is entered by the Bidder will not be paid for by the Employer when executed and shall be deemed covered by the rates for other items and prices in the Bill of Quantities. 14.3 The price to be quoted in the Letter of Bid shall be the total price of the Bid, excluding any discounts offered. 14.4 Unconditional discounts, if any, and the methodology for their application shall be quoted in the Letter of Bid, in accordance with ITB 12.1. 14.5 If so indicated in ITB 1.1, bids are invited for individual Contracts or for any combination of Contracts (packages). Bidders wishing to offer any price reduction for the award of more than one Contract shall specify in their bid the price reductions applicable to each package, or alternatively, to individual Contracts within the package. Price reductions or discounts shall be submitted in accordance with ITB 14.3, provided the bids for all Contracts are submitted and opened at the same time. 14.6 Unless otherwise provided in the BDS and the Conditions of Contract, the prices quoted by the Bidder shall be fixed. If the prices quoted by the Bidder are subject to adjustment during the performance of the Contract in accordance with the provisions of the Conditions of Contract, the Bidder shall furnish the indices and weightings for the price adjustment formulae in the Table of Adjustment Data in Section 4 (Bidding Forms) and the Employer may require the Bidder to justify its proposed indices and weightings. 14.7 The bidder is subject to taxes such as VAT, social charges or income taxes on non-resident international personnel, and also duties, fees, levies on amounts payable by the employer under the Contract. All duties, taxes, and other levies payable by the Contractor under the Contract, or for any other cause, as of the date mentioned in BDS prior to the deadline for submission of bids, shall be included in the rates and prices and the total bid price submitted by the Bidder. |
| Currency of Bid and Payment | 15.1 The currency of the bid and payment shall be in Nepalese Rupees. |
| Documents Comprising the Technical Proposal | 16.1 The Bidder shall furnish a Technical Proposal including a statement of work methods, equipment, personnel, schedule and any other information as stipulated in Section 4 (Bidding Forms), in sufficient detail to demonstrate the adequacy of the Bidders’ proposal to meet the work requirements and the completion time. |
| Documents Establishing the Qualifications of the Bidder | 17.1 To establish its qualifications to perform the Contract in accordance with Section 3 (Evaluation and Qualification Criteria) the Bidder shall provide the information requested in the corresponding information sheets included in Section 4 (Bidding Forms). |
| Period of Validity of Bids | 18.1 Bids shall remain valid for the period specified in the BDS after the bid submission deadline date prescribed by the Employer. A bid valid for a shorter period shall be rejected by the Employer as nonresponsive. 18.2 In exceptional circumstances, prior to the expiration of the bid validity period, the Employer may request Bidders to extend the period of validity of their Bids. The request and the responses shall be made in writing. If a bid security is requested in accordance with ITB 19, it shall also be extended 30 days beyond the deadline of the extended validity period. A Bidder may refuse the request without forfeiting its bid security. A Bidder granting the request shall not be required or permitted to modify its Bid. |
| Bid Security | 19.1 Unless otherwise specified in the BDS, the Bidder shall furnish as part of its bid, in original form, a bid security as specified in the BDS. In the case of a bid security, the amount shall be as specified in the BDS. 19.2 If a bid security is specified pursuant to ITB 19.1, the bid security shall be, at the Bidder’s option, in any of the following forms: (a) original copy of an unconditional bank guarantee from "A" class commercial bank or; (b) original copy of cash deposit voucher in the Employer's Account as specified in BDS. In the case of a bank guarantee, the bid security shall be submitted either using the Bid Security Form included in Section 4 (Bidding Forms) or in another substantially similar format approved by the employer prior to bid submission. The form must include the complete name of the Bidder. The bid security shall be valid for minimum thirty (30) days beyond the original validity period of the bid, or beyond any period of extension if requested under ITB 18.2. 19.3 The bid security issued by any foreign Bank outside Nepal must be counter guaranteed by an "A" class commercial Bank in Nepal. 19.4 Any bid not accompanied by an enforceable and substantially compliant bid security, if required in accordance with ITB 19.1, shall be rejected by the Employer as nonresponsive. 19.5 If a bid security is specified pursuant to ITB 19.1, the bid security of unsuccessful Bidders shall be returned within three days, once the successful bidder has furnished the required performance security and signed the Contract Agreement pursuant to ITB 38.1. 19.6 The bid security may be forfeited: (a) if a Bidder withdraws its bid during the period of bid validity specified by the Bidder on the Letter of Bid, except as provided in ITB 18.2 or (b) if the successful Bidder fails to: (i) sign the Contract in accordance with ITB 39.1; or (ii) furnish a performance security in accordance with ITB 38.1. 19.7 The Bid Security of a JV shall be in the name of the JV that submits the bid. If the JV has not been legally constituted at the time of bidding, the Bid Security shall be in the names of all future partners as named in the letter of intent mentioned in ITB 4.1. |
| Format and Signing of Bid | 20.1 The Bidder shall prepare one original of the documents comprising the bid as described in ITB 11 and clearly mark it “ORIGINAL”. Alternative bids, if permitted in accordance with ITB 13, shall be clearly marked “ALTERNATIVE”. In addition, the Bidder shall submit copies of the bid in the number specified in the BDS, and clearly mark each of them “COPY.” In the event of any discrepancy between the original and the copies, the original shall prevail. 20.2 The original and all copies of the bid shall be typed or written in indelible ink and shall be signed by a person duly authorized to sign on behalf of the Bidder. This authorization shall consist of a written confirmation as specified in the BDS and shall be attached to the bid. The name and position held by each person signing the authorization must be typed or printed below the signature. All pages of the bid, except for unamended printed literature, shall be signed or initialed by the person signing the bid. 20.3 Any amendments such as interlineations, erasures, or overwriting shall be valid only if they are signed or initialed by the person signing the bid. |
| D. Submission and Opening of Bids |
| Sealing and Marking of Bids | 21.1 Bidders may always submit their bids by mail or by hand or by courier. When so specified in the BDS, bidders shall have the option of submitting their bids electronically. Procedures for submission, sealing and marking are as follows: (a) Bidders submitting bids by mail, by hand or by courier shall enclose the original and each copy of the Bid, including alternative bids, if permitted in accordance with ITB 13, in separate sealed envelopes, duly marking the envelopes as “ORIGINAL”, “ALTERNATIVE” and “COPY.” These envelopes containing the original and the copies shall then be enclosed in one single envelope. The rest of the procedure shall be in accordance with ITB sub-Clauses 21.2 and 21.3. (b) Bidders submitting bids electronically shall follow the electronic bid submission procedures specified in the BDS. 21.2 The inner and outer envelopes shall:bear the name and address of the Bidder; (a) be addressed to the Employer as provided in BDS 22.1; (b) bear the specific identification of this bidding process indicated in BDS 1.1; and (c) bear a warning not to open before the time and date for bid opening. (d) If all envelopes are not sealed and marked as required, the Employer will assume no responsibility for the misplacement or premature opening of the bid. |
| Deadline for Submission of Bids | 22.1 Bids must be received by the Employer at the address and no later than the date and time indicated in the BDS. 22.2 The Employer may, at its discretion, extend the deadline for the submission of bids by amending the Bidding Document in accordance with ITB 8, in which case all rights and obligations of the Employer and Bidders previously subject to the deadline shall thereafter be subject to the deadline as extended. |
| Late Bids | 23.1 The Employer shall not consider any bid that arrives after the deadline for submission of bids, in accordance with ITB 22. Any bid received by the Employer after the deadline for submission of bids shall be declared late, rejected, and returned unopened to the Bidder. |
| Withdrawal, and Modification of Bids | 24.1 A Bidder may withdraw, or modify its bid after it has been submitted by sending a written notice in a sealed envelope, duly signed by an authorized representative, and shall include a copy of the authorization in accordance with ITB 20.2, (except that withdrawal notices do not require copies). The corresponding modification of the bid must accompany the respective written notice. All notices must be: (a) prepared and submitted in accordance with ITB 20 and ITB 21 (except that withdrawal notices do not require copies), and in addition, the respective envelopes shall be clearly marked “WITHDRAWAL”, “MODIFICATION;” and (b) received by the Employer prior to the deadline prescribed for submission of bids, in accordance with ITB 22. 24.2 Bids requested to be withdrawn in accordance with ITB 24.1 shall be returned unopened to the Bidders after completion of the bid opening. 24.3 No bid may be withdrawn, or modified in the interval between the deadline for submission of bids and the expiration of the period of bid validity specified by the Bidder on the Letter of Bid or any extension thereof. |
| Bid Opening | 25.1 The Employer shall open the bids in public at the address, date and time specified in the BDS in the presence of Bidders` designated representatives and anyone who choose to attend. Any specific electronic bid opening procedures required if electronic bidding is permitted in accordance with ITB 21.1, shall be as specified in the BDS. 25.2 First, envelopes marked “WITHDRAWAL” shall be opened and read out. and the envelope with the corresponding bid shall not be opened, but returned to the Bidder. No bid withdrawal shall be permitted unless the corresponding withdrawal notice contains a valid authorization to request the withdrawal and is read out at bid opening. Next, envelopes marked “MODIFICATION” shall be opened and read out with the corresponding bid. No bid modification shall be permitted unless the corresponding modification notice contains a valid authorization to request the modification and is read out at bid opening. Only envelopes that are opened and read out at bid opening shall be considered further. 25.3 All other envelopes shall be opened one at a time, reading out: the name of the Bidder; the Bid Price(s), including any discounts and alternative bids and indicating whether there is a modification; the presence of a bid security and any other details as the Employer may consider appropriate. Only discounts and alternative offers read out at bid opening shall be considered for evaluation. Unless otherwise specified in the BDS, all pages of the Letter of Bid and Bill of Quantities are to be initialed by representative of the Bidder and Employer attending the bid opening. No bid shall be rejected at bid opening except for late bids, in accordance with ITB 23.1. The Employer shall prepare a record of the bid opening that shall include, as a minimum: the name of the Bidder and whether there is a withdrawal, or modification; the Bid Price, per Contract if applicable, including any discounts and alternative offers; and the presence or absence of a bid security, if one was required. The Bidders’ representatives who are present shall be requested to sign the record. The omission of a Bidder’s signature on the record shall not invalidate the contents and effect of the record. A copy of the record shall be distributed to all Bidders. |
| E. Evaluation and Comparison of Bids |
| Confidentiality | 26.1 Information relating to the examination, evaluation, comparison, and post-qualification of bids and recommendation of Contract award, shall not be disclosed to Bidders or any other persons not officially concerned with such process until information on Contract award is communicated to all Bidders. 26.2 Any attempt by a Bidder to influence the Employer in the evaluation of the bids or Contract award decisions may result in the rejection of its bid. 26.3 Notwithstanding ITB 26.2, from the time of bid opening to the time of Contract award, if any Bidder wishes to contact the Employer on any matter related to the bidding process, it may do so in writing. |
| Clarification of Bids | 27.1 To assist in the examination, evaluation, and comparison of the bids, and qualification of the Bidders, the Employer may, at its discretion, ask any Bidder for a clarification of its bid. Any clarification submitted by a Bidder that is not in response to a request by the Employer shall not be considered. The Employer’s request for clarification and the response shall be in writing. No change in the prices or substance of the bid shall be sought, offered, or permitted, except to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the bids, in accordance with ITB 31. 27.2 If a Bidder does not provide clarifications of its bid by the date and time set in the Employer’s request for clarification, its bid may be rejected. |
| Deviations, Reservations, and Omissions | 28.1 During the evaluation of bids, the following definitions apply: (a) “Deviation” is a departure from the requirements specified in the Bidding Document; (b) “Reservation” is the setting of limiting conditions or withholding from complete acceptance of the requirements specified in the Bidding Document; and (c) “Omission” is the failure to submit part or all of the information or documentation required in the Bidding Document. |
| Determination of Responsiveness | 29.1 The Employer’s determination of a bid’s responsiveness is to be based on the contents of the bid itself, as defined in ITB11. 29.2 A substantially responsive bid is one that meets the requirements of the Bidding Document without material deviation, reservation, or omission. A material deviation, reservation, or omission is one that, (a) if accepted, would: (i) affect in any substantial way the scope, quality, or performance of the Works specified in the Contract; or (ii) limit in any substantial way, inconsistent with the Bidding Document, the Employer’s rights or the Bidder’s obligations under the proposed Contract; or (b) if rectified, would unfairly affect the competitive position of other Bidders presenting substantially responsive bids. 29.3 The Employer shall examine the technical aspects of the bid submitted in accordance with ITB 16, Technical Proposal, in particular, to confirm that all requirements of Section 5 (Works Requirements) have been met without any material deviation, reservation or omission. 29.4 If a bid is not substantially responsive to the requirements of the Bidding Document, it shall be rejected by the Employer and may not subsequently be made responsive by correction of the material deviation, reservation, or omission. |
| Nonconformities, Errors, and Omissions | 30.1 Provided that a bid is substantially responsive, the Employer may waive any nonconformities in the bid. 30.2 Provided that a bid is substantially responsive, the Employer may request that the Bidder submit the necessary information or documentation, within a reasonable period of time, to rectify nonmaterial nonconformities in the bid related to documentation requirements. Requesting information or documentation on such nonconformities shall not be related to any aspect of the price of the bid. Failure of the Bidder to comply with the request may result in the rejection of its bid. 30.3 Provided that a bid is substantially responsive, the Employer shall rectify quantifiable nonmaterial nonconformities related to the Bid Price. To this effect, the Bid Price may be adjusted, for comparison purposes only, to reflect the price of a missing or non-conforming item or component. The adjustment shall be made using the methods indicated in Section 3 (Evaluation and Qualification Criteria). 30.4 If minor discrepancies are found such as in technical specification, description, feature which does not make the bid to be rejected, then the cost, which is calculated to the extent possible due to such differences, shall be included while evaluating the bid. 30.5 If the value of such nonconformities is found more than fifteen percent the quoted amount of the bidder on account of small differences pursuant to ITB 30.4, such bid shall be considered ineffective in substance and shall not be involved in evaluation. |
| Correction of Arithmetical Errors | 31.1 Provided that the bid is substantially responsive, the Employer shall correct arithmetical errors on the following basis: (a) only for unit price Contracts, if there is a discrepancy between the unit price and the total price that is obtained by multiplying the unit price and quantity, the unit price shall prevail and the total price shall be corrected, unless in the opinion of the Employer there is an obvious misplacement of the decimal point in the unit price, in which case the total price as quoted shall govern and the unit price shall be corrected; (b) if there is an error in a total corresponding to the addition or subtraction of subtotals, the subtotals shall prevail and the total shall be corrected; and (c) if there is a discrepancy between words and figures, the amount in words shall prevail, unless the amount expressed in words is related to an arithmetic error, in which case the amount in figures shall prevail subject to (a) and (b) above. 31.2 If the Bidder that submitted the lowest evaluated bid does not accept the correction of errors, its bid shall be disqualified and its bid security may be forfeited. |
| Evaluation of Bids | 32.1 The Employer shall use the criteria and methodologies listed in this Clause. No other evaluation criteria or methodologies shall be permitted. 32.2 To evaluate a bid, the Employer shall consider the following: (a) the bid price, excluding Provisional Sums and the provision, if any, for contingencies in the Summary Bill of Quantities, and Value Added Tax for Unit Rate Contracts, or Schedule of Prices for lump sum Contracts, but including Day work items, where priced competitively; (b) price adjustment for correction of arithmetic errors in accordance with ITB 31.1; (c) price adjustment due to discounts offered in accordance with ITB 14.4; (d) adjustment for nonconformities in accordance with ITB 30.3; (e) application of all the evaluation factors indicated in Section 3 (Evaluation and Qualification Criteria); 32.3 The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the Contract, shall not be taken into account in bid evaluation. 32.4 If this Bidding Document allows Bidders to quote separate prices for different Contracts, and to award multiple Contracts to a single Bidder, the methodology to determine the lowest evaluated price of the Contract combinations, including any discounts offered in the Letter of Bid, is specified in Section 3 (Evaluation and Qualification Criteria). 32.5 If the bid for an Unit Rate Contract, which results in the lowest Evaluated Bid Price, is seriously unbalanced, front loaded or substantially below updated estimates in the opinion of the Employer, the Employer may require the Bidder to produce detailed price analysis for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analysis, taking into consideration the schedule of estimated Contract payments, the Employer may require that the amount of the performance security be increased at the expense of the Bidder to a level sufficient as mentioned in BDS to protect the Employer against financial loss in the event of default of the successful Bidder under the Contract. |
| Comparison of Bids | 33.1 The Employer shall compare all substantially responsive bids in accordance with ITB 32.2 to determine the lowest evaluated bid. |
| Qualification of the Bidder | 34.1 The Employer shall determine to its satisfaction whether the Bidder that is selected as having submitted the lowest evaluated and substantially responsive bid meets the qualifying criteria specified in Section 3 (Evaluation and Qualification Criteria). 34.2 The determination shall be based upon an examination of the documentary evidence of the Bidder’s qualifications submitted by the Bidder, pursuant to ITB 17.1. 34.3 An affirmative determination of qualification shall be a prerequisite for award of the Contract to the Bidder. A negative determination shall result in disqualification of the bid, in which event the Employer shall proceed to the next lowest evaluated bid to make a similar determination of that Bidder’s qualifications to perform satisfactorily. |
| Employer’s Right to Accept Any Bid, and to Reject Any or All Bids | 35.1 The Employer reserves the right to accept or reject any bid, and to annul the bidding process and reject all bids at any time prior to Contract award, without thereby incurring any liability to Bidders. In case of annulment, all bids submitted and specifically, bid securities, shall be promptly returned to the Bidders. |
| F. Award of Contract |
| Award Criteria | 36.1 The Employer shall award the Contract to the Bidder whose offer has been determined to be the lowest evaluated bid and is substantially responsive to the Bidding Document, provided further that the Bidder is determined to be qualified to perform the Contract satisfactorily. |
| Letter of Intent to Award the Contract/ Notification of Award | 37.1 The Employer shall notify the concerned Bidder whose bid has been selected in accordance with ITB 36.1 within seven days of the selection of the bid, in writing that the Employer has intention to accept its bid and the information regarding the name, address and amount of selected bidder shall be given to all other bidders who submitted the bid. 37.2 If no bidder submits an application pursuant to ITB 40 within a period of seven days of the notice provided under ITB 37.1, the Employer shall, accept the bid selected in accordance with ITB 36.1 and Letter of Acceptance shall be communicated to the selected bidder prior to the expiration of period of Bid validity, to furnish the performance security and sign the contract within fifteen days. 37.3 At the same time, the Employer shall affix a public notice on the result of the award on its notice board and may make arrangements to post the notice into its website, if it has; and if it does not have, into the website of the Public Procurement Monitoring Office, identifying the bid and lot numbers and the following information: (i) name of each Bidder who submitted a Bid; (ii) bid prices as read out at Bid Opening; (iii) name and evaluated prices of each Bid; (iv) name of bidders whose bids were rejected and the reasons for their rejection; and (v) name of the winning Bidder, and the Price it offered, as well as the duration and summary scope of the Contract awarded. |
| Performance Security | 38.1 Within Fifteen (15) days of the receipt of Letter of Acceptance from the Employer, the successful Bidder shall furnish the performance security from A class Commercial Bank in accordance with the conditions of Contract using Sample Form for the Performance Security included in Section 9 (Contract Forms), or another form acceptable to the Employer. 38.2 Failure of the successful Bidder to submit the above-mentioned Performance Security or to sign the Contract Agreement shall constitute sufficient grounds for the annulment of the award and forfeiture of the bid security. In that event the Employer may award the Contract to the next lowest evaluated Bidder whose offer is substantially responsive and is determined by the Employer to be qualified to perform the Contract satisfactorily. The process shall be repeated according to ITB 37. |
| Signing of Contract | 39.1 The Employer and the successful Bidder shall sign the Contract Agreement within the period as stated ITB 38.1. Within thirty (30) days from the date of issuance of notification pursuant to ITB 37.1 unsuccessful bidders may request in writing to the Employer for a debriefing seeking explanations on the grounds on which their bids were not selected. The Employer shall promptly respond in writing to any unsuccessful Bidder who, requests for debriefing within 30 days of publication of the contract award. |
| Complain and Review | 40.1 If a Bidder is dissatisfied with the Procurement proceedings or the decision made by the Employer in the intention to award the Contract, it may file an application to the Chief of the Public Entity within Seven (7) days of providing the notice under ITB 37.1 by the Public Entity, for review of the proceedings stating the factual and legal grounds. 40.2 Late application filed after the deadline pursuant to ITB 40.1 shall not be processed. 40.3 The chief of Public Entity shall, within five (5) days after receiving the application, give its decision with reasons, in writing pursuant to ITB 40.1: whether to suspend the procurement proceeding and indicate the procedure to be adopted for further proceedings; or to reject the application. The decision of the chief of Public Entity shall be final for the Bid amount up to the value as stated in BDS. 40.4 If the Bidder is not satisfied with the decision of the Public Entity in accordance with ITB 40.3, or the decision by the Employer is not given within five (5) days of receipt of application pursuant to ITB 40.1, it can, within seven (7) days of receipt of such decision, file an application to the Review Committee of the GoN, stating the reason of its disagreement on the decision of the chief of Public Entity and furnishing the relevant documents, provided that its Bid amount is more than Rupees Thirty Million (Rs. 30,000,000). The application may be sent by hand, by post, by courier, or by electronic media at the risk of the Bidder itself. 40.5 Late application filed after the deadline pursuant to ITB 40.4 shall not be processed. 40.6 Within three (3) days of the receipt of application from the Bidder, pursuant to ITB 40.4, the Review Committee shall notify the concerning Public Entity to furnish its procurement proceedings, pursuant to ITB 40.3. 40.7 Within three (3) days of receipt of the notification pursuant to ITB 40.6, the Public Entity shall furnish the copy of the related documents to the Review Committee. 40.8 The Review Committee, after inquiring from the Bidder and the Public Entity, if needed, shall give its decision within one (1) month of the receipt of the application filed by the Bidder, pursuant to ITB 40.4. 40.9 The Bidder, filing application pursuant to ITB 40.4, shall have to furnish a cash amount or Bank guarantee from "A" class commercial bank equivalent to zero point five percent (0.5%) amount of its quoted Bid amount with the validity period of at least ninety (90) days from the date of the filing of application pursuant to ITB 40.4. 40.10 If the claim made by the Bidder pursuant to ITB 40.4 is justified, the Review Committee shall have to return the security deposit to the applicant, pursuant to ITB 40.9, within seven (7) days of such decision made. |

PART I: BIDDING PROCEDURES

Section - 2

BIDDING DATA SHEET (BDS)

Table of Clauses

A.  General	18

B.  Bidding Document	18

C.  Preparation of Bids	19

D.  Submission and Opening of Bids	20

E.  Evaluation and Comparison of Bids	20

F.  Award of Contract	21

Section - 2

Bid Data Sheet (BDS)

This section consists of provisions that are specific to each procurement and supplement the information or requirements included in Section I. Instructions to Bidders.

# A.  General

| ITB 1.1 | The number of the Invitation for Bids is : ______________________________ |
| --- | --- |
| ITB 1.1 | The Employer is: (Name and address of the organization) |
| ITB 1.1 | The name of the Contract is: Long Span Trail Bridge (LSTB) under Lump Sum Contract (Construction Turnkey Package [CTP] The identification number of the Contract is: ...................................................... |
| ITB 2.1 | The name of the Project is: ........................................................................... The implementing agency is: (Name of Organization) |
| ITB 4.1 | Eligible countries – Nepal |
| ITB 4.1 (a) | Invitation for Bids is open to all eligible bidders who are: i. Considering the specific type of work to be done in this sector, only Contractor with, at least previous experience of minimum two works, successfully completed Long Span Type Bridges Standard or former Suspension Bridge Division (SBD) type in the related field within last 10 (Ten) years are eligible to apply individually. The maintenance works shall not be counted for required experience as mentioned above. However, to encourage the new comers to work and acquire the required experience, they can bid for any such bid, but in a joint venture (JV) with other Contractor/Contractors. The eligibility criteria of lead partner and following partners are as specified in Section II, ITB (4.5). In case of a JV or support from another Contractor, a JV agreement or a MOU signed between the concerned parties shall be made available. The leading Contractor shall be defined and it shall submit its letter of intent in consensus with other Contractor/Contractors One partner of the joint venture at least 40 (fourty) percent. Each partner of the joint venture at least 25 (twenty five) percent. |

# B.  Bidding Document

| ITB 7.1 | For clarification purposes only, the Employer’s address is: Employer's Name: Name of Organization District: Address: Telephone No.: Fax No: |
| --- | --- |
| ITB 7.4 | Pre-bid Meeting shall be held on: Date : .............................., (...............................) Time : . Location : |
| ITB 7.5 | Time for request: Requests for clarification should be received by the Employer no later than: 10 days prior to the deadline for submission of bids. |

# C.  Preparation of Bids

| ITB 10.1 | The language of the bid is: (English / Nepali) |
| --- | --- |
| ITB 11.1 (b) | In accordance with ITB 12 and ITB 14, the following schedules shall be submitted with the bid, including the schedule of Prices for lump sum contracts: Construction Turnkey Package (CTP) |
| ITB 11.1 (i) | The Bidder shall submit with its bid the following additional documents: Attested copy of Firm Registration Certificate. Attested copy of VAT and PAN Registration Certificate. Attested copy of Tax Clearance Certificate/Submission of Tax Return Attested copy of Audited balance Sheet. Attested copies of work experiences. Letter of Intent from Partner firm and personnel, if any. An Agreement or MoU in case of a JV. CV and letter of intend from employee |
| ITB 13.1 | Alternative bids shall not be permitted. |
| ITB 13.2 | Alternative times for completion shall not be permitted. |
| ITB 13.4 | Alternative technical solutions shall not be permitted: |
| ITB 14.2 | The Bidder shall quote a single amount for completion of each trail bridge on the lump sum basis. The price quoted shall be fixed and expressed in Nepalese Rupees. The prices shall include all duties, taxes and other levies but excluding VAT. |
| ITB 14.6 | The prices quoted by the Bidder shall not be subject to adjustment during the performance of the Contract. |
| ITB 14.7 | The date for all duties, taxes, and other levies payable by the Contractor under the contract or for any other cause, as of the date 30 days prior to the deadline for submission of bids |
| ITB 18.1 | The bid validity period shall be: 90 (Ninety) days. |
| ITB 19.1 | The Bidder shall furnish a bid security, from "A" class commercial bank with a minimum of 2.5% of the quoted bid amount (inclusive of VAT), which shall be valid for 30 days beyond the validity period of the bid. |
| ITB 19.2 (b) | Employer's bank account number and address if bid security is in the form of cash deposit. Account Name: Bank Name: Bank Address: Account Number: |
| ITB 20.1 | In addition to the original of the bid, the number of copy is: ONE |
| ITB 20.2 | The written confirmation of authorization to sign on behalf of the Bidder shall indicate: The name and description of the documentation required to demonstrate the authority of the signatory to sign the Bid such as a Power of Attorney; and In the case of Bids submitted by an existing or intended JV, an undertaking signed by all parties (i) stating that all parties shall be jointly and severally liable, and (ii) nominating a Representative who shall have the authority to conduct all business for and on behalf of any and all the parties of the JV during the bidding process and, in the event the JV is awarded the Contract, during contract execution.” |

# D.  Submission and Opening of Bids

| ITB 21.1 | Bidders shall not have the option of submitting their bids electronically. |
| --- | --- |
| ITB 21.1 (b) | Not Applicable |
| ITB 22.1 | Address for bid submission: (Name and address of organization). IFB title and number: Construction on Turnkey Package (CTP) IFB No: ............................ Fiscal Year: ............................ Deadline for bid submission (31 days from 1st day of publication of IFB :) Date : .............................. Time : ................. hrs. |
| ITB 25.1 | Bid Opening (same day of last day of bid submission): Date : .............................. Time : ................. hrs. Place : ( Name and address of organization) |

# E.  Evaluation and Comparison of Bids

| ITB 32.1 | The Employer will evaluate and compare only the Bids determined to be substantially responsive. Criteria for bid evaluation shall be on the base of : i) lump sum price for each bridge, ii) Qualification requirement as per Schedule of Requirements, iii) Specific standard or criteria as per Technical Specification, |
| --- | --- |
| ITB 32.5 | The amount of the performance security be increased by Eight (8) percent of the quoted bid price. |
| ITB 34.1 | Bidder’s Qualification Requirement: |
|  | a) General Work Experience: Construction experiences for at least the last 10 (Ten) Years prior to the applications submission deadline. |
|  | b) Minimum average annual turnover for the best 3 years in the last 10 years : NRs ........................................ [ excluding VAT.] |
|  | c) Specific Work Experience : Bidder should have work experience of successfully completed minimum two LSTB (or former SBD type) Bridge Construction within last 10 years and should not be disqualified in the past due to bad performance. |
|  | Minimum requirement of liquid asset and/or credit facilities : The minimum amount of Liquid Assets shall be of NRs. 8,00,000.00. The minimum amount of Bonding Capacity shall be of NRs. 5,00,000.00. The minimum amount of Net Worth shall be of NRs. 20,00,000.00. |

|  | e) Additional Personnel requirement (if any): The Bidder shall have suitably qualified & experienced personnel to fill the following positions to work full time at site during the execution of this project. Contractor: Team Leader /Coordinator (Engineer) - One With minimum experience of successfully completion of 1 (One) Long Span Type Bridge (LSTB) of Former SBD Type Bridge. Construction Supervisor - One With minimum experience of successfully (Overseer) completion of 2 (Two) Long Span Type Bridge (LSTB) of Former SBD Type Bridge. Bridge Fitter (Mechanics) - One With minimum experience of successfully completion of 1 (One) Long Span Type Bridge (LSTB) of Former SBD Type Bridge. Fabricator: - One With minimum Three Years of experience Workshop Engineer in Trail Bridge Fabrication works. Foreman/Overseer/Mechanics - Two With minimum Three Years of experience in Trail Bridge Fabrication works. Trained Welder - Four With minimum Three Years of experience in Trail Bridge Fabrication works. Skilled/Semi-skilled Laborers - Ten With minimum Three Years of experience in Trail Bridge Fabrication works |
| --- | --- |
|  | Minimum essential equipment: Contractor: The essential equipment to be made available for the Contract by the Bidder to be qualified for the Contract shall be: Tools and Equipment Minimum number required Grip Hoist Machine 3 Rock Drill Machine 1 Survey Equipment (Minimum Theodolite or Level Machine) 1 Torque Wrench 2 |
|  | Fabricator: Saws 3 Drilling Machine 3 Welding Machine with Voltage stabilizer 3 Grinder 3 Lathe Machine 1 Gas cutting equipment 2 Blacksmith shop 1 Galvanizing Plant 1 Installed Temperature Meter 1 Hydrometer 3 PH - Meter 2 Adhesion Testing Hammer 1 Zinc Coat Measuring Instrument 1 Weighting Machine 1 |

# F.  Award of Contract

| ITB 37 | The successful bidder shall be notified by the employer within 7 (seven) days of the selection of the bid. |
| --- | --- |

Part I - Bidding Procedures

Section - 3

EVALUATION AND QUALIFICATION CRITERIA (EQC)

Table of Clauses:

SCHEDULE A		23

Completion Date		23

1.	Notice of Delay	23

2.	Time Extension	23

3.	Penalties for Delay	23

SCHEDULE B		23

Time/Work Schedule		23

Time/Work Schedule (Sample)	23

Manning Schedule (Sample)	24

SCHEDULE C		24

Qualification Requirement	24

1.	Individual Bidder or Individual Members of Joint Venture Association	24

2.	Joint Ventures	24

3.	Fabricator	24

4.	Others		27

Section - 3

Evaluation and Qualification Criteria (EQC)

# Schedule A

## Completion Date

The completion date of the Works as within .............. (..................) months stipulates hereafter a Intended completion date which is the date of completion at .............. (..................)months from the date of signing agreement of the construction works of ............................... TRIAL BRIDGE and handover to the SUSPENSION BRIDGE DIVISION in the site as turnkey basis.

Long Span Trial Bridges construction under Construction Turnkey Package is effective from the date of getting Work Order for this works.

The Quantity of the Works required is as per Design Drawings (Prevailing) and Schedule of Works (Reference).

Other requirements and conditions are as follows:

## 1.	Notice of Delay

In the event that the Contractor encounters a delay in obtaining the required services and facilities set forth for the provision of service/works, the Contractor shall promptly notify the Employer of such delay with documentary evidence and may request for time extension for completion of the project before expiry of the stipulated time.

## 2.	Time Extension

Time extension will be granted according to prevailing Procurement Act 2063 & Procurement Regulation 2064 and shall apply only if the reasons are acceptable to the Employer.

## 3.	Penalties for Delay

In case of reported delays in the performance of the service/works beyond the specified time of completion due to Contractor’s default, the penalty will be determined as per the conditions of contract.

# Schedule B

## Time/Work Schedule

Propose a compatible and realistic time schedule (time required for activities) based on the said work nature. While preparing the time schedule, all the activities, their requirement of time and resource personnel with their inputs has to be incorporated based on detailed Terms of Reference (ToR).

A realistic manning schedule (input of personnel), and time schedule (time required for activities), based on the field situation of the said work and proposed as compatible to the whole bid shall be made and submitted. While preparing the time schedule and manning schedule, all the activities, their requirement of time and resource personnel with their inputs has to be incorporated based on detailed Terms of Reference (ToR).

## Time/ Work schedule (sample)

| Description of Work | Year …….... |
| --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| Fabrication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Layout/foundation excavation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Masonry/concrete work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tower erection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cable hoisting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bridge erection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Manning Schedule (sample)

| Designation | Year………. | Year……….. | Field Man- | Office Man- | Total Man- |
| --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | Month | Month | Month |
| Team Leader/ Coordinator |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Overseer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bridge Mechanics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- Attach separate paper when required

# Schedule C

## Qualification Requirement

## 1. 	Individual Bidder or Individual Members of Joint Ventures Association

1.1	Constitution or legal status of Bidder: [attach copy]

All Bidders shall submit following documents as pre- requisites for eligibility:

i)	Registration Certificate [ attach copy]

j)	Place of Registration …………………………… [ insert ]

k)	Principal place of Business ………………………………………………..…. [insert address]

l)	Business Registration License [attach copy]

m)	VAT and PAN Registration Certificates [attach copy]

n)	Tax Clearance Certificate or Submissions of

Tax Returns as specified in Bidding Data [attach copies]

o)	A written declaration made by the Bidder stating that the Bidder is not ineligible to participate in the Bid; has no conflict of interest in the proposed bid procurement proceedings and has not been punished for the profession or businesses related offence.

p)	Joint Venture Authorization/ Agreement (if any)

q)	Power of Attorney

1.2	Total annual volume of construction work performed in the past ten years (enter fiscal year ………… to fiscal year………..…..), in NRs. Attach copy of Audited Balance sheet as documentary evidence.

| Annual turnover data (construction only) |
| --- |
| Year | Turnover in NRs. |
| 1. |  |
| 2. |  |
| 3. |  |
| 4. |  |
| 5. |  |
| 6. |  |
| 7. |  |
| 8. |  |
| 9. |  |
| 10. |  |

1.3	Work performed as prime contractor on works of a similar nature and volume over the last ten years. Also list details of work under way or committed, including expected completion date. Attach documentary evidence of the information provided.

| Project Name | Name of Employer and contact person | Type of work performed and year of completion | Total Value of Contract | Value of remaining work |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
| 2. |  |  |  |  |

1.3.1.	A Contractor should have minimum experience of Two number of successfully completed Fabrication and Construction of LSTB Bridges (or former SBD type Bridge) under Construction Turnkey Package within last Ten years.

1.4	Major items of contractor’s Equipment proposed for carrying out the Works. List all information requested below. Attach documentary evidence of ownership, lease agreement or proposed equipment purchase.

| Item of equipment | Minimum required number | Description, make, and age (years) | Owned, leased (from whom?), or to be purchased (from whom?) |
| --- | --- | --- | --- |
| Grip Hoist Machine | 3 |  |  |
| Rock Drill Machine | 1 |  |  |
| Survey Equipment (Minimum Theodolite or Level Machine) | 1 |  |  |
| Torque Wrench | 2 |  |  |

1.5	Qualifications and experience of Team Leader and other personnel if specified in the Bidding Data proposed for administration and execution of the Contract. Attach signed bio-data.

| Degination | Minimum required number | Name | Years of experience (general) | Years of experience in proposed position |
| --- | --- | --- | --- | --- |
| Team Leader (Coordinator) | 1 |  |  |  |
| Construction Supervisor (Minimum Overseer Level) | 1 |  |  |  |
| Bridge Fitter (Mechanics) | 1 |  |  |  |

1.5.1	All of these personnel should have minimum experience in related field i.e. Construction and Construction Supervision works in trail bridges as specified in ITB 4.4 (e), Bidding Data Sheet.

1.5.2	The Services/Works shall be carried out by the leading Contractor in conjunction with the personnel specified by the Contractor in Manning Schedule (hereinafter called the Personnel) at the time of bidding with the Contractor singularly being responsible for any works carried out by its personnel and partners.

1.5.3	Except as the Employer may otherwise agree, no changes shall be made in the Personnel.  If for any reason beyond the reasonable control of the Contractor it becomes necessary to replace any of the Personnel, the Contractor shall provide as replacement, a personnel of equivalent qualifications with prior written approval of the Employer.

1.5.4	In the event that any personnel specified in the manning schedule is found to be inadequately qualified or incompetent in discharging his assigned duties, the Employer may request the Contractor to provide as a replacement, a personnel with qualifications and experience acceptable to the Employer.

1.5.5	In respect of any personnel provided as a replacement, all additional costs arising out of or incidental to such replacement shall be borne by the Contractor.

1.5.6	Team Leader:

The Contractor shall ensure that all the times during the entire phase of the work a team leader acceptable to the Employer shall take charge of the operation of the personnel. The team leader shall be responsible for liaison on the field and or office between the Contractor and the Employer.

1.5.7	Skilled/Unskilled Labors:

Labour based technology shall be applied for construction, maintenance work at site. The Contractor shall employ exclusively local skilled/unskilled labours at the construction site. No discrimination for wage payment will be made on the basis of gender, castes or ethnicity.  The Contractor shall pay equal wage for equal work.  The above will be strictly monitored by the Employer during the site inspection.

1.6		Evidence of access to financial resources to meet the qualification requirements: cash in hand, lines of credit, etc. List below and attach copies of support documents.

| Financial Capability | Minimum required | Source of Financing | Amount in NRs. |
| --- | --- | --- | --- |
| Bonding Capacity | 5 Lakh |  |  |
| Net Worth | 20 Lakh |  |  |
| Liquid Assets | 8 Lakh |  |  |

1.7	Name, address, telephone and facsimile numbers of the banks that may provide references if contacted by the Employer.

| Name | Address | Telephone/Fax number |
| --- | --- | --- |
| 1. |  |  |
| 2. |  |  |
| 3. |  |  |

1.8	A written declaration by the Bidder stating that the Bidder is not ineligible to participate in the Bid; has no conflict of interest in the proposed bid procurement proceedings and has not been punished for the profession or businesses related offence.

## 2.	Joint Ventures

2.1	The information listed in 1.1 to 1.7 above shall be provided for each partner of the joint venture.

2.2	Attach the power of attorney of the signatory (ies) of the bid authorising signature of the bid on behalf of the joint venture.

2.3	Attach the Agreement among all partners of the joint venture (and which is legally binding on all partners), which shows that

(a)	all partners shall be jointly and severally liable for the execution of the Contract in accordance with the Contract terms;

(b)	one of the partners will be nominated as being in charge, authorized to incurliabilities, and receive instructions for and on behalf of any and all partners of the joint venture; and

(c)	the execution of the entire Contract, including payment, shall be done exclusively with the partner in charge.

## 3.	Fabricator

The proposed fabricator should fulfil following requirements:

#### 3.1	Fabricator's Experience and Performance

| Description of Works | Minimum required Nos. of Successfully completed Works |
| --- | --- |
| Fabrication of steel parts of LSTB Bridges (or former SBD type Bridge) | 5 Bridges |

A Fabricator should have minimum experience of successfully fabricated minimum 5 nos. of (LSTB) or former SBD types steel parts within last 10 (Ten) years.

#### 3.2	Personnel

| Designation | Minimum Required Nos. of Persons |
| --- | --- |
| Workshop Engineer | 1 |
| Foreman/Overseer/Mechanics (any of one) | 2 |
| Trained welder | 4 |
| Skilled Labours | 10 |

3.2.1	All of these personnel should have minimum 3 years of experience in related field i.e. Fabrication of steel parts of LSTB Bridges.

3.2.2	The Services shall be carried out by the leading Contractor in conjunction with the personnel specified by the Contractor in Manning Schedule (hereinafter called the Personnel) at the time of bidding with the Contractor singularly being responsible for any works carried out by its personnel and partners.

3.2.3	Except as the Employer may otherwise agree, no changes shall be made in the Personnel.  If for any reason beyond the reasonable control of the Contractor it becomes necessary to replace any of the Personnel, the Contractor shall provide as replacement, a personnel of equivalent qualifications with prior written approval of the Employer.

3.2.4	In the event that any personnel specified in the manning schedule is found to be inadequately qualified or incompetent in discharging his assigned duties, the Employer may request the Contractor to provide as a replacement, a personnel with qualifications and experience acceptable to the Employer.

3.2.5	In respect of any personnel provided as a replacement, all additional costs arising out of or incidental to such replacement shall be borne by the Contractor.

3.2.6	Skilled/Unskilled Labors:

Labour based technology shall be applied for construction, maintenance work at site. The Contractor shall employ exclusively local skilled/unskilled labours at the construction site. No discrimination for wage payment will be made on the basis of gender, castes or ethnicity.  The Contractor shall pay equal wage for equal work.  The above will be strictly monitored by the Employer during the site inspection.

#### 3.3	Tools and Equipments

| Require Tools and Equipments | Minimum required number of tools and machines |
| --- | --- |
| Saws | 3 |
| Drilling Machine | 3 |
| Welding Machines with voltage stabilizers | 3 |
| Grinder | 3 |
| Lathe machines | 1 |
| Gas cutting equipment | 2 |
| Blacksmith shop | 1 |
| Galvanizing Plant with complete set up (refer to Section VII, clause 351 for schedule of requirements) Installed Temperature Meter Hydrometer PH - Meter Adhesion Testing Hammer Zinc Coat Measuring Instrument Weighting Machine | Own or Sub-letting 1 3 2 1 1 1 |

3.3.1	It is mandatory to make physical verification by the evaluation team to confirm the actual availability of above manpower and equipments with the fabricator prior to evaluation.

### 4.	Others

Apart from as described above, the firm must submit all documents given as Enclosures in the Technical proposal form.

Part I - Bidding Procedures

Section - 4

Bidding Forms (BF)

Table of Forms

Letter of Bid	29

1.	Bid Security Form.	.30

Technical Proposal (TP) for Lump Sum Contract 
(Construction Turnkey Package	31

A.1	Identification of the Firm (Contractor)	31

A.2	Contractor's Experience and Performance.	.31

A.3	Fabrication.	.33

A.4	Work Schedule.	.34

A.5	Qualification.	.35

A.6	Affidavit.	.36

Financial proposal for Lump Sum Contract (Construction Turnkey Package)	37

B.1	Financial Proposal (Price Schedule).	.37

Section -4

Bidding Forms (BF)

# Letter of Bid

Date:

Name of the contract:

Invitation for Bid No.:

To:

We, the undersigned, declare that:

- We have examined and have no reservations to the Bidding Documents, including Addenda issued in accordance with Instructions to Bidders (ITB) Clause 8;

- We offer to execute in conformity with the Bidding Documents the following Works:

- The total price of our Bid, excluding any discounts offered in item (d) below is:

- The discounts offered and the methodology for their application are:

- Our bid shall be valid for a period of . . . .insert validity period as specified in ITB 18.1. . . days from the date fixed for the bid submission deadline in accordance with the Bidding Documents, and it shall remain binding upon us and may be accepted at any time before the expiration of that period;

- If our bid is accepted, we commit to obtain a performance security in accordance with the Bidding Document;

- Our firm, including any subcontractors or suppliers for any part of the Contract, have nationalities from eligible countries or any countries [insert the nationality of the Bidder, including that of all parties that comprise the Bidder if the Bidder is a consortium or association, and the nationality of each Subcontractor and Supplier];

- We, including any subcontractors or suppliers for any part of the contract, do not have any conflict of interest in accordance with ITB 4.3;

- We are not participating, as a Bidder or as a subcontractor, in more than one bid in this bidding process in accordance with ITB 4.3, other than alternative offers submitted in accordance with ITB 13;

- Our firm, its affiliates or subsidiaries, including any Subcontractors or Suppliers for any part of the contract, has not been declared ineligible, under the Employer’s country laws or official regulations or by an act of compliance with a decision of the United Nations Security Council;

- We are not a government owned entity / We are a government owned entity but meet the requirements of ITB 4.5;

- We understand that this bid, together with your written acceptance thereof included in your notification of award, shall constitute a binding contract between us, until a formal contract is prepared and executed;

- We declare that, we have no conflict of interest in the proposed procurement proceedings and we have not been punished for an offense relating to the concerned profession or business.

- We understand that you are not bound to accept the lowest evaluated bid or any other bid that you may receive; and

- If awarded the contract, the person named below shall act as Contractor’s Representative:

__________________________________________________________________________________

- We agree to permit the Employer or its representative to inspect our accounts and records and other documents relating to the bid submission and to have them audited by auditors appointed by the Employer.

Name

In the capacity of

Signed

Duly authorized to sign the Bid for and on behalf of

Date

## 1.	Bid Security Form

##### BANK GUARANTEE

Bank’s Name, and Address of Issuing Branch or Office

(On Letter head of the 'A' class Commercial Bank)

Ben`eficiary: 	name and address of Employer

Date:

Bid Security No.:

We have been informed that .................. name of the Bidder.................. (hereinafter called “the Bidder”) has submitted to you its bid dated ................................... (hereinafter called “the Bid”) for the execution of ................. name of Contract .................. under Invitation for Bids No. .................. (“the IFB”).

Furthermore, we understand that, according to your conditions, bids must be supported by a bid guarantee.

At the request of the Bidder, we  ................ name of Bank. ............... hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of . . . . . . . . . .amount in figures . . . .  . . . . .  (. . . . . . .amount in words . . . . . . .  ) upon receipt by us of your first demand in writing accompanied by a written statement stating that the Bidder is in breach of its obligation(s) under the bid conditions, because the Bidder:

(a)	has withdrawn its Bid during the period of bid validity specified by the Bidder in the Form of Bid; or

(b)	does not accept the correction of errors in accordance with the Instructions to Bidders (hereinafter “the ITB”); or

(c)	having been notified of the acceptance of its Bid by the Employer during the period of bid validity, (i) fails or refuses to execute the Contract Agreement, or (ii) fails or refuses to furnish the performance security, in accordance with the ITB.

This guarantee will remain in force up to and including the date ………number       days after the deadline for submission of Bids as such deadline is stated in the instructions to Bidders or as it may be extended by the Employer, notice of which extension(s) to the Bank is hereby waived. Any demand in respect of this guarantee should reach the Bank not letter than the above date.

This Bank guarantee shall not be withdrawn or released merely upon return of the original gurantee by the Bidder unless notified by you for the release of the guarantee.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 458.

. . . . . . . . . . . .Bank’s seal and authorized signature(s) . . . . . . . . . .

Note:

The bid security of ………..……………. has been counter guaranteed by the Bank ……..…………… on ………………..………. (Applicable for Bid Security of Foreign Banks).

# Technical  Proposal (TP) for Lump Sum Contract (Construction Turnkey Package)

## A.1	Identification of the Firm (Contractor)

Name of the Firm	:		_________________________________________

Single Contractor 	:		Single Contractor [    ]                       JV[   ]

Type of Firm	:		_________________________________________

Full Address	:	_________________________________________

Contact/Postal  Address	:	_________________________________________

Telephone	:	_________________________________________

Fax	:	_________________________________________

GoN registration NO./date	:	_________________________________________

Class or Rank of Firm, if any	:	_________________________________________

Type of Organisation :

Proprietorship		[    ]		Partnership		[    ]

Private Limited		[    ]		Public Limited		[    ]

## A.2	Contractor’s Experience and Performance

a)	Related field (of last ten years):

| Description of the work Bridge Name and Type | Client | Contract Value | Completion Date |
| --- | --- | --- | --- |

- Attach certificates of successful completion of these works

b)	Other Construction fields (of last ten years):

| Description | Client | Contract Value | Completed on | Remarks |
| --- | --- | --- | --- | --- |

## A.2.1	Personnel

| Personnel | Personnel’s Name | How long with the Firm | Remarks |
| --- | --- | --- | --- |
| Team Leader (Coordinator) |  |  |  |
| Construction Supervisor (Site Overseers) |  |  |  |
| Bridge Fitter (Mechanics) |  |  |  |

- Enclose a signed CV with date of the Team Leader, Site Overseer and Bridge Mechanics

- Site Overseer should be different for each bridge project

- Attach additional paper, if necessary

IMPORTANT NOTE :

Date on the signed CV shall not be more than one year old and if same CV appear for more than one firm and according to the time schedule proposed their input overlaps such CVs will be disqualified. Bio-data and proprietorship of SBD office staff shall not be valid.

## A.2.2	Construction Equipments

| Machines | Quantity | Condition | Type or Make |
| --- | --- | --- | --- |
| Grip Hoisting Machines |  |  |  |
| Rock drilling Machines |  |  |  |
| Theodolite/Level |  |  |  |
| Torque Wrench |  |  |  |

Attach supporting documents.

## A.2.3	Financial Situation

Each Applicant or member of a JV must fill in this form

| Financial Data for Previous 3 Years [in NRS] |
| --- |
| Year 1: | Year 2: | Year 3: |

Information from Balance Sheet

| Total Assets |  |  |  |
| --- | --- | --- | --- |
| Total Liabilities |  |  |  |
| Net Worth |  |  |  |
| Current Assets |  |  |  |
| Current Liabilities |  |  |  |

Information from Income Statement

| Total Revenues |  |  |  |
| --- | --- | --- | --- |
| Profits Before Taxes |  |  |  |
| Profits After Taxes |  |  |  |
| Attached are copies of financial statements (balance sheets including all related notes, and income statements) for the last three or above years, as indicated above, complying with the following conditions. All such documents reflect the financial situation of the Applicant or partner to a JV, and not sister or parent companies. Historic financial statements must be audited by a certified accountant. Historic financial statements must be complete, including all notes to the financial statements. Historic financial statements must correspond to accounting periods already completed and audited (no statements for partial periods shall be requested or accepted). |

## A.2.4	Financial Status

a)	Bank Reference	:	_______________________________________

b)	Total Asset	:	_______________________________________

c)	Total Liabilities	:	_______________________________________

d)	Current Liabilities	:	_______________________________________

e)	Current Asset	:	_______________________________________

f)	Current Credit Resources	:	_______________________________________

| Annual turnover data (construction only) |
| --- |
| Year | Turnover in NRs. |
| 1. |  |
| 2. |  |
| 3. |  |
| 4. |  |
| 5. |  |
| 6. |  |
| 7. |  |
| 8. |  |
| 9. |  |
| 10. |  |

| Financial Capacity | NRs. in Lakhs | Remarks |
| --- | --- | --- |
| Bonding Capacity |  |  |
| Net Worth |  |  |
| Liquid Assets |  |  |
| Credit Resources |  |  |

Enclose :	Copy of Tax Clearance Certificate

Bank reference letter certifying Bonding Capacity

Latest Copy of Audited Balance Sheet

Important Note:  Bid Bond issued by the Finance Companies and Development Banks shall not be accepted.

## A.3	Fabrication

Name of the Fabricator	:	____________________________________

Full Address	:	____________________________________

____________________________________

Contact Address	:	____________________________________

Name & Address of Galvanization

Plant (if sub-letted)	:	____________________________________

## A.3.1	Personnel

| Personnel | Personnel’s name | Overall experience, Years | Experience in related field , Years | How long with the present Fabricator |
| --- | --- | --- | --- | --- |
| Workshop Engineer* |  |  |  |  |
| Foreman/Overseers/ Mechanics* |  |  |  |  |
| Trained welder* |  |  |  |  |
| Skilled and seem-skilled labourers | Total No: |  |  |  |

*Enclose a signed CV with date of the Workshop Engineer, Forman/Overseer/Mechanics and Trained welder

## A.3.2	Tools and Equipments

| Tools and Equipments | Quantity Nos. | Condition | Type/Make |
| --- | --- | --- | --- |
| Saws |  |  |  |
| Drilling machines |  |  |  |
| Welding machines with voltage stabilizers |  |  |  |
| Grinders |  |  |  |
| Lathe machines |  |  |  |
| Gas cutting equipment |  |  |  |
| Blacksmith shop |  |  |  |
| Milling machine |  |  |  |
| Galvanizing Plant with Complete Set-up* (own or sub-letting) |  |  |  |
| Installed Temperature Meter |  |  |  |
| Hydrometer |  |  |  |
| PH-Meter |  |  |  |
| Adhesion Testing Hammer |  |  |  |
| Zinc Coat Measuring Instrument |  |  |  |
| Weighting Machine |  |  |  |

* Provided supporting letter from the Fabricator.

## A.3.3	Fabricator’s Experience and Performance:

Related field (of last ten years):

| Description of the work Bridge Name and Type | Client | Contract Value | Completion Date |
| --- | --- | --- | --- |

- Attach certificates of successful completion of these works

## A.4	Work Schedule

A realistic manning schedule (input of personnel), and time schedule (time required for activities), based on the field situation of the said work and proposed as compatible to the whole bid shall be made and submitted. While preparing the time schedule and manning schedule, all the activities, their requirement of time and resource personnel with their inputs has to be incorporated based on detailed Terms of Reference (ToR).

Time/ Work schedule (sample)

| Description of Work | Year …….... |
| --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| Fabrication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Layout/foundation excavation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Masonry/concrete work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tower erection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cable hoisting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bridge erection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Manning Schedule (sample)

| Designation | Year………. | Year……….. | Field Man- | Office Man- | Total Man- |
| --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | Month | Month | Month |
| Team Leader/ Coordinator |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Overseer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bridge Mechanics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- Attach separate paper when required

## A.5	Qualification

The bid shall be considered qualified and responsive only if Schedule of Requirements is fulfilled based on his/her technical proposal and its physical verification, if required.  Financial proposal of only those qualified and responsive bidders shall be considered.

Firms disqualified earlier by EMPLOYER, because of their default/incompetence cannot be considered for bidding, at least for one year.  Depending on the gravity of offence employer has the right not to consider the firm for the post-qualification up to three years.

## A.6	Affidavit

I, the undersigned, and the Authorised Representative/Proprietor of the Firm/Joint Venture do hereby certify that all the statements and information made herein are true and correct.

At the same time the undersigned hereby authorises any person or firms to furnish to the EMPLOYER on its request all pertinent information for verification of the statements and answers made herein and/or the firm’s as well as the personnel’s competence and general reputation. The undersigned also authorises any representative nominated by the EMPLOYER to verify physically the information supplied by the firm without prior notice.

The undersigned understands that further qualifying information may be requested and shall furnish any such information at the request of the EMPLOYER without any delay.  The undersigned also understands that any discrepancy in the statements and answers to questions disqualifies the Firm/Joint Venture.

The undersigned understands EMPLOYER reserves the right to accept/reject, wholly or partly, any or all tenders without assigning any reasons, whatsoever.

________________________________

Signature of Authorised Representative

________________________________

Name in Block Letters

________________________________

Designation

________________________________

Name of Firm

________________________________

Date

________________________________

Official Seal

This Application will NOT BE VALID without the following documents :

Enclosures  :	-	Attested copy of Government Registration Certificate

-	Attested copy of Tax Clearance Certificate/Submission of Tax Return

-	Bank reference letter certifying Bonding Capacity

-	Attested copy of Audited Balance Sheet

-	Letter of Intent from partner firm/s & personnel, if any

-	An agreement or MoU in case of a JV

-	Attested copy of VAT Registration Certificate

# Financial Proposal For Lump Sum Contarct

# (Construction Turnkey Package)

## B.1	Financial Proposal (Price Schedule)

Lump Sum Contract (Construction Turnkey Package): It shall include all cost for procurement of all construction materials (except wire ropes & bulldog grips), fabrication and supply of steel parts, transportation of construction materials up to the construction site,  construction and bridge erection all complete and shall cover cost of equipment, tools, labour, travel, running and maintenance of camp, cost for supervision, allocation for uncertainties, overhead and contingencies etc. The Employer shall provide wire ropes & Bulldog Grips only.

The amount shall be quoted lump sum according to the below given table for the whole job of a specific project mentioned hereunder and as per Section 5: Technical Specification, Section 8: Terms of Reference, Section 5: Drawings, Schedule of Works and Detail Weight List/ List of Materials.

| S.No | Bridge | Amount |
| --- | --- | --- |
|  | No. | Name |  |
| 1. |  | ..................................... TRAIL BRIDGE ........................................, ,,,,,,,,,,,,,,,,,,,,,,,,,,,,,,,,,,,,, | Rs. |
|  |  | T O T A L VAT @ Total including VAT | Rs. Rs. Rs. |

(In words:  ……...............................................................................................................................................)

Authorized Signature	:	________________________________

Name		:	________________________________

Designation		:	________________________________

Date		:	________________________________

Firm		:	________________________________

Official Seal  		:	________________________________

Part II - REQUIREMENT

Section - 5

Works Requirements (WRQ)

TECHNICAL  SPECIFICATION (TS)

Table of Clauses

200	Materials		40

210	Wire  Ropes	40

220	Blasting  Materials	40

300	Steel Work		40

310	Supply and Fabrication of Steel Parts	42

320	Supply of Thimbles	42

330	Supply of Bulldog Grips	43

340	Miscellaneous  Supply	43

400	Transportatio		44

500	Construction		45

510	Site  Clearance	45

520	All  Excavation	45

530	Foundation  Excavation	45

540	Construction of Gabion	46

550	Concrete  Works	47

560	Masonry and Mortar Work	50

570	Erection and Finishing work	51

580	Surrounding Works	51

590	Site Installation and Supervision	51

600	Miscellaneous Works	52

610	Gabion  Works	52

620	Concrete and Masonry Work	52

630	Pretensioning of Wire Ropes	53

640	Walkway  Adjustments	53

650	Finishing Works	53

660	Other Miscellaneous	54

Section - 5

Works Requirements (WRQ)

Technical  Specification (TS)

# 200	Materials

## 210	Wire  Ropes

Wire Ropes will be provided by the Employer form its store.  As the wire ropes are procured centrally, the specification and manufacturer’s quality assurance has already been verified.  The concerned contractor/fabricator, however, shall verify the correct dimension in diameter, length, properly cut ends, and avoid the kinks while receiving the cable from the said store according to the approved check list.

## 220	Blasting  Materials

As these materials are sensible, destructive, and requires special care under security and expert supervision during handling, storing and its use. They are procured under expert guidance and stored in Military facilities, wherever possible, their specification as per the requirement has been earlier verified and should not be of great concern to the Contractor.  Its handling shall be strictly under the HMG law and regulations.

# 300	Steel Work

Bid and actual fabrication of the bridge parts shall be based on the "Terms of Steel works" given below in addition to relevant ISI Codes. In case of discrepancies between the two the "Terms of Steelworks" shall prevail.

Safety and health provisions shall be made according to IS: 818-1968, and shall entirely be the Contractor/ Fabricator’s responsibility.

The following “Terms of steel works” has to be strictly followed while performing the steel parts fabrication work.

a)	Straightening

All materials shall be straight and if necessary, before being worked shall be straightened and/or flattened by pressure, unless required to be of curvilinear form and shall be free from twists.

b)	Cutting

Cutting may be affected by shearing, cropping or sawing. Gas cutting by mechanically controlled torch is permitted for mild steel only. Gas cutting of high tensile steel is also permitted provided special care is taken to leave sufficient metal to be removed by machining so that all metal that has been hardened by flame is removed. No loads shall be transmitted into metal (except welded joints) through a gas cut surface.

c)	Holing and Punching

Holes for bolts or pins shall be drilled (not to be formed by gas cutting). Punching may be permitted for materials with thickness < 14mm, provided the holes are punched 3 mm less in diameter than the required size and reamed after punching to the full diameter. When holes are drilled or punched in one operation through two or more separable parts, these parts shall be separated after drilling or punching and the burrs removed. To obtain uniformity the use of templates and jigs is mandatory for holing.

d)	Assembly

The component parts shall be assembled in such a manner that they are neither twisted nor otherwise damaged and shall be so prepared that the specified cambers, if any, are provided.

e)	Bolting

Where necessary washers shall be tapered or otherwise suitably shaped to give the heads of  nuts and bolts a satisfactory bearing. The threaded portion of each bolt shall project through the nut at least two threads. In all cases where the full bearing areas of the bolt is to be developed, the bolt shall be provided with a washer of sufficient thickness under the nut to avoid any threaded portion of the bolt being within the thickness of the parts bolted together. Threading of rods and holes shall be done by machines.

- Welding

Welding shall be in accordance with any of the following standards as appropriate, and shall be conducted by appropriately qualified welders:

IS: 816-1989	:	Code of practice for use of metal arc welding for general construction in mild steel.

IS: 823-1964 &	:	Code of practice for use of welding in bridges and structures

IS: 1024-1979	:	subject to dynamic loading.

If there are any new editions of Indian Standard those should be used as references. The use of templates and jigs is mandatory for welding of assembly. Following special requirement in conjunction with galvanization has to be made. Sections should have corners cropped to allow free flow of zinc during galvanization.

Avoid narrow gaps between plates. Overlapping surfaces and back to back angles and channels should be avoided. Where small areas are unavoidable edges should be sealed by a continuous pore free weld to prevent penetration of pickle acids.

g)	LSTB (SBD) Standard Designs

The LSTB Standard Design and Drawings are integral parts of these technical specifications. Details for the steel works can be found in the set of Standard Steel Drawings, which will be made available to the Contractor after the contract is signed / awarded.

h)	Quality Requirements, Quality Control and Quality Assurance (Guarantee)

The quality control of the raw materials acquired, fabrication process, and that of ready made product is the responsibility of the prime contractor/fabricator, who should guarantee that all raw materials are of standard quality according to Indian Standards Institution and to the specifications given in the "Terms of Steel works" and fabrication of the bridge parts are correct according to LSTB Design and Drawings. The cost for all damages due to use of low quality materials has to be borne by the contractor/fabricator. At the time of delivery the parts and materials shall have to be free from any defects in material or workmanship in all respects and shall remain reasonably perfect till the end of maintenance period when a final check shall be carried out.

If any mistakes in the LSTB (SBD) Designs and Drawings are found by the workshop, The Employer’s Technical Section has to be informed immediately in writing. The changes in steel profile have to be done only with written permission from the Employer in case of proven non-availability of certain profiles in the market.

The cost of other materials thus proposed and used will be fixed according to their respective weight and the lower among the bid price and official cost of the Employer.

i)	Inspection, Tests and Final Check

The Contractor/Fabricator shall coordinate to provide access and other facilities for the inspection and, if required, tests of the works at any/or all stages during fabrication of the steel parts. Unless otherwise agreed this inspection should be carried out at the place of fabrication. The inspection shall be facilitated by a properly accredited person (quality control manager) available at the fabricator’s floor during all working hours together with a complete set of drawings and any further instructions which may have been issued.

Following steel parts have to be in assembled form during such inspection:  The parts shall be assembled after completion of the galvanization, on a flat, level and hard top place. Once dismantled, any damage to the galvanization of the steel parts has to be rectified before delivery.

- All anchorage parts

- Walkway deck with minimum of four cross-beams in assemblage

- Both towers, complete

- Windguy stay strut

- Complete truss

- Clamps and turnbuckles

Such inspection shall be made prior to delivery and shall be conducted so as not to interfere unnecessarily with the operation of other work.  Such inspections are supplementary and intended to clear the delivery only, and shall not be considered as a final acceptance.

The final check of  all steel parts will be conducted along with the final check of the bridge and the discrepancies found during such final check have to be rectified by the Contractor/Fabricator at its own cost. On a default situation, such works shall be conducted by the Employer and the cost incurred for such works shall be made a liability in the Contractor/Fabricator’s account (either from its retention money or from other payments and/or their property according to the prevailing rules and regulations).

All gauges and templates, measuring instruments etc. necessary to satisfy the inspector shall be supplied by the manufacturer. The inspector may at his discretion check the test results obtained at the manufacturers works by independent tests and should the material so tested be found to be unsatisfactory, the costs of such tests shall be borne by the manufacturer, and, if satisfactory, the costs shall be borne by the Employer. In any case the quality assurance of Principal Manufacturer has to be made available by the Contractor/Fabricator, whenever required by the Employer.

j)	Storing, handling and protection of steel parts (specially Threads)

All structural and reinforcement steel shall be stored and handled without subjecting them to excessive stresses and damage. The threaded parts including anchorage rods, clamps, suspenders etc. have to be protected with grease and jute immediately after completion.

- Labeling, Packing and delivery

Each member (or set of members) has to be labeled clearly indicating both the drawing number and the part number corresponding to the steel-part list and the drawing number  provided by the Employer, but only after galvanization.

Straight bars and plates shall be bundled. All bolts, nuts, washers and other small and loose parts shall be packed in cases or strong bags and labeled in order to prevent damage or distortion during transportation. The costs of packing and labeling shall be included in the bids. The Wire mesh netting has to be delivered in bundles. Each transport unit shall not exceed 45 kg in weight. For each delivery the workshop has to prepare a detailed list of the bridge parts to be delivered, containing the drawing numbers, part numbers, description of parts, quantities and weights.

## 310	Supply and Fabrication of Steel Parts

311	Structural Steel

Structural steel supplied by the workshop shall comply with the requirements of IS: 226-1975, specification for Structural Steel (Standard Quality). The dimensions for hot rolled materials are specified in IS: 800-1984 & 808-1989 (General construction in steel). Steel grade shall be standard quality FE 410, and should have following properties:

Yield stress ( 250 N/mm2

Tensile strength ( 410 N/mm2

Elongation ( 23%

Permissible tolerance of physical dimension = ( 2.5%

312	Reinforcement Steel

Reinforcement steel supplied by the workshop shall be ribbed torsteel with high yield strength deformed bar of grade FE 415 confirming to IS: 1786-1985. All reinforcement shall be clean and free from loose mill-scales, dust, loose rust and coats of paint, oil or other coatings which may destroy or reduce bond. All reinforcement steel shall be cold bent. Points for anchor rods shall be formed by grinding.  Joining of reinforcement steel bars by welding is prohibited.

## 320	Supply of Thimbles

Thimbles supplied by the workshop shall conform to the standard specifications of Thimbles (IS: 2315-1978). The workshop is responsible that all thimbles can be fitted to the provided pins, steel parts etc. Thimbles should be hot dip galvanized with minimum zinc coat of 40(m.

## 330	Supply of Bulldog Grips

Bulldog grips supplied by the workshop shall confirm to the standard specifications of Bulldog grips (IS: 2361-1970). In addition it also should fulfill the following requirements:

The bridges must be drop-forged and suitably scored to grip a round strand rope of right hand lay having six strands. Bridge, U-bolts and nuts should be hot dip galvanized with minimum zinc coat of 40(m. The thread of U-bolt and nuts on it should withstand specific torque.

The bulldog grips should have minimum grip strength of :

13mm  ( 2.7 tone,  26mm  ( 6.6 tone,  32mm  ( 8.3 tone,

36mm  ( 9.0 tone, 40mm  ( 9.7 tone,

Note: 	Thimbles, bulldog grips, nuts, bolts and washers have to be galvanized according to IS: 2629-1966,     and Recommended practice for Hot-dip Galvanizing of Iron and Steel.

## 340	Miscellaneous  Supply

341	Wire mesh Netting for LSTB Bridge

The wire used for fabrication of wire mesh netting shall be of 10 SWG (3.15 mm), conforming to IS: 280-1978, heavy coat galvanized according to IS: 4826-1979 (hot dip galvanized, minimum zinc coating of 270 gm/m2 and should pass uniformity of zinc coat and adherence test). In addition, G.I. wire should have tensile strength of 380-500N/mm2. The meshes shall be of chain link type, mesh size 60 x 60 mm. The width shall be 1.30 m for suspended bridge and 1.2 m for suspension bridge.

342	Sign Board

Only if necessary.

343	Bolts, Nuts & Washers

Bolts, nuts, & washers shall confirm the standard specification of  bolts, screws, nuts & washers (IS: 1363-1984 for hexagon head bolts) / (IS: 1367-1979/1980 conditions for threaded fasteners) / (IS: 6610-1972 for heavy washers) / (IS: 5369-1975 for plane & lock washers) /( IS: 5372-1975 for taper washers). Bolts, nuts & washers shall be hot dip galvanized unless otherwise stated.

351	Hot Dip Galvanization of Steel Parts

Galvanizing of steel parts shall be executed in accordance with IS: 2629-1966 (Recommended Practice for Hot-Dip Galvanizing of Iron & Steel) and IS 4759-1984 (specification for hot-dip zinc coating on structural steel).

a)	Galvanization Process

Galvanizing should follow the process as below :

- Preparatory work

All welding slag should be removed from the steel parts to be galvanized. Acid traps should be avoided.

- Alkaline cleaning

Rust, oil and other contaminants should be removed from the steel by preliminary treatment with Alkaline cleaning in Sodium Hydroxide Solution of 10 ~ 15% concentration.

The concentration of the solution should be monitored at regular intervals and adjusted accordingly to have good cleaning effect.

- Rinsing

After Alkaline cleaning, steel should be flushed with running water.

- Acid Bath

The preliminary treated steel is then cleaned by Acid Bath in Hydrochloric Acid Solution of 50% concentration.

During the operation, close control of acid content in the solution is necessary. It is done by testing for acid (PH value = 1 to 3, measured by PH meter) and iron contents at regular intervals. The strength of the solution should be maintained by periodic addition of fresh concentrated acid. If the iron content in the solution is more than 100g/liter (density measured by hydrometer, maximum permissible value = 1.2), it should be changed by the new fresh solution.

- Rinsing

After Acid Bath steel should be flushed with running water.

- Pre-flux treatment

Acid bathed steel is dipped in a solution of Zinc Ammonium Chloride (ZnCl23NH4Cl) of 20 ~ 40% concentration. This solution is prepared by mixing 45% of Zinc Chloride (Zncl2) + 55% of Ammonium Chloride (NH4Cl).

The concentration of solution should be controlled at regular intervals. For this specific gravity of the solution is maintained (Hydrometer reading in range of 1.1 to 1.15 ) by adding required quantities of pre-flux chemicals in proportions.

- Dry

After pre-flux treatment, steel is dried for galvanization.

- Galvanization

The treated steel is dipped into the molted Zinc (zinc bath). Temperature of the molted Zinc should be maintained within the range of 4500 C to 4700 C. Appropriate dipping time also should be maintained.

- Cooling

After the hot dip, steel is cooled with water.

- Quality Checking of Galvanization

- Galvanizing Process

Check the galvanizing plant and its set up to be ensured that all the galvanizing process is available and maintained.

- Quality of Zinc

This can be checked by chemical testing of raw zinc used for the galvanization.  Zinc content should not be less than 98.5%.

- Quality of galvanization

By visual check the following:

-	Galvanized steel should be free from rust and black spots, acid traps, welding slags.

-	Galvanized coating should be free from ash, pimple and bulky deposition.

-	Galvanized coating should be continuous, smooth and evenly distributed as far as possible.

- Zinc coat should be adherent.  This can be checked by hammering or scratching.

- No zinc paint or almonium paint is applied to hide rust spots. This is very unhealthy practice, which frequently applied by the galvanizers.

- Zinc thickness can be measured by Deltascope (electromagnetic instrument for measuring coating thickness over ferrous material).  In our case zinc coat should not be less than 80 µm in any steel parts.

- Treatment of Threads:  Extra zinc on threads should be removed with a rotating wire brush immediately after galvanizing or with gas blow and cleaning with rotating brush if galvanization is already hardened.  Re-threading of the galvanized parts is not permitted.

# 400	Transportation

It is wholly the responsibility of the Contractor to control transportation activities and quality/quantity of any materials procured or received from the Employer’s stores, loading and off-loading of the same, and the delivery at designated site.

411	Materials and Equipment

Materials, such as cement and steel parts should be transported with due attention so as not to incur any damage to them either due to exposure to excessive moisture or mishandling.  The cement bags to be delivered at site should contain its full original weight viz. 50 kg. The Contractor shall entirely be responsible for the quality and quantity of materials received at the point of origin and their delivery at site in the same quantity and quality. No reasons whatsoever will be accepted for materials not reaching to site in proper condition and in required quantity.  Loss during transportation, if any is entirely on the Contractor’s account.

Other materials and equipment shall be transported properly so as to minimize the loss or damage during transportation. Work being delayed because of equipment being damaged during transportation is Contractor’s concern which has to be considered during bidding and shall not be considered a reason for time extension.

In the case of blasting materials, the transportation, handling, storage and use of explosives shall be subject to the laws and regulations of the Government as well as to the instructions of the  Employer’s Engineer.  The Contractor shall maintain an inventory record of storage and withdrawal of all explosives and such information shall be duly communicated to the Engineer.  The Contractor shall provide such reasonable and adequate protective facilities as are necessary to prevent loss, theft or damage of explosives. The Engineer shall be informed promptly of any such loss. Security provision should be made accordingly at the Contractor’s cost.

412	Wire Ropes and Bulldog Grips

Wire Ropes and Bulldog Grips supplied from Employer’s store shall be under direct responsibility of the Contractor till it is fitted in the bridge.  The Contractor must transport them immediately to site with proper handling so that i) cable is not damaged, kinked, or the loose ends opened and ii) Bulldog Grips do not get damaged.  It is the Contractors responsibility to check cutting, coiling, and the quantities of cable as well as the quantities of Bulldog grips received from Employer’s store, their loading and unloading.

# 500	Construction

The construction works includes civil, mechanical, finishing works together with erection, running and maintenance of the camp.

## 510	Site  Clearance

The areas to be occupied by the permanent works and any borrow areas shall be cleared of trees, stumps, roots, vegetation, structures and other obstructions to the extent required by the design. All materials thus removed  during site clearance shall be the property of the Employer.

## 520	All  Excavation

All excavation has to be carried out according to design, designed cut slope , designed provision of shuttering, and the  safety has to be maintained. All excavation  has been classified as follows.

521	Soil

It is when soil can be removed by shovels, picks or which include big stones of a size which require moving by hand.

522	Soft Rock

It is when bed rock can  be removed by means of crowbars and picks without any blasting.

523	Hard Rock (by Quarrying out)

This includes quarrying by wedging.

524	Hard Rock (by Blasting)

The hard rock encountered in foundation excavation has to be removed by blasting it with industrial gelatin, detonator, and adequate length of fuse wire.

525	Excavation in Shallow Water

It is defined as excavation below the ground water level and includes all necessary measures for dewatering like water courses, ditches, rock pits but without provision and operation of pumps.

## 530	Foundation  Excavation

Excavation for the permanent construction such as foundation blocks shall be made to the lines, grades and dimensions shown on the drawings.  All necessary precautions (including control of blasting) shall be taken to preserve the material below and beyond the established lines of all excavation and also to the safety of workers and others.

When excavated to the required levels and dimensions, the surface has to be cleaned, prepared, and approved by the Engineer prior to the placing of concrete, masonry, or any other filling materials.

The classification of excavation are similar to the aforementioned and listed under following headings:

531	Soil (ref. 521)

532	Soft Rock (ref. 522)

533	Hard Rock by Quarrying out (ref. 523)

534	Hard Rock by Blasting (ref. 524)

535	Hard Rock by Chiseling

Hard rock which can not be removed by wedging and due to other constraints can not be blasted, such surface has to be chiseled to acquire the required level and dimensions as per the design, i.e., for finishing the foundation surfaces.

536	Backfilling

Common material  generally shall be used for backfilling behind civil structures and  behind a filter bed of gravel fill as shall be shown in the drawing.  Fill material shall be placed in  position shown on the drawings and will be obtained from designated borrow areas, excavation on site or any other suitable area, as designated by the design and directed by the Engineer. Backfilling shall be of continuous compacted layers not exceeding 300 mm thickness. In case of retaining wall, proper filter materials for weep holes are to be provided in order to drain out water behind the wall.

All local material required for the construction of the work shall have to be obtained from borrow areas beyond a minimum haulage distance of 30 meters. The Contractor is responsible for  any kind of river bank erosion which ultimately may endanger the stability of foundations, as a result of carelessness in collecting local material from such critical areas.

## 540	Construction of Gabion

a)	Gabion Boxes

The gabion boxes shall be machine woven rectangular units made from double twist hexagonal mesh of heavy galvanized mild steel wire. All edges of the standard gabion including the diaphragms, if any, should be mechanically selvedged in such way as to prevent unraveling of the mesh and to develop the full strength of the mesh.

The wire used for manufacturing of the gabions shall be annealed mild steel complying with BS 1052:1990 or NS 169:2045 with an average strength of 380-500 N/mm2 and shall be galvanized before weaving as specified in BS 443:1982 of NS 163:2045.

The adhesion of the zinc coating shall be such that, when the wire is wrapped six turns around a mandrel of four times the diameter to the wire, it does not flake or crack to such an extent that any flakes of zinc can be removed by rubbing with the bare fingers. Further, the G.I. wire also should pass the uniformity test.

The combination of the mesh type and mesh wire diameter and ultimate failure load shall be as the table below:

| Mesh type (cm X cm) | Mesh wire diameter (mm) | Selvedged wire diameter (mm) | Ultimate tensile strength (kN/m) |
| --- | --- | --- | --- |
| 10 x 12 | 3.00 | 3.9 | 43.00 |
| 6 x 8 | 2.2 | 2.7 | 35.00 |

The tightness of the twisted joints should be such that a force of not less than 1.7 kN is required to pull one and separate it from other wire provided that each wire is prevented from turning and the whole process is done in one plane.  All the gabions of lengths more than 2.00 m should contain diaphragms spaced at a distance of not more than 1.00 m.

The fundamental technical specification of the gabion boxes of the required size should be as follows :

| Box size | Mesh type (cm X cm) | Mesh wire | Selvedged wire | Lacing wire | Zinc coating | No. of diaphragms |
| --- | --- | --- | --- | --- | --- | --- |
| 2 x 1 x 1 | 10 x 12 hexagonal | 3.0 mm | 3.9 mm | 2.4 mm | 275 gm/m2 | 1 |
| 3 x 1 x 1 | 10 x 12 hexagonal | 3.0 mm | 3.9 mm | 2.4 mm | 275 gm/m2 | 2 |
| 3 x 2 x 0.3 | 6 x 8 hexagonal | 2.2 mm | 2.7 mm | 2.2 mm | 240 gm/m2 | 2 |
| 4 x 2 x 0.3 | 6 x 8 hexagonal | 2.2 mm | 2.7 mm | 2.2 mm | 240 gm/m2 | 3 |
| 5 x 2 x 0.3 | 6 x 8 hexagonal | 2.2 mm | 2.7 mm | 2.2 mm | 240 gm/m2 | 4 |

b)	Laying & Packing of Gabion Boxes

Layout of gabion work shall be as per design/site condition and as instructed by the Engineer. Gabion boxes shall be laid in staggered manner. Back slope of 10:1 (V:H) shall be maintained in gabion wall. Gabion mattress shall be embedded and flushed with the river bed level. Before the crates are packed, the selvedges of one crate shall be bound to the selvedges of another adjacent crates.  When the crates are packed with boulders, the lids will be closed and the selvedges bound with binding wire.  The packing shall be with hammer dressed sound boulders, placed individually by hand, bedded on all sides on each other and bonded tightly.  No loose stones shall be inserted into the crate. Both end of the gabion walls of river bank protection shall be keyed with the river bank.

## 550	Concrete  Works

Concrete shall be composed of cement, sand, coarse aggregate and mixed with water as specified herein and shall be well mixed to an even consistency as required by this specification and/or as directed by the Engineer.  No concrete shall be placed in any section of the works until the foundation for that section has been completely dewatered, suitably prepared, and has been approved by the Engineer.

The below given specifications of concrete components are for all type of concrete classification that are most commonly used in SBD works. They are:

| Pos. No. | Description | Mark | Code |
| --- | --- | --- | --- |
| 551 | Plain Lean Concrete 1:4:8 | M75 | All items |
| 552 | Plain Mass Concrete 1:3:6 | M100 | according to |
| 553 | Reinforced Cement Concrete 1:2:4 | M150 | ISC-456: |
| 554 | Plumb Concrete with 60% PMC and 40% boulders |  |  |

In plumb concrete, the minimum gap of 100 mm between the adjacent boulders should be fully maintained and that the boulders are not in contact with each other.  And these gaps between the boulders are filled with concrete of designed mix and rammed adequately avoiding any voids. Each layer of boulders should be placed on 100 mm thick concrete mats.

Completed concrete structures should be sound without voids (honey combs), wall vertical to plumb and line and have overall finishing.

a)	Cement

Ordinary Portland cement conforming to IS 269-1989, without any warps or any sign of air setting shall only be used for all works under this contract.  Cement shall be transported and stored without exposing it directly to rain or excessive moisture and should be stacked on wooden platforms at least 5.0 cm above the ground.  It shall not be stored for a long time, which might set  the cement, reducing its strength. The Contractor shall build or maintain suitable store on site.  A result of laboratory test may be required by the Employer.

b)	Sand (conforming to IS 383:1970)

Collection

This item shall include quarrying, collecting, sieving, washing of sand, if required and haulage to site.

Quality requirement

Sand selected must be free from mica, loam, clay, mud and organic matter.

Washing

Contaminating  impurities like clay, loam, mud,  have to be washed.  The quality of river sand shall have to be approved by the Engineer before the haulage.

c)	Coarse Aggregate (conforming to IS 383:1970)

Collection

Gravel can be collected from river deposits, quarries or by breaking boulders into required size as defined by the design. Aggregate of unsuitable rock, such as mica, marl, and sand stone shall not be used.

Surface

Gravel with rough and triangular surface are preferred for good bondage. Flat and flaky particles are not to be used.

Purity

Gravel should be free from organic contaminants, deleterious substances like loam, clay, mud or stone dust and other organic matter.

Grading

Aggregate shall be well graded. The approximate % requirement of gravel size, may they be from river bed or broken shall be

5	-	10 mm	12.5	%

10	-	20 mm	25.0	%

20	-	40 mm	62.5	%

d)	Stone

Quality requirement

All stones shall consist of unweathered, hard, dense, durable, uncoated and sound rock fragments. The stones shall be thoroughly wetted by soaking in water immediately prior to placing.

Gabions and Rubble masonry shall be made of rock fragments which are  reasonably rectangular in shape.

Dry stone masonry and block stone masonry shall be made of all side dressed blocks with facing side made smooth, either out of boulders or out of stratified rock.

Size

For masonry, the size of stone shall be as per IS code specification i.e. max. length > 3H, B > ¾ thickness of wall.

The size of stone for gabion work shall be between 100 mm and 200 mm.

Stones for plumb concrete shall be rock fragments between 100 and 225 mm in size.

e)	Water

Water for washing aggregates, mixing, and curing concrete shall be fresh and shall be free from objectionable quantities of silt, organic matter, alkalis, salts and other impurities.

f)	Mixing and Placing

The proportions of cement, sand, coarse aggregate and water for the concrete mix of any classification shall be  as given in the Table below. Measurement shall be in volume.

| Material Required (m3) | Concrete Grade |
| --- | --- |
|  | 1:4:8 Plain lean M - 75 | 1:3:6 Plain mass M - 100 | 1:3:6 40% Boulder | 1:2:4 Rein- forced |
| Gravel - 10 mm (m3) | 0.11 | 0.11 | 0.07 | 0.11 |
| Gravel - 20 mm (m3) | 0.23 | 0.23 | 0.14 | 0.22 |
| Gravel - 40 mm (m3) | 0.55 | 0.55 | 0.33 | 0.52 |
| Sand (m3) | 0.47 | 0.47 | 0.28 | 0.445 |
| Boulders-225 m (m3) | - | - | 0.50 | - |
| Water (aprx.) (Lt) | 150 | 150 | 100 | 200 |
| Cement (Kg) | 170 | 220 | 132 | 320 |

| Concrete Grade | Permissible Stress | N/cm2 |
| --- | --- | --- |
|  | 1:3:6 | 1:3:6 + 40% Boulder | 1:2:4 |
| Stress in | bending | 300 | 200 | 500 |
| Compression | direct | 250 | 150 | 400 |
| Stress in bond | 40 | 20 | 60 |
| Tension stress in bending | 30 | 20 | 50 |

Slump test shall be carried out to confirm workability and water cement ratio. Slump should not exceed 80 mm.

Concrete shall not be dropped freely from a height of more than 1.5m. Concrete shall be placed in horizontal layers not exceeding 25mm and shall be consolidated immediately to its full depth and worked into corners and angles of forms, all around the reinforcement and embedded parts. Consolidation shall be achieved according to the requirement.

Concreting shall take place during favorable weather conditions. Working joints shall be thoroughly maintained so as to keep the required design bond and strength. The working joints be roughened, cleaned and wetted before further work commences.

Concrete shall be mixed  on a cleanly prepared platform and  transported  from the mixing area to the area of placement as quickly as possible.

g)	Curing and Protection

Concrete shall be cured by maintaining the surface wet (using suitable and approved method) for at least 7 days. Concrete shall be protected from direct rain for 12 hours, from flowing water for 14 days. The contractor shall ensure that no structural and physical damage be inflicted on it.

h)	Reinforcement and Steel Parts

The contractor shall assemble and fix the steel parts and the reinforcement (conforming to 312) as shown on the drawings.  Reinforcement and steel parts stored in neat racks above the ground shall be cleaned of all loose rust, mill scale, dirt, grease, paint and other foreign substances and shall be maintained in a clean condition until embedded in concrete.

555	Formwork

Formwork shall be made from functional, straight and stout timber uniform enough to leave a smooth surface later on.

Formwork shall withstand the pressure resulting from the placement and vibration of the concrete,  maintained rigidly in position, and shall be sufficiently tight to  prevent the loss of mortar or the water content of the concrete.  The Contractor shall ensure the safety and quality during the work. Form work shall only be removed after the minimum stripping times which shall be:

-	Non load bearing members and side forms	:	3 days

-	Load bearing members up to 3m span 	:	10 days

-	Load bearing members up to 6m span 	:	20 days

-	Load bearing members above 6m span 	:	30 days

## 560	Masonry and Mortar Work

561	Dry Stone Masonry or Pitching

Stones must be laid with the largest possible areas of contact to provide sufficient friction.  Special attention shall be given to bonding stones of which at least five should be inserted per cubic meter of masonry.  Chips and sprawls of stones should be wedged into the work wherever necessary for its stability, but should be less than 10% by volume of the masonry.  The base of walls shall be stones with large bearing areas to provide efficient load transfer to the ground.  The top of the walls shall be covered with neatly dressed flag stones laid in such  a way that they cannot be dislodged by animals or people climbing over them.

562	Cement  Masonry (Incl. Pos. No. 563/64)

Cement mortar must be mixed on a  clean surface in a ratio of  one part of cement and four parts of sand (for Block stone and Rubble masonry 1:4) and one part of cement with six parts of  sand (for Rubble masonry 1:6), by volume.

One cubic meter of masonry has to contain:

|  | 1 : 4 |  | 1 : 6 |  |
| --- | --- | --- | --- | --- |
| Cement | 114 kg |  | 75 kg |  |
| Sand | 0.42 m3 | (loose) | 0.47 m3 | (loose) |
| Stones | 1.1 m3 |  | 1.1 m3 | (loose) |

Face stones shall not be narrower or shorter than its height. Joints  should not exceed 1cm in thickness. Stones shall be soaked in water prior to putting them in masonry. Stones shall not be less than 10cm in any direction, and should be carefully laid, hammered down into place with wooden mallets, and solidly bedded with mortar. Chips and sprawls shall be wedged in to avoid thick beds of joints and mortar.  Exposed faces shall be flush pointed and smooth. A proper bond shall be maintained with at least five bonding stones in a cubic meter of masonry. The whole structure shall be cured for 7 days.

| Type of Masonry | Permissible Stress N/cm2 |
| --- | --- |
|  | Rubble Masonry | Rubble Masonry | Block Stone Masonry 1:4 |
|  | 1:6 | 1:4 | Stratified blocks | Non-str. blocks |
| Slenderness ratio h/d | 0.5 | 2.0 | 0.5 | 2.0 | 0.5 | 2.0 | 0.5 | 2.0 |
| Stress in | Bending | 130 | 70 | 190 | 110 | 210 | 130 | 370 | 200 |
| Compression | Direct | 100 | 50 | 140 | 80 | 160 | 100 | 380 | 150 |
| Tension stress in bending | 13 | 7 | 19 | 11 | 21 | 13 | 37 | 20 |
| h=height of wall | d = thickness of wall |

565	Cement Plaster

Surface  mortar shall be applied to concrete and masonry as indicated in the drawings. Before application of mortar, surfaces shall be without efflorescence, clean, scored and well wetted.  Ordinary Portland cement shall be used.  Suitable sand has to be transported from the nearest possible source, sheaved to get the correct granular composition, and approved by the Engineer. Surface mortar shall be moist cured and protected from damage for at least 7 days.

In general, cement plaster (rendering) is executed in three  steps:  Render coat, leveling coat and finishing coat.  For structures with rough and absorbent surfaces, the render coat may not be required if so directed by the Engineer.  The render coat consists of a 3-5 mm thick, rich mortar paste with 600 to 800 kg cement per m3 of finished mortar and with sand 0-8 mm (mortar 1:2.5).  The surface shall remain rough to ensure a good bonding to the next coat.  The leveling coat should be 10 to 15 mm thick and shall be applied only after shrinkage cracks have appeared in the render coat.  Dosage: Cement 250-300 kg/m3, sand 0-6 mm (mortar 1:6).  The finishing coat shall provide an aesthetic finish and shall be applied to the leveling coat as soon as possible.  Thickness 2 to 5 mm. Dosage: Cement  500-600kg/m3,  sand 0-3 mm (mortar 1:3).  The average mortar shall contain in this case the cement to sand ratio of 1:4.

## 570	Erection and Finishing work

571/2	Erection of Towers/Truss Bridge

The Contractor shall be fully responsible for all the necessary safety precautions including the proper  temporary fixation of the towers (they are hinged) with the aid of cables anchored to specially designed anchorage blocks and the erection of the truss component of a steel truss bridge. The erection can be executed either with the aid of a bamboo scaffolding or with a suspended platform.

573/4	Cable Hoisting

This includes hoisting of all cables together with the placing and fixing of thimbles, bulldog grips and pretensioning.

The Contractor shall hoist the cable across the river, over onto the top of towers, further to anchorage blocks strictly according to a accepted method. The work shall include the correct fitting of all cable terminals either with thimbles and bulldog grips or with sockets. The work shall also include the pretensioning (proper setting of design sag) of main cables, windguy/windtie cables, spanning cables and sidestay cables along with the adjustment of stabilizing cables, diagonal stabilizing cables, the correct fitting of handrail and fixation cables as indicated in the drawings.  Safety of the workers, materials, and others should be of prime concern during this work, the responsibility for which entirely lies with the Contractor.

575	Erection of Walkway

The Contractor  shall  be  fully  responsible for all the necessary safety precautions during the erection of the walkway.   The steel deck has to be properly fitted as specified in the drawings including suspender and cross beams.  The wire mesh netting shall be folded around to the handrail cable fixed to the fixation cables and suspenders with binding wire of 12 SWG @ an interval of 30 cm.

All clamps, bulldog grips, nuts etc. shall be retightened upon the completion of the bridge.

Permitted Tolerance for towers after erection of the deck shall be as follows:

-	Deviation from verticality	:	0.20%  of the tower height

-	Deviation from straightness	:	0.10%  of the tower height

Permitted deviations  from  the hoisting sag specified in the drawings shall be:

-	For suspension bridges	:	+ 0.04%  of the span

-	For suspended bridges 	:	+ 0.02%  of the span

576	Protection from soil and debris

All anchorages and foundations shall be cleaned of soil, mud and debris and all possible measures shall be taken to avoid steel parts, cable, etc. from being covered by soil, mud or debris.

## 580	Surrounding Works

As soon as practicable, after cutting of a permanent slope, backfilling or the forming of an embankment slope, the Contractor shall encourage the growth of a vegetation cover by turfing or grass showing, transplanting the slope with ready made turf properly cut from another area, and afforestation (planting of trees and plants) as shown in the drawings or as directed by the Engineer. This work includes the care and protection of the plantations from any damage until the end of the period of maintenance.  Additional slope and river bank protection works, such as, wicker work fences, brushwood work, and terracing may be required if indicated in the design.

## 590	Site Installation and Supervision

This item shall cover the entire erection or hiring of camp, its regular running and maintenance along with the technical supervision of the whole work package.

591	Site Installation and Site Supervision

Camp Construction and Hiring of Camp:

A proper camp site above high flood level and safe from bank erosion shall be established.

The Contractor has to arrange an adequate camp and the necessary equipment for him and his own staff, along with a simple provision of lodging for the visiting technicians of the Employer, at his own cost.

Camp area should be sufficient for store room for storing cement and steel parts.  The rooms must be with waterproof roofing and compacted and moisture proof floor. No surface runoff or any other water should enter the cement store.

Land Rent /Compensation/ Acquisition:

The Contractor has to pay a negotiated land rent/compensation  based on the crops lost during the use of land for construction to the  land owner. Contractor shall pay them directly and its cost should be included within the camp item.  In case of permanent structure occupying a piece of land the acquisition/ “Muwabja” shall be according to the existing GoN practices and rules/regulations. The implementation of procedure for the land acquisition shall be the responsibility of the Employer. Written permission of land owner or VDC with its cost has to be incorporated in the cost estimate. Employer’s support is limited to make available such commitments only.

Supervision:

Supervision includes the supervision of fabrication of steel parts, transportation, construction and bridge erection by competent personnel. The entire supervision is the Contractor’s responsibility.

The Contractor shall appoint suitably qualified and experienced in the field technician as site staff (min. level overseer) for the purpose of daily supervision of works in each concerned phase.

The site supervisor has to devote full time on the site for the entire project period whereas an engineer of the Contractor has to visit the site for key supervision from time to time and according to the necessity.

Site supervisor/ engineer has to skill fully perform layout, measurement, quality control, test of material, monitor the execution of works as per drawing/ specifications/ schedule, and report the progress in due time to  the Employer.

The Contractor shall lay out the designed bridge at the construction site based on the existing survey pegs and reference points. After completion of general layout the Contractor shall set out all centering and levels and shall work the same with peg level.  Pegs shall be provided close to each structure.  The Contractor shall not commence any work until the setting out is complete and checked by the Engineer.

The Contractor shall assist any authorized inspector from the Employer who is inspecting the site.  All necessary information and documents must be provided on request and full cooperation on all matters should be given promptly.

# 600	Miscellaneous Works

(Applicable for maintenance works only)

## 610	Gabion  Works

611	Dismantling of Gabion Boxes

#### The existing gabion crates shall be dismantled before any new work could be carried out.  The lid of the crate shall be opened, stones properly removed and stacked for future use, if necessary.  The crates themselves have to disintegrated from the good ones that are still functional. Useless boxes shall be dismantled according to the instruction by the Engineer.

## 620	Concrete and Masonry Work

621/2	Dismantling of Masonry/Concrete Structure

In maintenance work, some part of masonry or/ and concrete has to be dismantled and an entirely new structure or a partial addition of masonry or/ and concrete has to be made.  Such cases require the dismantling of masonry and concrete structure.  This dismantling could be difficult, and shall be performed very carefully so as not to disturb other remaining structures and shall be as designed or instructed by the Engineer.

## 630	Pretensioning of Wire Ropes

The required pretension in any loose cable shall be achieved by pulling them, at first with the use of turnbuckles.  If the required pretension can not be achieved only by adjusting the turnbuckle,  the cable end shall be pulled with the help of a cable pulling machine until the designed pretension is achieved, the cable ends properly secured on the corresponding anchorages.  This has to be performed according to the Engineer’s advice and consent regarding the process and method to be use for the retightening of any cable to required pretensioning.

## 640	Walkway  Adjustments

641/2	Replacing/Adjustment of Suspenders

#### To replace the existing suspenders in order to install a new one, the clamps at the top cable and I or J bolt at the bottom shall be opened, the entire suspender properly dismantled and a new one fitted exactly at the required place.  While replacing or adjusting the suspenders  the verticality of the suspender as well as the clear span between two suspenders shall be maintained.

643/4	Replacing/Adjustment of Cross Beams

#### The replacement and/or adjustment of the cross beam shall be done as defined by the design. Adjacent walkway elements of the beam which has to be replaced or adjusted shall be opened, the beam then shall be adjusted or replaced with a new one.  The hook connecting the beam with the suspender shall be properly fitted so as to control the beam to beam distance, verticality of suspenders, and the alignment (parallel) of the beams themselves so that the standard pieces of the steel walkway deck fits in properly.

645/6	Dismantling/Refining of the Walkway

#### In case of maintenance of the walkway, or replacing the wooden walkway with a new steel deck the entire walkway shall be dismantled.  Existing walkway planks, nailing strips, and the cross flats shall be dismantled carefully.  The remaining cross beam shall be adjusted, cleaned and painted as designed.  New walkway either wooden or steel deck shall be properly fixed as per the design. This is equivalent to initial walkway fitting. This shall include removal of old nuts and bolts of wooden deck to be dismantled.

647/8	Dismantling/Replacement of Wire mesh Netting

#### Useless wire mesh netting shall be opened, unrolled  and removed from the bridge walkway area.  New wire mesh shall be properly fixed by using binding wire which shall be woven along the wire mesh and handrail/fixation cable. The wire mesh net has to be folded around the hand rail cable.

## 650	Finishing Works

#### For item Nos. 651-retightening of bulldog grips, nuts, etc.; 652-coaltar application; and repainting of steel parts, a reference shall be made to item No. 576/ 350. However, because of difficulty of painting surfaces without any access at site, it shall be done as mentioned in specific specification regarding maintenance of bridges.

653	Rust Prevention by Repainting

Surface to be painted or otherwise treated shall be dry, thoroughly cleaned and free from oil, grease and swarf removed properly by degreasing agents. Surfaces accessible to mechanical power tool operation shall be cleaned by employing power-operated wire brushes and inaccessible surfaces shall be cleaned by hand scraping, wire brushing, and by using coarse sandpaper, steel wool and emery paper.

Cleaned surface shall have a light metallic lustre. Inaccessible surfaces except the interior of sealed hollow structures shall receive the full protective treatment before assembly. Painting shall not be done prior to welding.  Welds and adjacent parent metal shall not be painted prior to deslagging. Parts to be encased in concrete shall not be painted or oiled (refer to standard drawing and steel parts lists to identify such parts).

Two base coats of "red lead primer" or “red oxide zinc chromate primer” and two finishing coats of "polyurethane" enamel paint has to be applied with the first base coat applied not more than 5 hours after cleaning of the parts. The minimum thickness of all 4 coats together shall not be less than 0.12 mm. The first base coat has to be applied with brush or roller by hand. Between the two applications of the base coats, a time span of at least 3 days has to be maintained.

Polyutherane enamel should be sky blue.

## 660	Other Miscellaneous

River Diversion :

During construction of structures in or adjacent to the river bed, the Contractor will have to control the river and divert it by constructing necessary cofferdams, channels, flumes drains, sumps and any other temporary protective work according to the design.

Approach Trails :

The extension of existing trails or construction of new trails shall be executed at the locations indicated on the drawings. Trail width will normally be 2.0 m but not less than 1.5 m. Appropriate measures shall be taken to protect the trails from erosion.

Quarries and Spoil Dumps:

Any quarry operated as part of this Contract shall be maintained and left in a stable condition without steep slopes and be either refilled or drained and be landscaped by appropriate planting. Rock or gravel taken from a river shall be removed over some distance so as to limit the depth of material removed at any one location, not disrupt the river flow or damage or undermine the river banks.

The Contractor shall not deposit excavated material on land in Government or private ownership except as directed by the Project Manager in writing or by permission in writing of the authority responsible for such land in Government ownership, or of the owner or responsible representative of the owner of such land in private ownership, and only then in those places and under such conditions as the authority, owner or responsible representative may prescribe.

Safety, Security and Protection of the Environment:

The Contractor shall, throughout the execution and completion of the works and the remedying of any defects therein:

- Have full regard for the safety of all persons entitled to be upon the site and keep the site (so as the same is under his control) and the works (so far as the same are not completed or occupied by the Employer) in an orderly state appropriate to the avoidance of danger to such persons.

- Provide and maintain at his own cost all lights, guards, fencing, warning signs and watching, when necessary or required by the Project Manager or by any duly constituted authority, for the protection pf the Works of for the safety and convenience of the public or others.

- Take all reasonable steps to protect the environment on and off the site and to avoid damage or nuisance to persons or to property of the public or others resulting from pollution, noise or other causes arising as a consequence of his methods of operation.

- Ensure that any cut or fill slopes are planted in grass or other plant cover as soon as possible to protect them from erosion. This planting shall follow the recommendations given in manuals and handbooks such as “Vegetation structures for stabilizing highway slopes – A manual for Nepal”, department of Roads.

- Any spoil or material removed from drains shall be disposed off to designated stable tipping areas as directed by the Project Manager.

- Shall not use fuel-wood as a means of heating during the processing or preparation of any materials forming part of the works.

- The Project Manager shall have the power to disallow any working practice or activity of the Contractor or direct that such practices or activities be modified should the Project Manager consider, on the advice of the relevant Government Departments, that the practices or activities will be harmful to wildlife.

- Provide on the Site such life saving apparatus as may be appropriate and an adequate and easily accessible first aid outfit or such outfits as may be required by any government ordinance, factory act, etc., subsequently published and amended from time to time.

Part II - Requirement

Section - 6

Preamble to the Bill of Quantities (BoQ)

Drawings, Schedule of Works and

Detailed Weight List/

List of Materials

Table of Clauses:

1.	List of Drawings	57

2.	Schedule of Works (SOW)	58

3.	List of Materials	60

Section - 6

Drawings, Schedule of Works and

Detailed Weight List / List of Materials

IFB No: .........................

Bridge No & Name:	.........................................

............................................

# 1.	List of Drawings

| S.No | Drawing Number | Title |
| --- | --- | --- |

# 2.	Schedule of Works (SOW)

300	STEEL PARTS

| Description | Unit | Quantity |
| --- | --- | --- |
| 310 Supply and Fabrication | 311 Structural Steel | kg |  |
|  | 312 Reinforcement Steel | kg |  |
| 320 Supply of Thimbles | 321 Ø 13 mm | pc |  |
|  | 322 Ø 26 mm | pc |  |
|  | 323 Ø 32 mm | pc |  |
|  | 324 Ø 36 mm | pc |  |
|  | 325 Ø 40 mm | pc |  |
| 340 Miscellaneous Supply | 341 Wiremesh Netting | m2 |  |
|  | 342 Sign Board | pc |  |
|  | 343 Bolts, Nuts & Washers | kg |  |
|  | 343-2 Bolts, Nuts, Washers (Friction Grip) | kg |  |
|  | 344 10SWG GI Binding Wire | kg |  |
| 350 Rust Prevention | 351 Hot Dip Galvanization | kg |  |

400	TRANSPORTATION

| Description | Unit | Quantity |
| --- | --- | --- |
| 410 Transportation | 411 Materials & Equipment | kg |  |
|  | 412 Wire Ropes | kg |  |

500	CONSTRUCTION

| Description | Unit | Quantity |
| --- | --- | --- |
| 510 Site Clearance | 511 Site Clearance | m2 |  |
| 520 All Excavation | 521 Soil | m3 |  |
|  | 522 Soft Rock | m3 |  |
|  | 523 Hard Rock (quarrying) | m3 |  |
|  | 524 Hard Rock (blasting) | m3 |  |
| 530 Foundation Excavation | 531 Soil | m3 |  |
|  | 532 Soft Rock | m3 |  |
|  | 533 Hard Rock (quarrying) | m3 |  |
|  | 534 Hard Rock (blasting) | m3 |  |
|  | 535 Hard Rock (chiselling) | m3 |  |
|  | 536 Backfilling | m3 |  |
| 540 Construction of Gabion | 541 Box Size 2x1x1.0 m | m3 |  |
|  | 542 Box Size 3x1x1.0 m | m3 |  |
|  | 542 Box Size 2x1x0.3 m | m3 |  |
|  | 544 Box Size 3x1x 0.3m | m3 |  |

| 550 Concrete Works | 551 Plain Lean Concrete 1:4:8 | m3 |  |
| --- | --- | --- | --- |
|  | 552 Plain Mass Concrete 1:3:6 | m3 |  |
|  | 553 Reinf. Cement Concrete 1:2:4 | m3 |  |
|  | 554 Plum Concrete 40% | m3 |  |
|  | 555 Form Work | m2 |  |
| 560 Masonry and Mortar Works | 561 Dry Stone Masonry or Pitching | m3 |  |
|  | 562 Block Stone Masonry 1:4 | m3 |  |
|  | 563 Rubble Masonry 1:6 | m3 |  |
|  | 564 Rubble Masonry 1:4 | m3 |  |
|  | 565 Cement Plaster 1:4, 20mm thick | m2 |  |
| 570 Erection and Finishing Works | 571 Erection of Towers | m |  |
|  | 572 Erection of Truss Bridge | m |  |
|  | 573 Hoisting of Main Cables | m |  |
|  | 574 Hoisting of Windties & Stabilizing Cables | pc |  |
|  | 575 Erection of the Walkway | m |  |
|  | 576 Coaltar Application | m |  |
| 580 Surrounding Works | 581 Turfing | m2 |  |
|  | 582 Construction of Wicker Works Fences | m2 |  |
|  | 583 Afforestation | m2 |  |
| 590 Site Installation & Supervision | 591 Site Installation & Supervision | unit |  |

600	MISCELLANEOUS WORKS (only for Major Maintenance)

| Description | Unit | Quantity |
| --- | --- | --- |
| 610 Gabion Works | 611 Dismantling of Gabion Boxes | m3 |  |
| 620 Concrete and Masonry Works | 621 Dismantling of Masonry Structures | m3 |  |
|  | 622 Dismantling of Concrete Structures | m3 |  |
| 630 Pretensioning/Hoisting of Wire Ropes | 631 Main Cables | m |  |
|  | 632 Windties and Stabilizing Cables, etc. | pc |  |
| 640 Walkway Adjustments | 641 Replacing of Suspenders | m |  |
|  | 642 Adjusting of Suspenders | m |  |
|  | 643 Replacing of Crossbeams | m |  |
|  | 644 Adjusting of Crossbeams | m |  |
|  | 645 Dismantling of Walkway | m |  |
|  | 646 Refixing of Walkway | m |  |
|  | 647 Dismantling of Wiremesh Netting | m |  |
|  | 648 Replacing of Wiremesh Netting |  |  |
| 650 Finishing Works | 651 Retightening of Bulldog Grips, Nuts, etc. | m |  |
|  | 652 Coaltar Application | m |  |
|  | 653 Repainting of Steel Parts | m2 |  |
| 660 Miscellaneous | 661 Dismantling of Existing Bridge | m |  |
|  | 662 | m |  |
|  | 663 | pc |  |
|  | 664 |  |  |
|  | 665 |  |  |
| 700 Insurance | 700 Contractor's all risks, manpower and equipment | job |  |

Remarks:

a)	The Schedule of Works (SOW) shall be read in conjunction with the Instruction to Bidders, Condition of Contract, Terms of Reference, Technical Specification, Work Schedule and Drawings.

b)	The quantities given in the SOWs are estimated and provisional, hence meant only for costing and pricing of the bid by the bidders.  The basis of payment will be as per the mode of payment according to the agreement.

c)	The lump sum price in CTP package, except otherwise provided under the contract shall include all construction equipment, tools, plants, labour, , materials, transportation, construction, erection, maintenance, supervision, insurance, profit, taxes and duties, overhead together with allocation for general risks, liabilities and obligation set out (also unanticipated)  in the contract.

d)	The method of measurement of work for payment shall be in accordance with the “as per completed” work which should be according to the drawing and estimate to the possible extent. The difference between the two has to be supported by a variation order.  Unit of measurement shall be in metric system.

e)	If any discrepancy arises between SOW & drawing, the quantity in the drawings shall prevail for calculating the bid price.

For particulars of Schedule of  Work, please make a reference to the attached technical specification together with the SOW for each specific package.

# 3.	List of Materials

LIST OF MATERIALS

Bridge Number : Bridge Name : Span in meters : District : Type of Bridge : Region : Tower Height : River :

210	Wire Ropes

| Type | Pieces | No. | Single Length (m) | Ø (mm) | Length per Type per |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Ø13mm | Ø 26mm | Ø 32mm | Ø 36mm | Ø 40mm |
| Main |  |  |  |  |  |  |  |  |  |
| Windguy upstream |  |  |  |  |  |  |  |  |  |
| Windguy downstream |  |  |  |  |  |  |  |  |  |
| Spanning |  |  |  |  |  |  |  |  |  |
| Handrail |  |  |  |  |  |  |  |  |  |
| Fixation |  |  |  |  |  |  |  |  |  |
| Windtie |  |  |  |  |  |  |  |  |  |
| Sidestay |  |  |  |  |  |  |  |  |  |
| Stabilizing |  |  |  |  |  |  |  |  |  |
| Diagonal Stabilizing |  |  |  |  |  |  |  |  |  |
| Windguy Strut Fixation |  |  |  |  |  |  |  |  |  |
| Total length in metres |  |  |  |  |  |
| Weight of cable per m length | 0.67 | 2.57 | 3.90 | 4.93 | 6.09 |
| Total weight of cable per Ø in kg |  |  |  |  |  |
| Total weight |  |
| POS CE | 211 | 212 | 213 | 214 | 215 |

330	Supply of Bulldog Grips

| Size | Units | Piece | Weight per pcs | Total Weight |
| --- | --- | --- | --- | --- |
| 331 Ø 13 mm |  |  |  |  |
| 332 Ø 26 mm |  |  |  |  |
| 333 Ø 32 mm |  |  |  |  |
| 334 Ø 36 mm |  |  |  |  |
| 335 Ø 40 mm |  |  |  |  |

|  | NAME | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Verified by |  |  |  |
| Approved by |  |  |  |

To the Central Store: Please make available the approved quantity of cable to Contractor M/S …………………………………………… or their authorized representative, whose specimen signature is given below. Signature of Contractor's Representative ___________________________ PM ________________________

LIST OF MATERIALS

Bridge Number : Bridge Name : Span in meters : District : Type of Bridge : Region : Tower Height : River :

220	Blasting Materials

| Description | Unit | Quantity | POS CE |
| --- | --- | --- | --- |
| Gelatine (0.25 kg / m3) |  |  |  |
| Detonator (2 pc / m3) |  |  |  |
| Fuse Wire (2 m / m3) |  |  |  |

|  | NAME | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Verified by |  |  |  |
| Approved by |  |  |  |

300		STEEL PARTS

| DRAWINGS | Unit | Structural Steel (kg) | Reinforce-ment Steel (kg) | Nuts, Bolts & Washers (kg) | Galvaniz-ing (kg) | Transport Weight (kg) |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Name |  |  |  |  |  |  |
|  | Walkway |  |  |  |  |  |  |
|  | Walkway Steel Deck |  |  |  |  |  |  |
|  | Windties |  |  |  |  |  |  |
|  | Windguy Cable Clamps |  |  |  |  |  |  |
|  | Diagonal Stabilizer |  |  |  |  |  |  |
|  | Stabilizing Cable Clamps |  |  |  |  |  |  |
|  | Suspenders |  |  |  |  |  |  |
|  | Side Stay Cable Anchorage |  |  |  |  |  |  |
|  | Wind Cable Anchorage |  |  |  |  |  |  |
|  | Main Cable Anchorage, Suspension |  |  |  |  |  |  |
|  | Tower Stay Chain |  |  |  |  |  |  |
|  | Cable Anchorage, Suspended |  |  |  |  |  |  |
|  | Handrail and Fixation Cable Anchorage |  |  |  |  |  |  |
|  | Saddles and Accessories |  |  |  |  |  |  |
|  | Cable Rock Anchorage |  |  |  |  |  |  |
|  | Walkway and Tower Foundation |  |  |  |  |  |  |
|  | Tower |  |  |  |  |  |  |
|  | Staircase |  |  |  |  |  |  |
|  | Windguy Stay Structure |  |  |  |  |  |  |
|  | Truss Bridge |  |  |  |  |  |  |
|  | Stair Case |  |  |  |  |  |  |
|  | Regalvanization of Steel Parts, Thimbles, Bulldog, Grips |  |  |  |  |  |  |
|  | Total |  |  |  |  |  |  |
|  | POS |  | 311 | 312 | 343 | 351 | 411 |

LIST OF MATERIALS

500		CONSTRUCTION

| Item | Unit | Quantity | Require-ment per Unit | Requirement of |
| --- | --- | --- | --- | --- |
|  |  |  |  | Cement (bags) | Sand (m3) | Gravel (m3) | Rubble/Bldr (m3) | Block Stone (m3) |
| 540 Construction of Gabions | m3 |  | 1.10 |  |  |  |  |  |
| 551 Plain Lean Concrete 1:4:8 | m3 |  | 3.40 |  |  |  |  |  |
|  |  |  | 0.47 |  |  |  |  |  |
|  |  |  | 0.89 |  |  |  |  |  |
| 552 Plain Mass Concrete 1:3:6 | m3 |  | 4.40 |  |  |  |  |  |
|  |  |  | 0.47 |  |  |  |  |  |
|  |  |  | 0.89 |  |  |  |  |  |
| 553 Reinforced Cement 1:2:4 | m3 |  | 6.40 |  |  |  |  |  |
|  |  |  | 0.45 |  |  |  |  |  |
|  |  |  | 0.85 |  |  |  |  |  |
| 554 Plum Concrete 40% | m3 |  | 2.64 |  |  |  |  |  |
|  |  |  | 0.28 |  |  |  |  |  |
|  |  |  | 0.54 |  |  |  |  |  |
|  |  |  | 0.50 |  |  |  |  |  |
| 561 Dry Stone Masonry or Pitching | m3 |  | 1.10 |  |  |  |  |  |
| 562 Block Stone Masonry (1:4) | m3 |  | 2.28 |  |  |  |  |  |
|  |  |  | 0.42 |  |  |  |  |  |
|  |  |  | 1.10 |  |  |  |  |  |
| 563 Rubble Masonry (1:6) | m3 |  | 1.50 |  |  |  |  |  |
|  |  |  | 0.47 |  |  |  |  |  |
|  |  |  | 1.10 |  |  |  |  |  |
| 564 Rubble Masonry (1:4) | m3 |  | 2.28 |  |  |  |  |  |
|  |  |  | 0.45 |  |  |  |  |  |
|  |  |  | 1.10 |  |  |  |  |  |
| 565 Cement Plaster (1:4) | m2 |  | 0.18 |  |  |  |  |  |
|  |  |  | 0.02 |  |  |  |  |  |
| Total |  |  |  |  |  |

540	Gabion Wire

| Box Size (m) | Volume (m3) | Mesh Wire 10 SWG | Selvege Wire 7 SWG | Binding Wire 12 SWG |
| --- | --- | --- | --- | --- |
|  |  | Require-ment per m2 | Weight (kg) | Require-ment per m2 | Weight (kg) | Require-ment per m2 | Weight (kg) |
| 2.0 /1.0/1.0 |  | 12.08 |  | 1.58 |  | 0.48 |  |
| 3.0 /1.0/1.0 |  | 11.70 |  | 1.37 |  | 0.43 |  |
| 2.0 /1.0/0.3 |  | 22.33 |  | 3.75 |  | 1.08 |  |
| 3.0 /1.0/0.3 |  | 21.94 |  | 3.33 |  | 1.00 |  |
| TOTAL |  |  |  |  |  |
| Total Weight of Gabion Wire (kg) |  |

PART III: Conditions of Contract and Contract Forms

Section 7

General Conditions of Contract

Name of organization

IFB NO: ........................................

NAME : ....................................... .......................................

ADDRESS: .......................................

PART III: Conditions of Contract and Contract Forms

Section 7

General Conditions of Contract

Table of Clauses

A.  	General		67

1.	Definitions	67

2.	Interpretation	68

3.	Language and Law	69

4.	Project Manager’s Decisions	69

5.	Delegation	69

6.	Communications	69

7.	Subcontracting	69

8.	Other Contractors	69

9.	Personnel and Equipment	69

10.	Employer’s and Contractor’s Risks	69

11.	Employer’s Risks	69

12.	Contractor’s Risks	70

13.	Insurance	70

14.	Site Investigation Reports	70

15.	Contractor to Construct the Works	70

16.	The Works to Be Completed within Completion Date	70

17.	Approval by the Project Manager	70

18.	Safety	70

19.	Discoveries	70

20.	Possession of the Site	71

21.	Access to the Site	71

22.	Instructions, Inspections and Audits	71

23.	Dispute Settlement	71

24.	Appointment of the Adjudicator/ DRC Members	71

25	Procedures for Disputes	71

B.  	Time Control	72

26.	Program	72

27.	Extension of the Intended Completion Date	72

28.	Acceleration	72

29.	Delays Ordered by the Project Manager	72

30.	Management Meetings	72

31.	Early Warning	73

C.  	Quality Control	73

32.	Identifying Defects	73

33.	Tests	73

34.	Correction of Defects	73

35.	Uncorrected Defects	73

D.  	Cost Control	73

36.	Contract Price	73

37.	Changes in the Contract Price	73

38.	Variations	74

39.	Cash Flow Forecasts	74

40.	Payment Certificates	74

41.	Payments	75

42.	Compensation Events	75

43.	Tax	76

44.	Currency	76

45.	Price Adjustment	76

46.	Retention	78

47.	Liquidated Damages	78

48.	Bonus	78

49.	Advance Payment	78

50.	Securities	78

51.	Dayworks	79

52.	Cost of Repairs	79

E.  	Finishing the Contract	79

53.	Completion	79

54.	Taking Over	79

55.	Final Account	79

56.	Operating and Maintenance Manuals	79

57.	Termination	79

58.	Fraud and Corruption	80

59.	Black Listing	81

60.	Instructions, Inspections and Audits	81

61.	Payment upon Termination	81

62.	Property	81

63.	Release from Performance	81

Section 7 - General Conditions of Contract

A.  General

| 1. Definitions | 1.1 Boldface type is used to identify defined terms. The Accepted Contract Amount means the amount accepted in the Letter of Acceptance for the execution and completion of the Works and the remedying of any defects. The Activity Schedule is a schedule of the activities comprising the construction, installation, testing, and commissioning of the Works in a lump sum contract. It includes a lump sum price for each activity, which is used for valuations and for assessing the effects of Variations and Compensation Events. The Adjudicator is the person appointed jointly by the Employer and the Contractor to resolve disputes in the first instance, as provided for in GCC 23.2 hereunder. Bill of Quantities means the priced and completed Bill of Quantities forming part of the Bid. Compensation Events are those defined in GCC 42 hereunder. The Completion Date is the date of completion of the Works as certified by the Project Manager, in accordance with GCC 53.1. The Contract is the Contract between the Employer and the Contractor to execute, complete, and maintain the Works. It consists of the documents listed in GCC 2.3 below. The Contractor is the party whose Bid to carry out the Works has been accepted by the Employer. The Contractor’s Bid is the completed bidding document submitted by the Contractor to the Employer. The Contract Price is the Accepted Contract Amount stated in the Letter of Acceptance and thereafter as adjusted in accordance with the Contract. Days are calendar days; months are calendar months. Day works are varied work inputs subject to payment on a time basis for the Contractor’s employees and Equipment, in addition to payments for associated Materials and Plant. A Defect is any part of the Works not completed in accordance with the Contract. The Defects Liability Certificate is the certificate issued by Project Manager upon correction of defects by the Contractor. The Defects Liability Period is the period calculated from the Completion Date where the Contractor remains responsible for remedying defects. Drawings include calculations and other information provided or approved by the Project Manager for the execution of the Contract. The Employer is the party who employs the Contractor to carry out the Works, as specified in the SCC. Equipment is the Contractor’s machinery and vehicles brought temporarily to the Site to construct the Works. Force Majeure means an exceptional event or circumstance: which is beyond a Party's control; which such Party could not reasonably have provided against before entering into the Contract; which, having arisen, such Party could not reasonably have avoided or overcome; and, which is not substantially attributable to the other Party. The Initial Contract Price is the Contract Price listed in the Employer’s Letter of Acceptance. The Intended Completion Date is the date on which it is intended that the Contractor shall complete the Works. The Intended Completion Date is specified in the SCC. The Intended Completion Date may be revised only by the Project Manager by issuing an extension of time or an acceleration order. Letter of Intent is the letter of the Employer expressing his intention to award the contract. Letter of Acceptance means the formal acceptance by the Employer of the Bid and denotes the formation of the contract at the date of acceptance. Materials are all supplies, including consumables, used by the Contractor for incorporation in the Works. “Party” means the Employer or the Contractor, as the context requires. SCC means Special Conditions of Contract Plant is any integral part of the Works that shall have a mechanical, electrical, chemical, or biological function. The Project Manager is the person named in the SCC (or any other competent person appointed by the Employer and notified to the Contractor, to act in replacement of the Project Manager) who is responsible for supervising the execution of the Works and administering the Contract. Retention Money means the aggregate of all monies retained by the Employer pursuant to GCC 46.1. The Site is the area defined as such in the SCC. Site Investigation Reports are those that were included in the bidding documents and are factual and interpretative reports about the surface and subsurface conditions at the Site. Specification means the Specification of the Works included in the Contract and any modification or addition made or approved by the Project Manager. The Start Date is given in the SCC. It is the latest date when the Contractor shall commence execution of the Works. It does not necessarily coincide with any of the Site Possession Dates. A Subcontractor is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract, which includes work on the Site. Temporary Works are works designed, constructed, installed, and removed by the Contractor that are needed for construction or installation of the Works. A Variation is an instruction given by the Project Manager which varies the Works. The Works are what the Contract requires the Contractor to construct, install, and turn over to the Employer, as defined in the SCC. |
| --- | --- |
| 2. Interpretation | 2.1 In interpreting these GCC, singular also means plural, male also means female or neuter, and the other way around. Headings have no significance. Words have their normal meaning under the language of the Contract unless specifically defined. The Project Manager shall provide instructions clarifying queries about these GCC. |
|  | 2.2 If sectional completion is specified in the SCC, references in the GCC to the Works, the Completion Date, and the Intended Completion Date apply to any Section of the Works (other than references to the Completion Date and Intended Completion Date for the whole of the Works). |
|  | 2.3 The documents forming the Contract shall be interpreted in the following order of priority: This Contract Agreement, Letter of Acceptance, Contractor’s Bid, Particular Conditions of Contract, General Conditions of Contract, Specifications, Drawings, Bill of Quantities (or Schedules of Prices for lump sum contracts), and Any other document listed in the SCC as forming part of the Contract. |
| 3. Language and Law | 3.1 The language of the Contract and the law governing the Contract are stated in the SCC. |
| 4. Project Manager’s Decisions | 4.1 Except where otherwise specifically stated, the Project Manager shall decide contractual matters between the Employer and the Contractor in the role representing the Employer. |
| 5. Delegation | 5.1 The Project Manager may delegate any of his duties and responsibilities to other people, except to the Adjudicator, after notifying the Contractor, and may cancel any delegation after notifying the Contractor. |
| 6. Communications | 6.1 Communications between parties that are referred to in the Conditions shall be effective only when in writing. A notice shall be effective only when it is delivered. |
| 7. Subcontracting | 7.1 The Contractor may subcontract with the approval of the Project Manager, but may not assign the Contract without the approval of the Employer in writing. Subcontracting shall not alter the Contractor’s obligations. |
| 8. Other Contractors | 8.1 The Contractor shall cooperate and share the Site with other contractors, public authorities, utilities, and the Employer between the dates given in the Schedule of Other Contractors, as referred to in the SCC. The Contractor shall also provide facilities and services for them as described in the Schedule. The Employer may modify the Schedule of Other Contractors, and shall notify the Contractor of any such modification. |
| 9. Personnel and Equipment | 9.1 The Contractor shall employ the key personnel and use the equipment identified in its Bid to carry out the Works, or other personnel and equipment approved by the Project Manager. The Project Manager shall approve any proposed replacement of key personnel and equipment only if their relevant qualifications or characteristics are substantially equal to or better than those proposed in the Bid. 9.2 If the Project Manager asks the Contractor to remove a person who is a member of the Contractor’s staff or work force, stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connection with the work in the Contract. |
| 10. Employer’s and Contractor’s Risks | 10.1 The Employer carries the risks which this Contract states are Employer’s risks, and the Contractor carries the risks which this Contract states are Contractor’s risks. |
| 11. Employer’s Risks | 11.1 From the Start Date until the Defects Liability Certificate has been issued, the following are Employer’s risks: (a) The risk of personal injury, death, or loss of or damage to property (excluding the Works, Plant, Materials, and Equipment), which are due to (i) use or occupation of the Site by the Works or for the purpose of the Works, which is the unavoidable result of the Works or (ii) negligence, breach of statutory duty, or interference with any legal right by the Employer or by any person employed by or contracted to him except the Contractor. (b) The risk of damage to the Works, Plant, Materials, and Equipment to the extent that it is due to a fault of the Employer or in the Employer’s design, or due to war or radioactive contamination directly affecting the country where the Works are to be executed. 11.2 From the Completion Date until the Defects Liability Certificate has been issued, the risk of loss of or damage to the Works, Plant, and Materials is an Employer’s risk except loss or damage due to (a) a Defect which existed on the Completion Date, (b) an event occurring before the Completion Date, which was not itself an Employer’s risk, or (c) the activities of the Contractor on the Site after the Completion Date. |
| 12. Contractor’s Risks | 12.1 From the Starting Date until the Defects Liability Certificate has been issued, the risks of personal injury, death, and loss of or damage to property (including, without limitation, the Works, Plant, Materials, and Equipment) which are not Employer’s risks are Contractor’s risks. |
| 13. Insurance | 13.1 The Contractor shall provide, in the joint names of the Employer and the Contractor, insurance cover from the Start Date to the end of the Defects Liability Period, in the amounts and deductibles stated in the SCC for the following events which are due to the Contractor’s risks: (a) loss of or damage to the Works, Plant, and Materials; (b) loss of or damage to Equipment; (c) loss of or damage to property (except the Works, Plant, Materials, and Equipment) in connection with the Contract; and (d) personal injury or death. 13.2 Policies and certificates for insurance shall be delivered by the Contractor to the Project Manager for the Project Manager’s approval before the Start Date. All such insurance shall provide for compensation to be payable in the proportions of Nepalese Rupees required to rectify the loss or damage incurred. 13.3 If the Contractor does not provide any of the policies and certificates required, the Employer may effect the insurance which the Contractor should have provided and recover the premiums the Employer has paid from payments otherwise due to the Contractor or, if no payment is due, the payment of the premiums shall be a debt due. 13.4 Alterations to the terms of an insurance shall not be made without the approval of the Project Manager. 13.5 Both parties shall comply with any conditions of the insurance policies. |
| 14. Site Investigation Reports | 14.1 The Contractor, in preparing the Bid, shall rely on any Site Investigation Reports referred to in the SCC, supplemented by any information available to the Bidder. |
| 15. Contractor to Construct the Works | 15.1 The Contractor shall construct and install the Works in accordance with the Specifications and Drawings. |
| 16. The Works to Be Completed within Completion Date | 16.1 The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the Program submitted by the Contractor, as updated with the approval of the Project Manager, and complete them within the Completion Date specified in the SCC. |
| 17. Approval by the Project Manager | 17.1 The Contractor shall submit Specifications and Drawings showing the proposed Temporary Works to the Project Manager, for his approval. 17.2 The project Managers approval shall not alter the Contractors responsibility for design of temporary works. |
| 18. Safety | 18.1 The Contractor shall be responsible for the safety of all activities on the Site. |
| 19. Discoveries | 19.1 Anything of historical or other interest or of significant value unexpectedly discovered on the Site shall be the property of the Employer. The Contractor shall notify the Project Manager of such discoveries and carry out the Project Manager’s instructions for dealing with them. |
| 20. Possession of the Site | 20.1 The Employer shall give possession of all parts of the Site to the Contractor. If possession of a part is not given by the date stated in the SCC, the Employer shall be deemed to have delayed the start of the relevant activities, and this shall be a Compensation Event. |
| 21. Access to the Site | 21.1 The Contractor shall allow the Project Manager and any person authorized by the Project Manager access to the Site and to any place where work in connection with the Contract is being carried out or is intended to be carried out. |
| 22. Instructions, Inspections and Audits | 22.1 The Contractor shall carry out all instructions of the Project Manager which comply with the applicable laws where the Site is located. 22.2 The Contractor shall permit the GoN/DP and/or persons appointed by the GoN/DP to inspect the Site and/or the accounts and records of the Contractor and its sub-contractors relating to the performance of the Contract, and to have such accounts and records audited by auditors appointed by the GoN/DP if required by the GoN/DP. The Contractor’s attention is drawn to Sub-Clause 58.1 which provides, inter alia, that acts intended to materially impede the exercise of the GoN’s/DP’s inspection and audit rights provided for under this Sub-Clause constitute a prohibited practice subject to contract termination. |
| 23. Dispute Settlement | 23.1 The Employer and the Contractor shall attempt to settle amicably by direct negotiation any disagreement or dispute arising between them under or in connection with the Contract. 23.2 Any dispute between the Parties as to matters arising pursuant to this Contract which cannot be settled amicably within thirty (30) days after receipt by one Party of the other Party’s request for such amicable settlement may be referred to the Adjudicator or Dispute Resolution Committee (DRC) by either Party as specified in the SCC within 15 days after the expiration of amicable settlement period. |
| 24. Appointment of the Adjudicator/ DRC Members | 24.1 The Adjudicator if specified in the SCC shall be appointed by the consensus of the Client and the Contractor. If the parties cannot reach an agreement on the appointment of the Adjudicator, the Client will request the Appointing Authority designated in the SCC, to appoint the Adjudicator within 15 days of receipt of such request. 24.2 DRC shall be formed which comprise of three members. Each Party shall appoint one member each and the third member who shall act as the Chairman shall be appointed by the two members appointed by the Parties. |
| 25 Procedures for Disputes | If a dispute is referred to the Adjudicator or the DRC then the Adjudicator or the DRC shall give a decision in writing within 30 days of receipt of a reference of the dispute. The Adjudicator or the DRC Members shall be paid by the hour at the rate specified in the SCC, together with reimbursable expenses of the types specified in the SCC, and the cost shall be divided equally between the Client and the Contractor, whatever decision is reached by the Adjudicator or DRC. Either party may refer a decision of the Adjudicator or DRC to an Arbitrator within 30 days of the Adjudicator’s or DRC’s written decision. If neither party refers the dispute to arbitration within the above 30 days, the Adjudicator’s or the DRC’s decision will be final and binding. In case of arbitration, the arbitration shall be conducted in accordance with the arbitration procedures published by the institution named and at the place given in the SCC. |

B.  Time Control

| 26. Program | 26.1 Within the time stated in the SCC, after the date of the Letter of Acceptance, the Contractor shall submit to the Project Manager for approval a Program showing the general methods, arrangements, order, and timing for all the activities in the Works. In the case of a lump sum contract, the activities in the Program shall be consistent with those in the Activity Schedule. |
| --- | --- |
|  | 26.2 An update of the Program shall be a program showing the actual progress achieved on each activity and the effect of the progress achieved on the timing of the remaining work, including any changes to the sequence of the activities. |
|  | 26.3 The Contractor shall submit to the Project Manager for approval an updated Program at intervals no longer than the period stated in the SCC. If the Contractor does not submit an updated Program within this period, the Project Manager may withhold the amount stated in the SCC from the next payment certificate and continue to withhold this amount until the next payment after the date on which the overdue Program has been submitted. In the case of a lump sum contract, the Contractor shall provide an updated Activity Schedule within 15 days of being instructed to by the Project Manager. |
|  | 26.4 The Project Manager’s approval of the Program shall not alter the Contractor’s obligations. The Contractor may revise the Program and submit it to the Project Manager again at any time. A revised Program shall show the effect of Variations and Compensation Events. |
| 27. Extension of the Intended Completion Date | 27.1 The Project Manager shall extend the Intended Completion Date if a Compensation Event occurs or a Variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date without the Contractor taking steps to accelerate the remaining work, which would cause the Contractor to incur additional cost. |
|  | 27.2 The Project Manager shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Project Manager for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information at least 7 days prior to the intended completion date. If the Contractor has failed to give early warning of a delay or has failed to cooperate in dealing with a delay, the delay by this failure shall not be considered in assessing the new Intended Completion Date. |
| 28. Acceleration | 28.1 When the Employer wants the Contractor to finish before the Intended Completion Date, the Project Manager shall obtain priced proposals for achieving the necessary acceleration from the Contractor. If the Employer accepts these proposals, the Intended Completion Date shall be adjusted accordingly and confirmed by both the Employer and the Contractor. |
|  | 28.2 If the Contractor’s priced proposals for an acceleration are accepted by the Employer, they are incorporated in the Contract Price and treated as a Variation. |
| 29. Delays Ordered by the Project Manager | 29.1 The Project Manager may instruct the Contractor to delay the start or progress of any activity within the Works. |
| 30. Management Meetings | 30.1 Either the Project Manager or the Contractor may require the other to attend a management meeting. The business of a management meeting shall be to review the plans for remaining work and to deal with matters raised in accordance with the early warning procedure. |
|  | 30.2 The Project Manager shall record the business of management meetings and provide copies of the record to those attending the meeting and to the Employer. The responsibility of the parties for actions to be taken shall be decided by the Project Manager either at the management meeting or after the management meeting and stated in writing to all who attended the meeting. |
| 31. Early Warning | 31.1 The Contractor shall warn the Project Manager at the earliest opportunity of specific likely future events or circumstances that may adversely affect the quality of the work, increase the Contract Price, or delay the execution of the Works. The Project Manager may require the Contractor to provide an estimate of the expected effect of the future event or circumstance on the Contract Price and Completion Date. The estimate shall be provided by the Contractor as soon as reasonably possible. |
|  | 31.2 The Contractor shall cooperate with the Project Manager in making and considering proposals for how the effect of such an event or circumstance can be avoided or reduced by anyone involved in the work and in carrying out any resulting instruction of the Project Manager. |

C.  Quality Control

| 32. Identifying Defects | 32.1 The Project Manager shall check the Contractor’s work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor’s responsibilities. The Project Manager may instruct the Contractor to search for a Defect and to uncover and test any work that the Project Manager considers may have a Defect. |
| --- | --- |
| 33. Tests | 33.1 If the Project Manager instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there is no Defect, the test shall be a Compensation Event. |
| 34. Correction of Defects | 34.1 The Project Manager shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion, and is defined in the SCC. The Defects Liability Period shall be extended for as long as Defects remain to be corrected. |
|  | 34.2 Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the Project Manager’s notice. |
| 35. Uncorrected Defects | 35.1 If the Contractor has not corrected a Defect within the time specified in the Project Manager’s notice, the Project Manager shall assess the cost of having the Defect corrected, and the Contractor shall pay this amount. |

D.  Cost Control

| 36. Contract Price | 36.1 In the case of an Unit Rate contract, the Bill of Quantities shall contain priced items for the Works to be performed by the Contractor. The Bill of Quantities is used to calculate the Contract Price. The Contractor will be paid for the quantity of the work accomplished at the rate in the Bill of Quantities for each item. |
| --- | --- |
|  | 36.2 In the case of a lump sum contract, the Activity Schedule shall contain the priced activities for the Works to be performed by the Contractor. The Activity Schedule is used to monitor and control the performance of activities on which basis the Contractor will be paid. If payment for Materials on Site shall be made separately, the Contractor shall show delivery of Materials to the Site separately on the Activity Schedule. |
| 37. Changes in the Contract Price | 37.1 In the case of an Unit Rate contract: (a) If the final quantity of the work done differs from the quantity in the Bill of Quantities for the particular item by more than 25 percent, provided the change exceeds 2 percent of the Initial Contract Price, the Project Manager shall adjust the rate to allow for the change. (b) The Project Manager shall not adjust rates from changes in quantities if thereby the Initial Contract Price is exceeded by more than 15 percent, except with the prior approval of the Employer. (c) If requested by the Project Manager, the Contractor shall provide the Project Manager with a detailed cost breakdown of any rate in the Bill of Quantities. 37.2 In the case of a lump sum contract, the Activity Schedule shall be amended by the Contractor to accommodate changes of Program or method of working made at the Contractor’s own discretion. Prices in the Activity Schedule shall not be altered when the Contractor makes such changes to the Activity Schedule. |
| 38. Variations | 38.1 All Variations shall be included in updated Programs, and, in the case of a lump sum contract, also in the Activity Schedule, produced by the Contractor. |
|  | 38.2 The Contractor shall provide the Project Manager with a quotation for carrying out the Variation when requested to do so by the Project Manager. The Project Manager shall assess the quotation, which shall be given within seven (7) days of the request or within any longer period stated by the Project Manager and before the Variation is ordered. |
|  | 38.3 If the Contractor’s quotation is unreasonable, the Project Manager may order the Variation and make a change to the Contract Price, which shall be based on the Project Manager’s own forecast of the effects of the Variation on the Contractor’s costs. |
|  | 38.4 If the Project Manager decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event. |
|  | 38.5 The Contractor shall not be entitled to additional payment for costs that could have been avoided by giving early warning. |
|  | 38.6 In the case of an Unit Rate contract, if the work in the Variation corresponds to an item description in the Bill of Quantities and if, in the opinion of the Project Manager, the quantity of work above the limit stated in GCC 37.1 or the timing of its execution do not cause the cost per unit of quantity to change, the rate in the Bill of Quantities shall be used to calculate the value of the Variation. If the cost per unit of quantity changes, or if the nature or timing of the work in the Variation does not correspond with items in the Bill of Quantities, the quotation by the Contractor shall be in the form of new rates for the relevant items of work. |
| 39. Cash Flow Forecasts | 39.1 When the Program, or, in the case of a lump sum contract, the Activity Schedule, is updated, the Contractor shall provide the Project Manager with an updated cash flow forecast. The cash flow forecast shall include as defined in the Contract in Nepalese Rupees. |
| 40. Payment Certificates | 40.1 The Contractor shall submit to the Project Manager monthly statements of the estimated value of the work executed less the cumulative amount certified previously. 40.2 The Project Manager shall check the Contractor’s monthly statement and certify the amount to be paid to the Contractor. 40.3 The value of work executed shall be determined by the Project Manager. 40.4 The value of work executed shall comprise: (a) In the case of an Unit Rate contract, the value of the quantities of work in the Bill of Quantities that have been completed; or (b) In the case of a lump sum contract, the value of work executed shall comprise the value of completed activities in the Activity Schedule. 40.5 The value of work executed shall include the valuation of Variations and Compensation Events. 40.6 The Project Manager may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information. |
| 41. Payments | 41.1 Payments shall be adjusted for deductions for advance payments and retention. The Employer shall pay the Contractor the amounts certified by the Project Manager within 30 days of the date of each certificate. If the Employer makes a late payment, the Contractor shall be paid interest as indicated in the SCC on the late payment in the next payment. Interest shall be calculated from the date by which the payment should have been made up to the date when the late payment is made at the prevailing rate of interest for commercial borrowing. 41.2 If an amount certified is increased in a later certificate or as a result of an award by the Adjudicator or an Arbitrator, the Contractor shall be paid interest upon the delayed payment as set out in this clause. Interest shall be calculated from the date upon which the increased amount would have been certified in the absence of dispute. 41.3 Unless otherwise stated, all payments and deductions shall be paid or charged comprising the Contract Price. 41.4 Items of the Works for which no rate or price has been entered in BOQ shall not be paid for by the Employer and shall be deemed covered by other rates and prices in the Contract. |
| 42. Compensation Events | 42.1 The following shall be Compensation Events: (a) The Employer does not give access to a part of the Site by the Site Possession Date pursuant to GCC 20.1. (b) The Employer modifies the Schedule of Other Contractors in a way that affects the work of the Contractor under the Contract. (c) The Project Manager orders a delay or does not issue Drawings, Specifications, or instructions required for execution of the Works on time. (d) The Project Manager instructs the Contractor to uncover or to carry out additional tests upon work, which is then found to have no Defects. (e) The Project Manager unreasonably does not approve a subcontract to be let. (f) Ground conditions are substantially more adverse than could reasonably have been assumed before issuance of the Letter of Acceptance from the information issued to bidders (including the Site Investigation Reports), from information available publicly and from a visual inspection of the Site. (g) The Project Manager gives an instruction for dealing with an unforeseen condition, caused by the Employer, or additional work required for safety or other reasons. (h) Other contractors, public authorities, utilities, or the Employer does not work within the dates and other constraints stated in the Contract, and they cause delay or extra cost to the Contractor. (i) The advance payment is delayed. (j) The effects on the Contractor of any of the Employer’s Risks. (k) The Project Manager unreasonably delays issuing a Certificate of Completion. 42.2 If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date shall be extended. The Project Manager shall decide whether and by how much the Contract Price shall be increased and whether and by how much the Intended Completion Date shall be extended. 43.3 As soon as information demonstrating the effect of each Compensation Event upon the Contractor’s forecast cost has been provided by the Contractor, it shall be assessed by the Project Manager, and the Contract Price shall be adjusted accordingly. If the Contractor’s forecast is deemed unreasonable, the Project Manager shall adjust the Contract Price based on the Project Manager’s own forecast. The Project Manager shall assume that the Contractor shall react competently and promptly to the event. 42.4 The Contractor shall not be entitled to compensation to the extent that the Employer’s interests are adversely affected by the Contractor’s not having given early warning or not having cooperated with the Project Manager. |
| 43. Tax | 43.1 The Project Manager shall adjust the Contract Price if taxes, duties, and other levies are changed between the date 30 days before the submission of bids for the Contract and the date of the last Completion certificate. The adjustment shall be the change in the amount of tax payable by the Contractor, provided such changes are not already reflected in the Contract Price or are a result of GCC 45. |
| 44. Currency | 44.1 The currency of Contracts shall be Nepalese Rupees. |
| 45. Price Adjustment | 45.1 Prices shall be adjusted for fluctuations in the cost of inputs only if provided for in the SCC. If so provided, the amounts certified in each payment certificate, before deducting for Advance Payment, shall be adjusted by applying the respective price adjustment factor to the payment amounts due. 45.2 Adjustment Formulate: "The adjustment to the Interim Payment Certificates in respect of changes in cost and legislation shall be determined from separate formulae for each of the types of construction work to be performed and Plant to be supplied. The formulae will be of the following general type: Where: pn is a price adjustment factor to be applied to the amount for the payment of the work carried out in the subject month, determined in accordance with Sub-Clause 41; A is a constant, specified in the Bidding Forms- Table of Price Adjustment data,, representing the nonadjustable portion in contractual payments; b, c, d, etc., coefficients representing the estimated proportion of each cost element (labour, materials, equipment usage, etc.) in the Works or sections thereof, net of Provisional Sums, as specified in the SCC; Ln, Mn, En, etc., are the current cost indices or reference prices of the cost elements for month “n,” determined pursuant to Sub-Clause 45.4, applicable to each cost element; and Lo, Mo, Eo, etc., are the base cost indices or reference prices corresponding to the above cost elements at the date specified in Sub-Clause 45.4. |
|  | 45.3 Sources of Indices and Weightings: "The sources of indices shall be those listed in the Bidding Forms- Table of Price Adjustment data, as approved by the Engineer. Indices shall be appropriate for their purpose and shall relate to the Contractor’s proposed source of supply of inputs on the basis of which his Contract shall have been computed. As the proposed basis for price adjustment, the Contractor shall have submitted with his bid the tabulation of Weightings and Source of Indices in the Bidding Forms, which shall be subject to approval by the Engineer." 45.4 Base, Current and Provisional Indices: "The base cost indices or prices shall be those prevailing on the day 30 days prior to the latest date for submission of bids. Current indices or prices shall be those prevailing on the day 30 days prior to the last day of the period to which a particular Interim Payment Certificate is related. If at any time the current indices are not available, provisional indices as determined by the Engineer will be used, subject to subsequent correction of the amounts paid to the Contractor when the current indices become available." 45.5 Adjustment after Completion: "If the Contractor fails to complete the Works within the time for completion prescribed under Clause 1.1 (u), adjustment of prices thereafter until the date of completion of the Works shall be made using either the indices or prices relating to the prescribed time for completion, or the current indices or prices, whichever is more favorable to the Employer, provided that if an extension of time is granted pursuant to Clause 27, the above provision shall apply only to adjustments made after the expiry of such extension of time." 45.6 Weightings: "The weightings for each of the factors of cost given in the Bidding Forms shall be adjusted if, in the opinion of the Engineer, they have been rendered unreasonable, unbalanced or inapplicable as a result of varied or additional work already executed or instructed under Clause 38 or for any other reason." 45.7 Subsequent Legislation: "If, after the date 30 days prior to the latest date for submission of bids for the Contract, there occur changes to any National Statute, Ordinance, Decree, or other Law or any regulation or by-law of any local or other duly constituted authority, or the introduction of any such Statute, Ordinance, Decree, Law, regulation or by-law which causes additional or reduced cost to the Contractor, other than under the preceding sub-clauses of this clause, in the execution of the Contract, such additional or reduced cost shall, after due consultation with the Employer and the Contractor, be determined by the Engineer and shall be added to or deducted from the Contract Price and the Engineer shall notify the Contractor accordingly, with a copy to the Employer. Notwithstanding the foregoing, such additional or reduced cost shall not be separately paid or credited if the same shall already have taken into account in the indexing of any inputs to the Price Adjustment Formulae in accordance with the provisions of Sub-Clauses 45.2." 45.8 Where, price adjustment provision is not applicable pursuant to Sub-clause 45.1 then the Contract is subject to price adjustment only for construction material in accordance with this clause. If the prices of the construction materials stated in the contract increase or decrease in an unexpected manner in excess of ten (10%) percent in comparison to the base price stated in the Bidding Form, then the price adjustment for the increase or decrease of price of the construction material beyond 10% shall be made by applying the following formulas: For unexpected increase in price P =[R1 –(R0 ×1.10)]× Q For unexpected decrease in price P =[R1 –(R0 ×0.90)]× Q Where: “P” is price adjustment amount “R1” is the present price of the construction material (Source of indices shall be those listed in the Bidding forms) “R0” is the base price of the construction material “Q” is quantity of the construction material consumed in construction during the period of price adjustment consideration 45.9 The Price Adjustment amount shall be limited to a maximum of 25% of the initial Contract Amount unless otherwise is specified in the SCC. 45.10 The Price Adjustment provision shall not be applicable if the contract is not completed in time due to the delay caused by the contractor or the contract is a Lump sum Contract or a Fixed Budget Contract. |
| 46. Retention | 46.1 The Employer shall retain from each payment due to the Contractor the proportion stated in the SCC until Completion of the whole of the Works. |
|  | 46.2 Upon the issue of a Defects Liability Certificate by the Project Manager, in accordance with GCC 55.1, half the total amount retained shall be repaid to the Contractor and half when the Contractor has submitted the Tax Clearance Certificate and the Project Manager has certified that all Defects notified by the Project Manager to the Contractor before the end of this period have been corrected. The Contractor may substitute retention money with an “on demand” bank guarantee. |
| 47. Liquidated Damages | 47.1 The Contractor shall pay liquidated damages to the Employer at the rate per day stated in the SCC for each day that the Completion Date is later than the Intended Completion Date. The total amount of liquidated damages shall not exceed the amount defined in the SCC. The Employer may deduct liquidated damages from payments due to the Contractor. Payment of liquidated damages shall not affect the Contractor’s liabilities. |
|  | 47.2 If the Intended Completion Date is extended after liquidated damages have been paid, the Project Manager shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment certificate. The Contractor shall be paid interest on the overpayment, calculated from the date of payment to the date of repayment, at the rates specified in GCC 41.1. |
| 48. Bonus | 48.1 The Contractor shall be paid a Bonus calculated at the rate per calendar day stated in the SCC for each day (less any days for which the Contractor is paid for acceleration) that the Completion is earlier than the Intended Completion Date. The Project Manager shall certify that the Works are complete, although they may not be due to be complete. |
| 49. Advance Payment | 49.1 The Employer shall make advance payment to the Contractor of the amounts stated in the SCC by the date stated in the SCC, against provision by the Contractor of an unconditional bank guarantee from 'A' class commercial Bank in a form and by a bank acceptable to the Employer in amounts equal to the advance payment. The guarantee shall remain effective until the advance payment has been repaid, but the amount of the guarantee shall be progressively reduced by the amounts repaid by the Contractor. Interest shall not be charged on the advance payment. |
|  | 49.2 The Contractor is to use the advance payment only to pay for Equipment, Plant, Materials, and mobilization expenses required specifically for execution of the Contract. The Contractor shall demonstrate that advance payment has been used in this way by supplying copies of invoices or other documents to the Project Manager. |
|  | 49.3 The advance payment shall be repaid by deducting proportionate amounts from payments otherwise due to the Contractor, following the schedule of completed percentages of the Works on a payment basis. No account shall be taken of the advance payment or its repayment in assessing valuations of work done, Variations, price adjustments, Compensation Events, Bonuses, or Liquidated Damages. |
| 50. Securities | 50.1 The Performance Security shall be provided to the Employer no later than the date specified in the Letter of Acceptance and shall be issued in an amount specified in the SCC, by a bank acceptable to the Employer, and denominated in Nepalese Rupees. The Performance Security shall be valid until a date 30 days from the date of issue of the Certificate of Completion in the case of a bank guarantee. |
| 51. Dayworks | 51.1 If applicable, the Dayworks rates in the Contractor’s Bid shall be used for small additional amounts of work only when the Project Manager has given written instructions in advance for additional work to be paid for in that way. |
|  | 51.2 All work to be paid for as Dayworks shall be recorded by the Contractor on forms approved by the Project Manager. Each completed form shall be verified and signed by the Project Manager within two days of the work being done. |
|  | 51.3 The Contractor shall be paid for Dayworks subject to obtaining signed Dayworks forms. |
| 52. Cost of Repairs | 52.1 Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Correction periods shall be remedied by the Contractor at the Contractor’s cost if the loss or damage arises from the Contractor’s acts or omissions. |

E.  Finishing the Contract

| 53. Completion | 53.1 The Contractor shall request the Project Manager to issue a certificate of Completion of the Works, and the Project Manager shall do so upon deciding that the work is completed. |
| --- | --- |
| 54. Taking Over | 54.1 The Employer shall take over the Site and the Works within seven days of the Project Manager’s issuing a certificate of Completion. |
| 55. Final Account | 55.1 The Contractor shall supply the Project Manager with a detailed account of the total amount that the Contractor considers payable under the Contract before the end of the Defects Liability Period. The Project Manager shall issue a Defects Liability Certificate and certify any final payment that is due to the Contractor within 60 days of receiving the Contractor’s account if it is correct and complete. If it is not, the Project Manager shall issue within 60 days a schedule that states the scope of the corrections or additions that are necessary. If the Final Account is still unsatisfactory after it has been resubmitted, the Project Manager shall decide on the amount payable to the Contractor and issue a payment certificate. |
| 56. Operating and Maintenance Manuals | 56.1 If “as built” Drawings and/or operating and maintenance manuals are required, the Contractor shall supply them by the dates stated in the SCC. 56.2 If the Contractor does not supply the Drawings and/or manuals by the dates stated in the SCC pursuant to GCC 55.1, or they do not receive the Project Manager’s approval, the Project Manager shall withhold the amount stated in the SCC from payments due to the Contractor. |
| 57. Termination | 57.1 The Employer or the Contractor may terminate the Contract if the other party causes a fundamental breach of the Contract. 57.2 Fundamental breaches of Contract shall include, but shall not be limited to, the following: (a) the Contractor stops work for 30 days when no stoppage of work is shown on the current Program and the stoppage has not been authorized by the Project Manager; (b) the Project Manager instructs the Contractor to delay the progress of the Works, and the instruction is not withdrawn within 30 days; (c) the Employer or the Contractor is made bankrupt or goes into liquidation other than for a reconstruction or amalgamation; (d) a payment certified by the Project Manager is not paid by the Employer to the Contractor within 84 days of the date of the Project Manager’s certificate; (e) the Project Manager gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Project Manager; (f) the Contractor does not maintain a Security, which is required; and (g) the Contractor has delayed the completion of the Works by the number of days for which the maximum amount of liquidated damages can be paid, as defined in the SCC. (h) if the Contractor, in the judgment of the Employer has engaged in corrupt or fraudulent practices in competing for or in executing the Contract, pursuant to GCC 58.1. 57.3 When either party to the Contract gives notice of a breach of Contract to the Project Manager for a cause other than those listed under GCC 57.2 above, the Project Manager shall decide whether the breach is fundamental or not. 57.4 Notwithstanding the above, the Employer may terminate the Contract for convenience. 57.5 If the Contract is terminated, the Contractor shall stop work immediately, make the Site safe and secure, and leave the Site as soon as reasonably possible. |
| 58. Fraud and Corruption | 58.1 If the Employer determines that the Contractor has engaged in corrupt, fraudulent, collusive, coercive or obstructive practices, in competing for or in executing the Contract, then the Employer may, after giving 14 days notice to the Contractor, terminate the Contractor's employment under the Contract and expel him from the Site, and the provisions of Clause 56 shall apply as if such expulsion had been made under Sub-Clause 56.5 [Termination by Employer]. 58.2 Should any employee of the Contractor be determined to have engaged in corrupt, fraudulent, collusive, coercive, or obstructive practice during the execution of the Works, then that employee shall be removed in accordance with Clause 9. 58.3 Without prejudice to any other rights of the Employer under this Contract, GoN may blacklist the Contractor for its conduct up to three (3) years on the following grounds and seriousness of the act committed by the Contractor: if it is established that the Contractor has committed substantial defect in implementation of the Contract or has or has not substantially fulfilled its obligations under the Contract For the purposes of this Sub-Clause: (i) “corrupt practice” is the offering, giving, receiving or soliciting, directly or indirectly, of anything of value to influence improperly the actions of another party; (ii) “fraudulent practice” is any act or omission, including a misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain a financial or other benefit or to avoid an obligation; (iii) “collusive practice” is an arrangement between two or more parties designed to achieve an improper purpose, including to influence improperly the actions of another party; (iv) “coercive practice” is impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party; (v) “obstructive practice” is (aa) deliberately destroying, falsifying, altering or concealing of evidence material to the investigation or making false statements to investigators in order to materially impede a investigation into allegations of a corrupt, fraudulent, coercive or collusive practice; and/or threatening, harassing or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation; or (bb) acts intended to materially impede the exercise of the Bank’s inspection and audit rights provided for under Sub-Clause 22.2. |
| 59. Black Listing | 59.1 Without prejudice to any other rights of the Employer under this Contract, GoN may blacklist a Bidder for its conduct one (1) to three (3) years on the following grounds and seriousness of the act committed by the bidder: if it is established that the Contractor has committed substantial defect in implementation of the contract or has not substantially fulfilled its obligations under the contract or the completed work is not of the specified quality as per the contract. |
| 60.Instructions, Inspections and Audits | 60.1 The Contractor shall permit the GoN/DP to inspect the Contractor’s accounts and records relating to the performance of the Contractor and to have them audited by auditors appointed by the GoN/DP, if so required by the GoN/DP. |
| 61. Payment upon Termination | 61.1 If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Project Manager shall issue a certificate for the value of the work done and Materials ordered less advance payments received up to the date of the issue of the certificate and less the percentage to apply to the value of the work not completed, as indicated in the SCC. Additional Liquidated Damages shall not apply. If the total amount due to the Employer exceeds any payment due to the Contractor, the difference shall be a debt payable to the Employer. |
|  | 61.2 If the Contract is terminated for the Employer’s convenience or because of a fundamental breach of Contract by the Employer, the Project Manager shall issue a certificate for the value of the work done, Materials ordered, the reasonable cost of removal of Equipment, repatriation of the Contractor’s personnel employed solely on the Works, and the Contractor’s costs of protecting and securing the Works, and less advance payments received up to the date of the certificate. |
| 62. Property | 62.1 All Materials on the Site, Plant, Equipment, Temporary Works, and Works shall be deemed to be the property of the Employer if the Contract is terminated because of the Contractor’s default. |
| 63. Release from Performance | 63.1 If the Contract is frustrated by the outbreak of war or by any other event entirely outside the control of either the Employer or the Contractor, the Project Manager shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which a commitment was made. |

Part III - Condition of Contract and Contract Forms

Section - 8

SPECIAL CONDITIONS OF CONTRACT (SCC)

Table of Clauses

A.	General 	81

B.	Time Control 	83

C.	Quality Control	83

D.	Cost Control 	83

E.	Finishing the Contract 	86

Section - 8

Special Conditions of Contract (SCC)

| A. General |
| --- |
| GCC 1.1 | In addition to those terms defined in GCC 1.1, additional terms defined are: (ll) Engineer or The employer's representative means the engineer appointed by the Employer (Employer's nominated Consultant) from time to time and notified to the Contractor in writing. (mm) Terms of Reference (ToR) means the schedule of works and duties, defined by the bidding documents and to be executed under this contract. (nn) "Force Majeure" means an exceptional event or circumstance which is beyond a Party's control; which such Party could not reasonably have provided against before entering into the Contract; which having arisen, such Party could not reasonably have avoided or overcome, and which is not substantially attributable to the other Party. (i) If either party is temporarily unable by reason of force majeure to meet any of its obligations under the Contract, and if such party gives to the other party written notice of the event within fifteen (15) days after its occurrence, such obligations of the party as it is unable to perform by reason of the event shall be suspended for as long as the inability continues. (ii) Neither party shall be liable to the other party for loss or damage sustained by such other party arising from any event referred for this contract, delays arising from such event. (iii) The term ‘Force Majeure’ as employed herein shall mean acts of public enemy, strikes, wars, blockades, insurrection, riots, epidemic, landslides, earthquake, storms, lightening, civil disturbances, explosions, and other similar events not within the control of either party and which by the exercise of due diligence neither party is able to overcome. (oo) CTP (Construction Turnkey Package): It shall include all cost for procurement of all construction materials (except wire ropes & bulldog grips), fabrication and supply of steel parts, transportation of construction materials up to the construction site, construction and bridge erection all complete and shall cover cost of equipment, tools, labour, travel, running and maintenance of camp, cost for supervision, allocation for uncertainties, overhead and contingencies etc. SBD Office shall provide wire ropes & Bulldog Grips only. |
| GCC 1.1 (q) | The Employer is Name and address of organization |
| GCC 1.1 (u) | The Intended Completion Date for the whole of the Works shall be ........................ |
| GCCs 1.1 (bb) & 4.1 | The Project Manager is ( the designation of the head of the organization to be specified) |
| GCC 1.1 (dd) | The Site is located at ................ and is defined in drawings No. ......... |
| GCC 1.1 (gg) | The Start Date shall be 7 (Seven) days after date of Agreement |
| GCC 1.1 (kk) | The Works consist of .................................. Bridge over ............................. |
| GCC 2.2 | Sectional Completions are: Not Applicable |
| GCC 2.3(i) | In replacement of the documents specified in GCC 2.1, the following documents form part of the Contract: This Contract Agreement, Letter of Acceptance, Contractor’s Bid, Particular Conditions of Contract, General Conditions of Contract, Specifications, Drawings, Bill of Quantities (or Schedules of Prices for lump sum contracts), and Terms of Reference Rules of Adjudication Quality Assurance Document |
| GCC 3.1 | The language of the contract is English/Nepali The law that applies to the Contract is the law of ..........NEPAL........ |
| GCC 5.1 | Authorized Person One of the Employer's personnel shall have authority to act for Project Manager. The Project Manager may delegate any of his duties and responsibilities to other people, except to the Adjudicator, after notifying the Contractor, and may cancel any delegation after notifying the Contractor. Employer's Representative The Employer may also appoint a firm or individual to carry out certain duties. The appointee may be notified by the Employer to the contractor from time to time. The Employer shall notify the contractor of the delegated duties and authority of the Employer's representative |
| GCC 6.1 | Where provision is made for the giving or issue of any notice, instruction or other communication by any person, unless otherwise specified such communication shall be written in the language stated in the SCC-3.1 as shall not be unreasonably withheld or delayed. If a notice given fails to be delivered due to failure to trace the address of the party then the notice shall be published as public notice in a National daily newspaper and when the notice is so published then the notice shall be considered to be delivered to the concerned party. |
| GCC 8.1 | Schedule of other contractors: Not Applicable |
| GCC 13.1 | The minimum insurance amounts and deductibles shall be: (a) The minimum cover for loss of or damage to the Works, Plant and Materials is 110 percent of the Contract Amount. (b) The Maximum deductible for insurance of the Works and of Plant and Materials is: [insert amount] (c) The minimum cover for loss or damage to Equipment is: [insert amount] (d) The maximum deductible for insurance of Equipment is: [insert amount] (e) The minimum for insurance of other property is: [insert amount] with unlimited number of occurrence. (f) The maximum deductible for insurance of other property is: [insert amount] (g) The minimum cover for personal injury or death insurance for the Contractor’s employees is that specified in the Labour act of Nepal and for other people is: [insert amount] with an unlimited number of occurrences In addition to the above, the Contractor shall take out and maintain adequate Professional Liability Insurance |
| GCC 14.1 | In addition to GCC 14.1: In accordance with the Instructions to Bidders, Bidders must make their own arrangements to verify the availability and suitability of construction materials when preparing their Bids. |
| GCC 16.1 | The Completion date shall be ,,,,,,,,,,,,,,,,,,,,, |
| GCC 17.1 | In replacement of the documents specified in GCC 17.1, the following shall apply 17.1 The services for the packages described in Instruction to Bidder under this Contract in accordance with the Terms of Reference, Technical Specifications, and Quality Assurance Document set forth herein shall be performed professionally and accurately by the Contractor. 17.2 The Employer shall make available free of any charge, the service, facilities described in Terms of Reference. 17.3 The Contractor shall obtain approval of third parties to the design of the Temporary Works, where required. 17.4 All Drawings prepared by the Contractor for the execution of the temporary or permanent Works, are subject to prior approval by the Project Manager before its use. |
| GCC 20.1 | The Site Possession Date(s) shall be: The date of Work Order |
| GCC 23.2 | A dispute of the procurement contract having contract price valuing up to one hundred million Rupees shall be resolved by the adjudicator and a dispute of the procurement contract having contract price more than that shall be resolved by a three-member Dispute Resolution Committee. |
| GCC 24.1 | Appointing Authority for the Adjudicator: NEPCA 24.1 If the Adjudicator resign or die, or the Employer and the Contractor agree that the Adjudicator is not functioning in accordance with the provisions of the Contract, a new Adjudicator will be jointly appointed by the Employer and the Contractor within 28 days. |
| GCC 24.2 | [insert the name of the Adjudicator or DRC Members] Note: If the adjudicator is identified and agreed during the contract agreement, insert the name of the Adjudicator or DRC Members. If not identified, the Adjudicator or DRC Members shall have to be agreed and appointed whenever the dispute arises. |
| GCC 25.2 | The Adjudicator/DRC Members shall be paid by the hour at the rate: Set out in the Adjudicators agreement. |
| GCC 25.3 | Institution whose arbitration procedures shall be used: Nepal Council for Arbitration Sub-Clause 25.3 – Any dispute between the Employer and Contractor arising in connection with the present Contract shall be referred to arbitration in accordance with the rule of Nepal Council of Arbitration. The place of arbitration shall be: Kathmandu Valley |
| B. Time Control |
| GCC 26.1 | The Contractor shall submit for approval a Program for the Works at the time of Contract Agreement. |
| GCC 26.3 | The amount to be withheld for late submission of an updated Program is 5%of the contract Amount. |

| C. Quality Control |
| --- |
| GCC 32 | The following replace GCC 32: 32.1 The Employer shall not appoint the site in-charge at the constructions site for day to day supervision work. This shall be the responsibility of the Contractor. However, the Employer for it's confidence shall make quality control/monitoring by various laboratory test and inspections at the critical construction stages following "Quality Control Manual, Trial Bridge Construction" of Trail Bridge Section/Department of Local Infrastructure and Development of Agricultural Roads/Ministry of Local Development (TBS/DoLIDAR/MoLD). For this the Employer may appoint a qualified consultant or may assign its own engineer. Without test certificates and inspection reports no payment to the Contractor shall be made. In any case, quality control/monitoring by the Employer shall not release the Contractor from its prime responsibility for total quality management and quality assurance. 32.2 Total quality management and quality assurance is the sole responsibility of the Contractor. The quality management and quality assurance shall follow as described in the Terms of Reference and Quality Assurance Document, which are the integral part of the Contract Agreement. The quality assurance must reflect that the executed works/services is in accordance and satisfies the technical specifications and design drawings. Without quality assurance documents no payment to the Contractor shall be made. |
| GCC 34.1 | The Defects Liability Period is: One Year |

| D. Cost Control |
| --- |
| GCC 36.2 | Addition to GCC 36.2: 36.2.1 The "Schedule of works" (SOW) shall be read in conjunction with the Design Drawings, Technical Specifications, Instruction the Bidders, Condition of Contract and Terms of Reference. The quantities given in the SOW are estimated and provisional, hence meant only for costing and pricing of the bid by the bidders. The basis of payment will be as per the mode of payment according to the SCC. If any discrepancy arises between SOW and drawing, the quantity as per the drawings shall prevail for calculating the bid price. 36.2.2 The lump sum price in Construction Turnkey package, except otherwise provided under the contract shall include all construction equipments, tools, plants, labour, materials, transportation, construction, temporary works, erection, maintenance supervision, insurance, profit, taxes and duties, overhead together with allocation for general risks, liabilities and obligation set out (also unanticipated) in the contract. 36.2.3 The method of measurement of work for payment shall be in accordance with the "as per completed" work (different construction stages), but not item wise works, which should be according to the drawing. |
| GCC 38 | The following replace GCC 38: 38.1 This Contract is entered into with the understanding that there may always exist a certain degree of difference between the projected works according the approved design, calculated in the cost estimate and actual execution of the work at site. it is also understood that the contract amount specified in the Agreement covers all such differences and/or risks and therefore will not be changed on account of minor differences or eventualities. In any case, no claim shall be entertained regarding porter distance, haulage distance and quantity/classification of excavation works (Soil/Rock etc). 38.2 If due to major changes in design or altered site location, the Contractor should undertake additional or less work than provided for in the contract amount specified in the Agreement, the variation may be made as per rules within the limits described in the following Sub-Clauses. 38.3 On the submission of a proposal for variation in the work either by the Employer or the Contractor, the other party shall depute an authorized representative to verify the proposal and, if necessary, the site conditions and shall make a specific report within 20 days from the date of submission of the proposal about the nature and quantities to be increased or decreased. 38.4 No claims for deduction or addition works within 10% of estimated civil construction cost shall be entertained. 38.5 The clause 38.4 doses not, however pertain to works that has not been designed, such as additional structures. 38.6 No variations whatsoever will be made for cost pertaining to personnel travel, camp running/hiring, overheads, fees etc. |
| GCC 40.5 | Addition to GCC 40.5: 40.5.1 Subject to clause 38.4 for any additional work made according to a variation order, major structure added, change in composition of designed structure (apart form general arrangement and standard, drawings) shall be paid for based on Employer's cost estimate and its increment/decrement with respect to the contract amount. In case of cancellation of contract with mutual consent between the Employer and the Firm item rate of Cost Estimate shall be deduced from above mentioned basis to calculate the amount of total work done. |
| GCC 41.1 | The following replace GCC 41.1: Payment for the Works shall be made in Nepali Rupees, as follows. The Employer shall pay to the Contractor as a mobilization, an amount not exceeding to 20% of the total contract amount for the package against a provision of a bank guarantee valid for a period to cover till such advance is recovered (project period), upon such demand made by the Contractor and within a fortnight. An amount up to 40% of the total contract amount for the package shall be paid (50% of the mobilization advance will be deducted) within 30 days after submission of the Inspection Certificate from Employer’s Engineer and Quality Assurance Documents from the Contractor stating that the steel parts are fabricated according to the Employer’s requirement and the standard specification. Inspection Certificate shall be issued by the Employer's Engineer. The payment will be made either after all the fabricated steel parts are transported to the site or additional Bank Guarantee equivalent to 20% of the total contract amount (with minimum 90 days validity period) is produced after fabrication work is completed in the workshop. An amount up to 20% of the total contract amount for the package shall be paid (25% of the mobilization advance will be deducted) within 30 days after receipt of the Progress Report with Quality Assurance (QA) documentation from the Contractor and Civil Work Inspection Form issued by Employer's Engineer certifying that the camp installation, layout and excavation of all foundations have been completed, all steel parts have been transported to the site and all local constructions materials have been collected at the site. The QA documentation shall contain chronological photographs illustrating complete foundations of all anchorage blocks with staff and measuring tape (graduation on staff/measuring tape shall be easily readable on photographs) confirming the dimensions of the foundation pit (length, breadth, front and back height). An amount up to 20% of the total contract amount shall be paid (25% of the mobilization advance will be deducted) within 28 days after receipt of the Work Completion Report with Quality Assurance (QA) documentation from the Contractor and on recommendation of UCE/Site Engineers. Remaining 20% of the contract amount shall be paid within 28 days of Work Completion Certificate issued by the Employer's Engineer after final checking of the completed bridge provided the works are acceptable in all aspect. The QA documentation shall contain Album with chronological photographs and Work Records as prescribed in the Quality Control Scheme. The Album shall comprise the systematic photographs of all the construction activities from excavation up to the completion of the bridge confirming the layout of the bridge, quality of material used, dimensions of every structural element at each construction stage, details of the completed bridge components. Final Acceptance of funding agency may necessary, if it is applicable. In addition to conditions stipulated in above, the performance security and retention money shall be released only after maintenance period of 12 months upon issue of the final inspection report by the Employer's appointed authorized Engineer, if the bridge is still acceptable and withstand the maintenance period. Important Note : i) Whatever has been written above in 12.1 (a) and (b), the total payment made up to (b) shall not exceed the estimated cost for the fabrication of steel parts. ii) If the amount paid up to (b) is less than the percentage mentioned in respective schedules, the remaining amount shall be adjusted in the forthcoming payment schedules proportionately, i.e. the remaining shall be added to the balance and the percentage taken from that total amount. iii) In case of a bridge site situated in a too remote area and if the transportation cost component is significant (porter distance more than 4 days), the percentage of payments in the above schedule shall be adjusted during agreement in such a way so as not to make too much surplus payment than the actual work conducted. 41. 1 A Payments shall be made against the handing over by the Contractor of the following documents: 41.1 A-1 Contractor shall submit bill in the standard format as agreed by the Employer. The Contractor shall pay or reimburse to the Employer in respect of the Services, but subject to the contract amount as specified in the Contract Agreement and the provision stipulated under (ii) and (iii) below, for all items of work as stipulated in the Bid Document and according to the conditions mentioned hereunder. 41.1 A-2 All taxes, duties and levies (except VAT) applicable in the course of this contract shall be borne by the Contractor as per prevailing rules and regulations of GoN. |
| GCC 43 | In addition to those stipulated in GCC 43.1: a) The contractor's staff, personal and labour will be liable to pay personal income taxes in Nepal in respect of their salaries and wages, as are chargeable under the laws and regulations for the time being in force, and the Contractor shall perform such duties in regard to such deductions as may be imposed on him by such laws and regulations. b) The issue of the Final Account Certificate pursuant to Clause GCC 55 shall be made only upon submission by the Contractor of a certificate of income tax clearance from GOVERNMENT OF NEPAL (GoN). c) Any element of royalty, duty or tax in the price of any goods including fuel oil, lubricating oil, cement, timber, iron and iron goods locally procured by the Contractor for the works shall be included in the Contract rates and prices and no reimbursement or payment in that respect shall be made to the Contractor. d) The Contractor shall familiarize himself with the rules and regulations of Nepal with regard to customs, duties, taxes, clearing of goods and equipment, immigration and the like, and it will be necessary for him to follow the required procedures regardless of the assistance as may be provided by the Employer wherever possible. |
| GCC 45.9 | Not applicable |
| GCC 46.1 | The proportion of payments retained is: 5 (FIVE) Percent |
| GCC 47.1 | The liquidated damages for the whole of the Works are 0.05% per day. The maximum amount of liquidated damages for the whole of the Works is 10 percent of the final Contract Price. |
| GCC 49.1 | The Advance Payments shall be: 20% of Cost Price and shall be paid to the Contractor no later than 15 days after submission of bank guarantee from class 'A' Commercial bank. |
| GCC 49.3 | Proportionate amounts to be repaid as follows: 10% (i.e. 50% of the mobilization amount) from first mode of payment of 40% 5% (i.e. 25% of the mobilization amount) from second mode of payment of 20% 5% (i.e. 25% of the mobilization amount) from third mode of payment of 20% |
| GCC 50.1 | The Performance Security amount is equivalent to 5% of Contract Amount. |
| E. Finishing the Contract |
| GCC 56.1 | The date by which operating and maintenance manuals are required is ................. The date by which “as built” drawings are required is ..................... |
| GCC 56.2 | The amount to be withheld for failing to produce “as built” drawings and/or operating and maintenance manuals by the date required in GCC 58.1 is 5% of contract amount. |
| GCC 57.2 (g) | The maximum number of days is: 200 days |
| GCC 61.1 | The percentage to apply to the value of the work not completed, representing the Employer’s additional cost for completing the Works, is 20 Twenty percent |

Rules for Adjudication

Referred to in GCC Sub-Clause 24.1

General	1. 	Any reference in the Conditions of Contract to the Rules for Adjudication shall be deemed to be a reference to these Rules.

2.	Definitions in the Contract shall apply in these Rules.

Appointment of

Adjudicator	3.	The Parties shall jointly ensure the appointment of the Adjudicator. The Adjudicator shall be a suitably qualified

4.	If for any reason the appointment of the Adjudicator is not agreed at the latest within 15 days of the reference of a dispute in accordance with these Rules, then either Party may apply, with a copy of the application to the other Party, to any appointing authority named in the Contract or, if none, to the President of Nepal Council of Arbitration (NEPCA) or his nominee, to appoint an Adjudicator, and such appointment shall be final and conclusive.

5.	The Adjudicator's appointment may be terminated by mutual agreement of the Parties. The Adjudicator's appointment shall expire when the Works have been completed or when any disputes referred to the Adjudicator shall have been withdrawn or decided, whichever is the later.

Terms of

Appointment	6.	The Adjudicator is to be, and is to remain throughout his appointment, impartial and independent of the Parties and shall immediately disclose in writing to the Parties anything of which he becomes aware which could affect his impartiality or independence.

7.	The Adjudicator shall not give advice to the Parties or their representatives concerning the conduct of the project of which the Works form part other than in accordance with these Rules.

8.	The Adjudicator shall not be called as a witness by the Parties to give evidence concerning any dispute in connection with, or arising out of, the Contract.

9.	The Adjudicator shall treat the details of the Contract and all activities and hearings of the Adjudicator as confidential and shall not disclose the same without the prior written consent of the Parties. The Adjudicator shall not, without the consent of the Parties, assign or delegate any of his work under these Rules or engage legal or technical assistance.

10.	The Adjudicator may resign by giving 30 days' notice to the Parties. In the event of resignation, death or incapacity, termination or a failure or refusal to perform the duties of Adjudicator under these Rules, the Parties shall agree upon a replacement Adjudicator within 15 days or Rule 4 shall apply.

11.	The Adjudicator shall in no circumstances be liable for any claims for anything done or omitted in the discharge of the Adjudicator's duties unless the act or omission is shown to have been in bad faith.

12.	If the Adjudicator shall knowingly breach any of the provisions of Rule 6 or act in bad faith, he shall not be entitled to any fees or expenses hereunder and shall reimburse each of the Parties for any fees and expenses properly paid to him if, as a consequence of such breach any proceedings or decisions of the Adjudicator are rendered void or ineffective.

Payment	13.	The Adjudicator shall be paid the fees and expenses set out in the Adjudicator's Agreement.

14.	The retainer fee, if applicable, shall be payment in full for:

(a)	being available, on 28 days' notice, for all hearings and Site visits;

(b)	all office overhead expenses such as secretarial services, photocopying and office supplies incurred in connection with his duties;

(c)	all services performed hereunder except those performed during the days referred to in Rule 15.

15	The daily fee shall be payable for each working day preparing for or attending Site visits or hearings or preparing decisions including any associated travelling time.

16.	The retainer and daily fees shall remain fixed for the period of tenure of the Adjudicator.

17.	All payments to the Adjudicator shall be made by the contractor who will be entitled to be reimbursed half by the Employer. The contractor shall pay invoices addressed to him within 30 days of receipt. The Adjudicator's invoices for any monthly retainer shall be submitted quarterly in advance and invoices for daily fees and expenses shall be submitted following the conclusion of a Site visit or hearing. All invoices shall contain a brief description of the activities performed during the relevant period. The Adjudicator may suspend work if any invoice remains unpaid at the expiry of the period for payment, provided that 7 days prior notice has been given to both Parties. 18. If the contractor fails to pay an invoice addressed to it, the Employer shall be entitled to pay the sum due to the Adjudicator and recover the sum paid from the contractor.

Procedure for

Obtaining

Adjudicator's

Decision	19.	A dispute between the Parties may be referred in writing by either Party to the Adjudicator for his decision, with a copy to the other Party. If the Adjudicator has not been agreed or appointed, the dispute shall be referred in writing to the other Party, together with a proposal for the appointment of an Adjudicator. A reference shall identify the dispute and refer to these Rules.

20.	The Adjudicator may decide to visit the Site. The Adjudicator may decide to conduct a hearing in which event he shall decide on the date, place and duration for the hearing. The Adjudicator may request that written statements from the Parties be presented to him prior to, at or after the hearing. The Parties shall promptly provide the Adjudicator with sufficient copies of any documentation and information relevant to the Contract that he may request.

21.	The Adjudicator shall act as an impartial expert, not as an arbitrator, and shall have full authority to conduct any hearing as he thinks fit, not being bound by any rules or procedures other than those set out herein. Without limiting the foregoing, the Adjudicator shall have power to:

(a)	decide upon the Adjudicator's own jurisdiction, and as to the scope of any dispute referred to him,

(b)	make use of his own specialist knowledge, if any,

(c)	adopt an inquisitorial procedure,

(d)	decide upon the payment of interest in accordance with the Contract,

(e)	open up, review and revise any opinion, instruction, determination, certificate or valuation, related to the dispute,

(f)	refuse admission to hearings to any persons other than the Employer, the contractor and their respective representatives, and to proceed in the absence of any Party who the Adjudicator is satisfied received notice of the hearing.

22.	All communications between either of the Parties and the Adjudicator and all hearings shall be in the language of the Adjudicator's Agreement. All such communications shall be copied to the other Party.

23.	No later than the sixty day after the day on which the Adjudicator received a reference or, if later, the day on which the Adjudicator's Agreement came into effect, the Adjudicator shall give written notice of his decision to the Parties. Such decision shall include reasons and state that it is given under these Rules.

Adjudicator's Agreement

Identification of Project:

…………………………………………………………………………………………………………………....

(the "Project")

Name and address of the Employer:

………………………………………………………………………………………………………………….... (the "Employer")

Name and address of contractor:

………………………………………………………………………………………………………………….... (the "contractor")

Name and address of Adjudicator:

………………………………………………………………………………………………………………….... (the "Adjudicator")

Whereas the Employer and the contractor have entered into a contract ("the Contract") for the execution of the Project and wish to appoint the Adjudicator to act as adjudicator in accordance with the Rules for Adjudication ["the Rules"].

The Employer, Contractor and Adjudicator agree as follows:

1.	The Rules and the dispute provisions of the Contract shall form part of this Agreement.

2.	The Adjudicator shall be paid:

A retainer fee of _________________________________________________ per calendar month

(where applicable)

A daily fee of ___________________________________________________

Expenses (including the cost of telephone calls, courier charges, faxes and telexes incurred in connection with his duties; all reasonable and necessary travel expenses, hotel accommodation and subsistence and other direct travel expenses).

Receipts will be required for all expenses.

3.	The Adjudicator agrees to act as adjudicator in accordance with the Rules and has disclosed to the Parties any previous or existing relationship with the Parties or others concerned with the Project.

4.	This Agreement shall be governed by the law of Nepal.

5.	The language of this Agreement shall be English [or in Nepali if both parties agrees].

SIGNED BY _________________________________________

for and on behalf of the Employer in the presence of

Witness _____________________________________

Name ___________________________________________

Address ___________________________________________

Date ___________________________________________

SIGNED BY ____________________________________

for and on behalf of the contractor in the presence of

Witness ___________________________________________

Name ___________________________________________

Address ___________________________________________

Date ___________________________________________

SIGNED BY ________________________________________

for and on behalf of the Adjudicator in the presence of

Witness ___________________________________________

Name ___________________________________________

Address ___________________________________________

Date _________________________________________

Terms of Reference

Table of Clauses

1.	Objective	………………………………………………………………………	92

2.	Scope of Work …………………………………………………………………	92

2.1	General ……………………………………………………………..………	92

2.2	Fabrication of Steel Parts …………………………………………………..	92

2.2.1	Quality Management and Quality Assurance ……………………………	92

2.3	Construction ……………………………………………………………..…	92

2.3.1	Transportation and Construction ……………………………………….	92

2.3.2	Supervision and Quality Assurance ……………………………………..	93

2.4	Reports ……………………………………………………………..……….	93

2.4.1	Fabrication …………………………………………………………….	93

2.4.2	Construction ……………………………………………………………	93

2.5	Communication ……………………………………………………………..	93

3.	Services and Facilities Provided by the Employer …………………………….	94

Terms of Reference (ToR)

# 1.	Objective

The Employer intends to implement and supervise the execution of fabrication, transportation, construction and erection of LSTB bridges on main trails and strategic crossings.  The work is intended to be procured by utilising the services of private eligible Contractors with support of  Fabricators.

2.	Scope of Work

## General

The Contractor / Fabricator shall perform the above mentioned and herein described job professionally with accepted level of accuracy, existing engineering practice, and sound judgement based on experience and professional ethics.

2.2	Fabrication of Steel Parts

It consists of followings:

*	Procurement  of raw materials as per specification  for fabricating steel parts,

*	Procurement of  fixtures, i.e. nuts & bolts, thimbles etc.  according to the specifications;

*	Provide samples of raw material to the Employer for lab testing

*	Fabrication of steel parts  according to specification and drawings;

*	Galvanisation of fabricated steel parts according to the specification;

*	Galvanization of steel parts (refer to specification for galvanization) is permitted only at the plants, which  have complete process and setup (enlisted by Trail Bridge Section, DoLIDAR);

*	Transportation of fabricated bridge parts from workshop to galvanisation plant and back to workshop or to the specified point of delivery;

### Quality Management and Quality Assurance

*	Maintain in- built quality management quality assurance system with necessary equipement/tools and measuring instruments. This system shoul cover from quality of raw material up to galvanization and the final product;

*	Continuous supervision and quality management during fabrication and galvanization according to the specification for steel works by a competent personnel;

*	Maintain quality assurance documentation as per given format in Annex C:Quality Assurance Document;

*	Arrange inspection of completed bridge parts by Authorised Inspecting Engineer appointed by the Employer.

## 2.3	Construction

### Transportation and Construction

*	Construction (or acquiring by  hiring it) of the camp, its operation & maintenance;

*	Layout of bridge;

*	Transportation of bridge parts, and procurement and transportation of materials such as cement, gabion etc. up to bridge construction site;

*	Collection of materials such as sand, gravel, boulders etc.;

*	Acquire wire rope from the Employer and blasting materials and transport to sites;

*	Civil construction works of anchorage blocks and bridge foundations, protection work, consisting of concrete, masonry, retaining wall (gabion crates/ block stone masonry),etc.;

*	Mechanical works such as  tower erection, cable hoisting, walkway  and fitting of other parts, windguy arrangements,;

*	Finishing works such as, rust prevention by putting coaltar on saddles, cables near saddles, and all non-galvanised threads, and environmental restoration of the construction scar by sowing grass, turfing, afforestation, construction of wicker work fences etc.

*	Continuous supervision and quality management during transportation, construction and bridge erection  according to the specification for these  works by a competent personnel (see below 2.3.2);

*	Arrange inspection at pre-defined critical stages of construction and bridge erection (1.Bridge Layout & Foundation Excavation, 2. Masonry / Concrete Works and placing of Anchorage Parts, 3.Tower Erection, cable hoisting, 4.Final Check) by Authorised Inspecting Engineer appointed by the Employer.

    - Supervision and Quality Assurance

*	Employ and manage all necessary staff for continuous site  supervision; Supervising staff should be at least civil overseer with required qualification;

*	Layout of bridge (within 7 days after receiving work order from the Employer);

*	Supervise all civil construction work including quality control according to technical specification;

*	Supervise all mechanical/erection  and finishing works including its quality control / assurance;

*	Inspect all material and workmanship including testing of materials, wherever necessary, by an engineer;

*	Provide test certificates of steel sections intended to  use for fabrication, G.I. Wire for wire mesh, gabion works and cement;

*	Maintain quality assurance documentation strictly as per given format and instructions as per Annex C: Quality Assurance Document.

## 2.4	Reports

Following reports for different phases have to be submitted to the Employer by the Contractor/Fabricator, besides those already specified and provided with standard formats.  They shall be concise and transparent with photographic evidence of the completed quality work.

### 2.4.1	Fabrication

a)	Procurement and stock of raw materials for fabricating bridge parts;

b)	Test Certificates of raw materials (steel sections, zinc purity),  fixtures (nuts/bolts, buldoggrips etc)

c)	Progress in fabrication of bridge parts (i.e. anchorage parts, tower parts, walkway and steel deck);

d)	Progress in galvanisation of fabricated bridge parts;

e)	Completion of fabrication and galvanisation work, inspection of the completed works by the Authorised Inspecting Engineer appointed by the Employer;

f)	A final report detailing the experience of the Firm during this phase including problems encountered in liaison with the Employer (its critical review).

All above mentioned reports shall be submitted in a monthly basis.

### 2.4.2	Construction

a)	General impressions of the bridge location/site, its surrounding environment, and others, including problems encountered;

b)	Technical aspects and problems encountered during layout and a statement of whether the survey and design components of the bridge fits with real site conditions;

c)	Progress of works (i.e., 1. Transportation of materials, 2. Bridge Layout & Foundation Excavation, 2. Masonry/Concrete Works and Placing of Anchorage Parts, 3.Tower Erection, Cable hoisting, 4. Hoisting of Windguy Arrangements etc.);

d)	Completion of construction and bridge erection works, inspection at different stages of the completed works by the Authorised Inspecting Engineer appointed by the Employer;

e)	A final report detailing the experience of the Contractor/Fabricator including problems encountered in liaison with the Employer (critical review).

All above mentioned reports are to be submitted in a monthly basis.

## 2.5	Communication

a)	The reports shall be sent to the Employer either by :

i)	Firm’s staff travelling from site to Kathmandu

ii)	Employer’s staff on inspection tours

iii)	By registered mail or fax

b)	Notice or report will be deemed to be effective as follows :

i)	In case of personal delivery and  registered mail, on their delivery

ii)	In case of fax, 24 hours following confirmed transmission

c)	The quality control is inherently associated with Employer's Engineer (authorized Inspecting Engineer appointed by the Employer). Communication plays a vital role in systematic execution and timely completion of work.

i)	Copies of monthly report has to be provided to Employer's Engineer

ii)	Employer's Engineer has to forward with timely comments any communications to the Employer’s office.

iii)	Key supervisions, timely checks and approvals shall be duly communicated.

The whole communication framework shall be according to the Quality Control/Assurance Manual.

# 3.	Services and Facilities Provided by the Employer

The Employer provides free of cost one copy each of the  following documents and matreials:

a)	Fabrication Drawings

-	1 set of steel drawings

-	1 set of Schedule of Works (SoW)

b)	Construction Drawings

-	1 set Construction Drawings including General Arrangement

-	1 set of Schedule of Works (SoW)

-	1 set Site Instruction Book

-	1 set Site Inspection and Work Completion Certificate (only for reference)

-	Set of standard formats for reporting

b)	Materials

-	Wire Ropes

-	Bulldog Grips

Part III - Condition of Contract and Contract Forms

Section - 9

Contract Forms (COF)

Table of Clauses

1.	Bid Security Form	98

2.	Letter of Intention to Award	99

3.	Letter of Acceptance	100

4.	Agreement	101

5.	Performance Security Form	102

6.	Bank Guarantee Form for Advance Payment	103

# 1.	Bid Security Form

Date:

To,

Suspension Bridge Division, Pulchowk, Lalitpur

Whereas [name of the Bidder] (hereinafter called “the Bidder”) has submitted its bid dated [date of submission of bid] for the Construction of Trail Bridges  (hereinafter called “the Bid”).

KNOW ALL PEOPLE by these presents that We [name of bank], having our registered office at [address of bank] (hereinafter called “the Bank”), are bound unto Suspension Bridge Division Office, ....................... (hereinafter called “the Employer”) in the sum of ..................[amount] for which payment well and truly to be made to the said Employer, the Bank binds itself, its successors, and assigns by these presents.

Sealed with the Common Seal of the said Bank this _____ day of _________[mm] 20____.

THE CONDITIONS of this obligation are:

1.	If the Bidder

(a)	withdraws its Bid during the period of bid validity specified by the Bidder on the Bid Form; or

(b)	does not accept the correction of errors in accordance with the Instructions to Bidders; or

2.	If the Bidder, having been notified of the acceptance of its Bid by the Employer during the period of bid validity:

(a)	fails or refuses to execute the Form of Agreement in accordance with the Instructions to Bidders, if required; or

(b)	fails or refuses to furnish the performance security, in accordance with the Instructions to Bidders;

(c)	does not accept the provision of bidding document.

We undertake to pay to the Employer up to the above amount upon receipt of its first written demand, without the Employer having to substantiate its demand, provided that in its demand the Employer will note that the amount claimed by him is due to him, owing to the occurrence of one or any of the two conditions, specifying the occurred condition or conditions.

This guarantee will remain in force up to ..........................[insert date of validity for 120 days from the deadline for submission of bid] or as it may be extended by the Employer, notice of which extension(s) to the Bank is hereby waved. And any demand in respect thereof should reach the Bank not later than the above date.

________________________________

[signature of the bank]

Seal of the issuing Bank:

Witness	:

Signature	:

Name	:

Address	:

# 2.	Letter of Intention to Award

Government of Nepal

Ministry of Local Development

Office of the District Development Committee

………………………….

…………………………..[Date]

Subject : Letter of Intention to Award

To:	……………………………………..…………[name of the Contractor]

………………………………………………………….……………[address of the Contractor]

This is to notify you in accordance with the Instruction to Bidders that it is our intention to award the contract ……………………………………………………...…………………………………………………………….. ………………………………………………………………………………………………………………….. to you as your Bid price of ……………………………………………………………………………………

…………………………………………………………………………………………………, as corrected and modified in accordance with the Instructions to Bidders, is determined to be substantially responsive and lowest evaluated Bid price.

Authorised Signature	:	………………………………………

Name and Title of Signatory	:	………………………………………

Name of Agency	:

Address for correspondence	:	……………………………….

# 3.	Letter of Acceptance

Government of Nepal

Ministry of Local Development

Office of the District Development Committee

………………………….

…………………………..[Date]

Subject : Letter of Acceptance

To:	……………………………………..…………[name of the Contractor]

………………………………………………………….……………[address of the Contractor]

This is to notify you that your bid dated ………………………………… for execution of the …………………………………………………………………………………………………………… for the Contract Price of …………………………………………………………………………………………….

……………………………………………….. as corrected and modified in accordance with the Instructions to Bidders is hereby accepted by our Agency.

You are hereby instructed to contact our office Suspension Bridge Division, Pulchowk, Lalitpur to sign the formal agreement not later then  15 days of receiving this letter within office hours. As per the Instructions to Bidders you are also required to submit Performance Security, as specified in the SCC, consisting of a Bank Guarantee in an approved format or cash deposit voucher in favor of the Employer in the Employer's Bank account as specified in the SCC.

The Employer shall forfeit the bid security, in case you fail to furnish the Performance Security and to sign the contract.

Please convey your unconditional acceptance by signing on the original of this letter and submit the required Performance Security, at the time of formal agreement.

Authorised Signature	:	………………………………………

Name and Title of Signatory	:	………………………………………

Name of Agency	:	Suspension Bridge Division

Address for correspondence	:	……………………………….

# 4.	Agreement

THIS AGREEMENT made the _____ day of ________[mm] 20_____ between ………………………... Office ..............  .................. (hereinafter called “the Employer”) of the one part and........... ................ [name of Contractor] of ................. [Address of Contractor] (hereinafter called “the Contractor”) of the other part:

WHEREAS the Employer invited bids for the construction of Long Span Trail Bridges under Lump Sum Contract (Construction Turnkey Package) and has accepted a bid by the Contractor for the construction of those works in the sum of ..........................  ...................... .......................... ..................................[contract price in words and figures in Nepalese Rupees] (hereinafter called “the Contract Price”).

NOW THIS AGREEMENT WITNESSETH AS FOLLOWS:

1.	In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the Conditions of Contract referred to.

2.	The following documents shall be deemed to form and be read and construed as part of this Agreement, viz.:

(a)	the Bid Form and the Price Schedule submitted by the Bidder;

(b)	the Schedule of Requirements;

(c)	the Technical Specifications;

(d)	the Terms of References;

(e)	the Quality Assurance Document;

(f)	Design and Drawings

(g)	the General Conditions of Contract;

(h)	the Special Conditions of Contract;

(i)	the Employer’s Notification of Award;

(j)	further correspondences and documents; and

(i)	any other document which the Employer wants to add in the particular procurement.

3.	In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to provide the goods and services and to remedy defects therein in conformity in all respects with the provisions of the Contract.

4.	The Employer hereby covenants to pay the Contractor in consideration of the provision of the goods and services and the remedying of defects therein, the Contract Price or such other sum as may become payable under the provisions of the contract at the times and in the manner prescribed by the Contract.

IN WITNESS whereof the parties hereto have caused this Agreement to be executed in accordance with their respective laws the day and year first above written.

| On behalf of the Employer Name : Signature: Designation: Seal: |  | On behalf of the Contractor Name : Signature: Designation: Seal: |
| --- | --- | --- |

# 5.	Performance Security Form

Date:

To,

(Name and address of organization)

WHEREAS ............. ....................[name and address of Contractor] (hereinafter called “the Contractor”) has undertaken, in pursuance of Contract No. ...... [reference number of the contract] dated .................._[yy/mm/dd] to construct the Long Span Trail Bridge (hereinafter called “the Contract”).

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with a bank guarantee by a reputable bank for the sum specified therein as security for compliance with the Contractor’s performance obligations in accordance with the Contract.

AND WHEREAS we have agreed to give the Contractor such a Bank guarantee:

NOW THEREFORE we hereby affirm that we are the Guarantors and responsible to you, on behalf of the Contractor, up to a total of ......................[amount of the guarantee in words and figures Nepalese Rupees], and we undertake to pay you, upon your first written demand such sum being payable in the types and proportions of currencies in which the contract price is payable, and without cavil or argument, any sum or sums within the limits of ............[amount of guarantee in Nepalese Rupees] as aforesaid, without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Goods to be supplied there under or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from liability under this Guarantee, and we hereby waive notice of any such change, addition or modification.

This Guarantee is valid until a date 28 day from the date of issue of the Certificate of Acceptance.

Signature and seal of the Guarantors

[name of bank]

[address]

[date]

# 6.	Bank Guarantee Form for Advance Payment

Date:

To,

(Name and address of organization)

[name of Contract]

Gentlemen and/or Ladies;

In accordance with the payment provision included in the Special Conditions of Contract, to provide for advance payment, ........................................................ [name and address of Contractor] (hereinafter called “the Contractor”) shall deposit with Suspension Bridge Division .......................  (hereinafter called "the Employer ") a bank guarantee to guarantee his proper and faithful performance under the said Clause of the Contract in an amount of ............ .......................... [amount of guarantee in figures and words in Nepalese Rupees].

We, the ..............        ................. [name of the bank], as instructed by the Contractor, agree unconditionally and irrevocably to guarantee as primary obligator and not as surety merely, the payment to the Employer on his first demand without whatsoever right of objection on our part and without his first claim to the Contractor, in the amount not exceeding ...............  ....................... ............. [amount of guarantee in figures and words in Nepalese Rupees].

We further agree that no change or addition to or other modification of the terms of the supply of Goods to be performed there under or of any of the Contract documents which may be made between the Employer and the Contractor, shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition, or modification.

This guarantee shall remain valid and in full effect from the date of the advance payment under the Contract until the Employer receives full repayment of the same amount from the Contractor.

Yours truly,

Signature and seal of the Bank

[name of Bank]

[address]

[yy/mm/dd]

[date]

# Footnotes

Fabrication of steel parts and site works is to be executed simultaneously.

Use one of the two options as appropriate.

Fabrication of steel parts and site works is to be executed simultaneously.

To be filled by the Employer.  Insert Drawing No. and its Title from bridge design report.

To be filled by the Employer. Copy from “Cost Estimate”.

Wire Ropes will be supplied by the Employer.

Bulldog Grips  will be supplied by the Employer.

Only if applicable and supplied by the Employer.

For complex Works involving several types of construction work with different inputs, a family of formulae will be necessary. The various items of Daywork may also require different formulae, depending on the nature and source of the inputs.

Insert a figure for factor A only where there is a part of the Contractors’ expenditures which will not be subject to fluctuation in cost  or to compensate for the unreliability of some indices. A should normally be 0.15. The sum of A, b, c, d, etc., should be one.

a “party” refers to a public official; the terms  “benefit” and “obligation” relate to the procurement process or contract execution; and the “act or omission” is intended to influence the procurement process or contract execution.

“parties” refers to participants in the procurement process (including public officials) attempting to establish bid prices at artificial, non competitive levels.

a “party” refers to a participant in the procurement process or contract execution.

Contractor should collect the Wire Ropes from the SBD’s/or Central Store

Contractor should collect the Bulldog Grips from the SBD’s/or Central Store

# Text boxes

For

PROCUREMENT OF WORKS

Through

National Competitive Bidding (NCB)

Lump Sum Contract

(Construction Turnkey PACKAGE)

for

Long Span Trail Bridge (LSTB) Construction

Cleaning (Rinsing)

with water

Alkaline

cleaning

Preparatory

work

Acid

Bath

Pre-flux treatment

Dry

Galvanization

Cooling with

water

Cleaning (Rinsing)

with water